# Speech Evaluation and Automated Benchmarking System

Updated Codex Implementation Plan

Core integration, extended backend qualification, scientific screening, analysis, and final acceptance

Purpose Build a reproducible, resumable, multi-machine speech benchmarking framework around the existing Evaluation Tool, while preserving its dataset, augmentation, inference, scoring, plotting, reporting, GUI, and CLI behavior.

# Plain-English system overview

This project will turn the existing Evaluation Tool into a reproducible speech-pipeline laboratory. A campaign will select fixed audio samples, apply approved clean, noisy, reverberant, far-field, native, and speaker-protocol conditions, and run meaningful combinations of VAD, segmentation, ASR, speaker embeddings, speaker matching, and diarization components.

The system will reuse the existing Evaluation Tool for dataset loading, augmentation, PipelineRunner execution, standardized predictions, scoring, plots, and reports. New orchestration layers will add deterministic manifests and scenario identities, safe unattended execution, retries and resume, resource telemetry, two-machine work assignment, result validation and merging, component screening, speaker and diarization protocols, statistical analysis, and release reports.

Core components will be integrated first. Extended backends will then be installed one compatible family at a time in reproducible isolated environments, independently qualified, integrated into the same scenario system, and compared fairly against the core stack. Credential-gated or platform-specific backends will remain explicit rather than silently omitted.

The final system will preserve every configuration, model identity, benchmark item, output, failure, checksum, environment fingerprint, and hardware measurement needed to reproduce and interpret a campaign. It will also generate an analyst guide explaining exactly how to run the analysis, understand each metric and plot, troubleshoot invalid results, and select a pipeline using Pareto trade-offs rather than one opaque score.

# Implementation sequence

| Stage | Deliverable |
| --- | --- |
| 0 | Readiness freeze, architecture map, and complete component inventory |
| 1 | Component catalog, pipeline resolver, and configured evaluator runner |
| 2 | Immutable benchmark manifests, RIR registry, and scenario contracts |
| 3 | Artifact schemas, atomic writes, checksums, and validation |
| 4 | Persistent campaign executor and state |
| 5 | Resource telemetry and component timing |
| 6 | Worker assignment and independent result merge |
| 7 | Core component qualification and screening |
| 8 | Extended backend setup and environment qualification |
| 9 | Extended backend integration and scientific screening |
| 10 | Speaker enrollment, verification, identification, and unknown rejection |
| 11 | Diarization and native-condition evaluation |
| 12 | Analysis framework, analyst guide, plots, reports, and release campaign |
| 13 | Independent final acceptance audit |

# Global instructions for every implementation phase

Apply the following requirements to every phase prompt.

## Repository

Work inside:

C:\Users\amiri\Documents\GitHub\just-peachy

The Evaluation Tool is located under:

Software Validation from Datasets\Evaluation Tool

Before modifying anything:

read AGENTS.md, the root README, and relevant Evaluation Tool documentation;

inspect the current Git branch, commit, and working-tree state;

read all prior phase reports;

inspect existing interfaces before proposing new ones;

treat current code as authoritative for actual interfaces and class names;

treat approved planning documents as authoritative for intended behavior;

document conflicts before choosing an implementation.

## Approved project decisions

Use these decisions unless a later explicit instruction supersedes them:

Whisper Base is the default reference ASR.

Whisper Tiny is the rapid smoke-test model.

Whisper Small is a required higher-accuracy candidate.

Global benchmark seed is 3800.

h044_ParkingLot_4txts.wav is not a kitchen RIR and must never be labeled as one.

The missing kitchen RIR remains unresolved unless a separate real kitchen RIR is approved.

Resumes/ remains outside Git after checking that no unique required project documentation exists only there.

CPU integration is completed first.

CUDA qualification follows immediately after the CPU integration path works and before performance screening or large campaigns.

One GPU-heavy scenario per machine is the default.

Two simultaneous GPU jobs require a separate concurrency qualification.

Benchmark-manifest schemas, scenario schemas, canonicalization rules, and scenario hashing become versioned public contracts after their first validated release.

Breaking changes require new schema, canonicalization, or hash versions.

Existing campaign artifacts must remain readable.

Pyannote, Falcon, NeMo, and other optional backends are eventual candidates, not mandatory prerequisites for building the core framework.

Maximum meaningful component coverage is the goal; maximum theoretical combinations are not.

## Protected existing behavior

Do not unnecessarily rewrite or change:

dataset normalization;

dataset registry and normalized metadata loading;

dataset path rebasing;

existing augmentation implementations;

RIR convolution;

PipelineRunner;

component model logic;

prediction ID matching;

the minimum utterance prediction schema;

WER scoring;

existing grouped metrics;

existing plots and reports;

ExternalStubRunner;

existing simulation modes;

existing GUI behavior;

existing ordinary CLI behavior.

Extend these systems through stable interfaces.

## Phase boundaries

Implement only the requested phase.

Do not begin a later phase because related code would be convenient to add.

Small supporting changes outside the named phase are permitted only when strictly necessary. Document:

what was added;

why it was necessary;

which interfaces it affects;

how it was tested;

whether it changes a later phase.

## Dependencies, models, and credentials

Do not silently:

install optional packages;

download model assets;

accept licences or model terms;

create accounts;

use access tokens;

modify system-wide environment variables.

Missing prerequisites must be reported as:

unavailable;

credential_required;

asset_required;

platform_required;

incompatible_environment;

rather than treated as implementation failures.

Never write credentials into:

Git;

YAML;

resolved scenarios;

manifests;

event logs;

reports;

test fixtures;

command output intended for sharing.

## Testing requirements

Each phase must include:

focused unit tests;

relevant integration tests;

regression tests for protected behavior;

synthetic tests for failure paths;

real-component qualification when the phase and available assets permit it;

inspection of generated artifacts rather than relying only on test exit codes.

Do not describe a component as qualified based only on:

a class existing;

a YAML file existing;

imports succeeding;

mocked tests;

fake models;

configuration resolution.

## Phase completion

At the end of every phase:

run the relevant tests;

inspect representative generated artifacts;

inspect Git status;

inspect generated logs for credentials and unnecessary absolute paths;

update documentation;

write:

docs/automated_evaluation/phase_<n>_report.md

The phase report must include:

objective;

files changed;

interfaces added or modified;

commands executed;

tests executed;

test results;

generated artifacts inspected;

implementation decisions;

assumptions;

limitations;

unresolved issues;

deferred work;

readiness for the next phase.

Do not advance when the phase acceptance criteria fail.

# Prompt 0 — Readiness freeze and complete component inventory

Implement only Stage 0: the readiness-freeze, environment-profile, component-inventory, and protected-interface documentation package.

Do not add campaign execution or change inference behavior.

## Required inspection

Inspect at minimum:

AGENTS.md;

root and Evaluation Tool READMEs;

install.ps1;

requirements and environment profiles;

scripts/verify_install.py;

model bootstrap scripts;

component qualification scripts;

configs/inference/components;

higher-level inference YAML files;

all VAD, ASR, segmentation, embedding, matcher, and diarization adapters;

current tests;

current model cache structure;

current Git status and history relevant to speech backend expansion.

## Required decisions and records

Record:

authoritative branch and commit;

Python version;

package profiles;

current package-version mismatches;

CPU/GPU/CUDA state;

approved CUDA sequencing;

seed 3800;

Whisper Tiny/Base/Small status;

model filenames, sizes, hashes, versions, and licensing metadata where available;

RIR identity discrepancies;

the ParkingLot/kitchen decision;

treatment of Resumes/;

protected interfaces;

schema and hash versioning policy.

## Component registry

Create a versioned component registry covering every discovered component.

Each entry must contain:

family;

component name;

implementation class and path;

component config path and hash;

higher-level configurations referencing it;

required packages;

required assets;

credentials or model-term requirements;

supported operating systems;

CPU/GPU/CUDA requirements;

device and dtype support;

input and output contracts;

known compatibility constraints;

current readiness;

qualification evidence;

intended final-use category.

Use final-use categories:

core;

extended;

platform_specific;

credential_gated;

contract_only;

deferred;

excluded;

pending_decision.

No discovered component may be omitted without an explanation.

At minimum, inventory:

### ASR

Whisper Tiny;

Whisper Base;

Whisper Small;

Faster-Whisper;

Sherpa-ONNX ASR;

Vosk;

WeNet;

any other discovered ASR implementation.

### VAD

full-record/no VAD;

Energy VAD;

Silero VAD;

WebRTC VAD;

Sherpa-ONNX VAD;

any other discovered VAD implementation.

### Segmentation

full-record segmentation;

VAD chunking;

any other active segmentation implementation.

### Speaker embeddings

SpeechBrain ECAPA;

Resemblyzer;

WeSpeaker;

Sherpa-ONNX speaker embeddings;

any additional implementation.

### Speaker matching and attribution

disabled baseline;

cosine matching;

enrollment generation;

temporal attribution;

unknown-speaker handling.

### Diarization

disabled baseline;

pyannote;

Sherpa-ONNX;

Picovoice Falcon;

NeMo;

any additional implementation.

## Environment profiles

Propose and document reproducible profiles based on actual compatibility, for example:

core CPU development;

core CUDA inference;

extended local;

ONNX;

credential-gated diarization;

Linux/CUDA NeMo;

test-only development.

Do not force incompatible packages into one environment.

## Current Evaluation Tool architecture deliverable

Before implementing new automated-evaluation behavior, produce:

docs/automated_evaluation/current_evaluation_tool_architecture.md

This document must describe the existing Evaluation Tool as currently implemented, using actual repository paths, classes, functions, configuration files, schemas, and CLI entry points.

It must include:

a plain-English description of the current tool’s purpose and capabilities;

supported datasets and normalized metadata flow;

path resolution and rebasing;

clean, augmented, simulated, external-runner, and real-inference paths;

actual CLI-triggered and GUI-triggered call graphs;

current data contracts for normalized records, augmentation, PipelineRunner, PipelineOutput, prediction rows, diagnostics, scoring, grouped metrics, plotting, and reporting;

component composition for VAD, segmentation, ASR, speaker embeddings, speaker matching, diarization, and disabled/no-op components;

current output directories and artifacts;

exception and failure boundaries;

protected interfaces and their callers;

known limitations, optional behavior, mocked behavior, and platform-specific behavior;

an integration map of existing responsibilities, stable boundaries, and new automated-framework responsibilities.

Include version-controlled Mermaid or equivalent text diagrams for:

current system context;

current execution flow;

component composition;

output-artifact flow;

proposed integration boundaries.

Do not begin Stage 1 until the architecture document names actual symbols, traces the main call paths, documents current contracts, identifies protected interfaces, and records conflicts between code and documentation.

## Tests

Add only tests needed to validate:

registry schema;

registry completeness against discovered active configurations;

readiness-document consistency;

approved-decision consistency;

environment-profile consistency.

Run the relevant verifier and existing regression tests.

## Acceptance criteria

Stage 0 passes only when:

every discovered component has a disposition;

protected interfaces are recorded;

approved decisions are unambiguous;

environment profiles are documented;

unresolved licensing, platform, or credential issues are explicit;

no functional pipeline behavior has changed.

Stop if a core environment, dataset-access, or licensing decision remains unresolved.

# Prompt 1 — Component catalog, pipeline resolver, and configured evaluator runner

Implement only Stage 1.

Build an additive component catalog, scenario-independent pipeline resolver, and configured evaluator runner that allow the existing Evaluation Tool to execute an explicitly selected inference configuration.

Do not add campaign state, scenario expansion, retries, or distributed execution yet.

## Component catalog

Implement a runtime-readable catalog derived from existing component configurations and the Stage 0 registry.

The catalog must expose:

component family;

implementation class;

source config path and hash;

required packages and assets;

credential and platform requirements;

device and dtype settings;

input/output contract;

compatibility rules;

qualification status;

model identity;

model asset identity/hash where practical.

Do not create a competing component-configuration format when the existing YAML composition system is sufficient.

## Pipeline resolver

Implement a resolver that:

selects one implementation for each active family;

composes existing component fragments;

validates compatibility;

records enable/disable state;

records warnings;

writes a resolved inference configuration;

never modifies source component YAML;

preserves source config paths and hashes;

records the source and final values of overridden settings.

## Configured evaluator runner

Add an explicit runner path that performs:

existing dataset selection

→ existing runtime augmentation

→ resolved inference configuration

→ existing PipelineRunner

→ PipelineOutput

→ existing prediction adapter

→ predictions/utterances.jsonl

→ existing scoring

→ existing plotting

→ existing reporting

The runner must:

use record["inference_audio_path"];

preserve recording_id;

preserve source_recording_id;

preserve utt_id;

preserve start_sec and end_sec;

preserve channel or stream identity where present;

map successful no-text output to explicit empty text;

represent failed items separately rather than silently dropping them;

preserve Unknown;

map alternate unknown tokens to Unknown while recording the original token;

never copy reference text or reference speaker identity into predictions;

catch per-item errors without corrupting unrelated items;

capture component diagnostics;

save selected and resolved configurations;

prohibit implicit model downloads.

Preserve ExternalStubRunner, simulation behavior, GUI behavior, and existing CLI behavior.

## Outputs

At minimum save:

selected inference config reference;

resolved inference config;

component identity summary;

configuration warnings;

standardized predictions;

per-item diagnostics;

explicit failure records.

## Tests

Add:

catalog discovery tests;

config merge and override tests;

compatibility validation tests;

identity-preservation tests;

timestamp tests;

unknown-speaker normalization tests;

reference-fallback prohibition tests;

malformed-output tests;

regression tests for existing runners;

a real one-item Whisper Tiny smoke when available;

a real one-item Whisper Base smoke when available.

Missing assets must be reported as unavailable.

## Acceptance criteria

Stage 1 passes only when:

a real selected Whisper pipeline runs through the ordinary Evaluation Tool;

IDs and timestamps are unchanged;

predictions validate;

resolved component identities are saved;

no implicit downloads occur;

existing GUI, CLI, simulation, scoring, plots, and reports remain functional.

# Prompt 2 — Immutable benchmark manifests, RIR registry, and scenario contracts

Implement only Stage 2.

Do not run inference.

Build deterministic benchmark manifests, benchmark panels, the RIR registry, condition sets, canonical scenario expansion, schema validation, and versioned scenario hashing.

Use the existing normalized metadata loader without modifying its behavior.

## Benchmark panels

Implement:

controlled_clean

Eligible sources:

clean CMU Arctic;

LibriSpeech clean subsets;

HiFiTTS clean subsets.

These rows may receive approved controlled noise and RIR simulation.

native_robustness

Sources include:

AMI;

VOiCES;

CHiME-6;

approved LibriSpeech other rows;

approved HiFiTTS other rows.

Synthetic noise and RIR augmentation are forbidden.

speaker_protocol

Contains:

clean enrollment rows;

clean known probes;

degraded known probes;

clean unknown probes;

degraded unknown probes.

Enrollment and probe source utterances must be disjoint.

## Manifest tiers

Implement deterministic:

small;

standard;

large.

Use the existing planning targets and actual normalized metadata.

Do not depend on dataframe order.

Generate stable ranks using a canonical hash containing at least:

seed;

dataset key;

source recording ID;

utterance ID.

Use seed 3800.

Report:

requested count;

realized count;

total duration;

speaker count;

gender/accent distribution where available and authorized;

shortfalls;

reason for every shortfall.

Use immutable, versioned Parquet manifests as the canonical benchmark representation unless the repository’s approved planning contract establishes a different canonical representation. Optional JSONL exports may be produced, but the authoritative representation and hash must be explicit.

Do not copy source audio.

## Augmentation policy

Each row must have an explicit policy such as:

allow;

native_only;

review.

Reject augmentation when:

panel is native_robustness;

dataset is AMI, VOiCES, or CHiME-6;

LibriSpeech or HiFiTTS row belongs to an unapproved native/noisy subset;

row is marked native_only;

source metadata indicates a native noisy or reverberant condition.

## RIR registry and audit

Inspect the actual RIR collection.

For every requested RIR record:

requested identifier;

resolved identifier;

actual relative path;

SHA-256;

status;

discrepancy note.

Do not rename or substitute files silently.

Specifically:

record the missing kitchen request as unresolved;

record h044_ParkingLot_4txts.wav as ParkingLot only;

never present ParkingLot results as kitchen results.

Support named condition sets:

smoke;

core controlled;

all approved RIR environments;

selected RIR-plus-noise interactions.

## Scenario contracts

A scenario must include:

schema version;

benchmark manifest identity and hash;

panel;

tier;

dataset or slice;

condition;

exact noise and SNR;

exact RIR identity and hash;

component config contents and hashes;

model identities and hashes;

seed;

repetition;

device;

dtype;

batch/runtime settings;

timeout policy;

resource policy;

scoring-policy version;

failure policy.

Exclude from scenario identity:

worker;

machine;

absolute paths;

output path;

start time;

retry number.

Generate IDs from canonical serialization and SHA-256, for example:

scenario_<first-12-hex>

## Versioned public contracts

Define explicit:

manifest schema version;

scenario schema version;

canonicalization version;

hash version;

hash algorithm.

Specify normalization for:

dictionary ordering;

arrays;

strings;

path separators;

project-relative paths;

floats;

integers;

booleans;

null versus absent fields;

Unicode;

timestamps when permitted.

Add committed golden fixtures.

A breaking change must create a new version. Never silently recompute old scenario IDs under new rules.

## Tests

Add:

deterministic-selection tests;

golden manifest tests;

golden scenario-hash tests;

collision-sanity tests;

path-portability tests;

Windows/Linux separator tests;

augmentation-blocking tests;

enrollment/probe disjointness tests;

RIR resolution tests;

null/absent normalization tests;

float normalization tests;

schema-version tests;

shortfall reporting tests.

## Acceptance criteria

Stage 2 passes only when:

identical inputs create byte-stable canonical outputs;

result-affecting changes create new scenario IDs;

machine and output paths do not affect IDs;

manifests validate;

augmentation restrictions are enforced;

RIR identities are accurate;

golden hashes are committed and reproducible.

# Prompt 3 — Artifact schemas, atomic writes, checksums, and validation

Implement only Stage 3.

Define the campaign and scenario artifact contracts before implementing the full executor.

Do not add telemetry collection or campaign scheduling yet.

## Artifact registry

Create a versioned artifact registry.

Every artifact definition must include:

path;

producer;

format;

schema version;

mandatory or conditional status;

validation rules;

checksum policy;

privacy classification;

downstream consumers.

## Required directory model

Implement and document a structure equivalent to:

automated_runs/

<campaign_id>/

campaign_manifest.json

campaign_manifest.sha256

benchmark_manifests/

worker_assignments/

database/

scenarios/

<scenario_id>/

resolved_scenario.json

run_config.yaml

status.json

predictions/

utterances.jsonl

diagnostics.jsonl

metrics/

item_metrics.parquet

grouped_metrics.parquet

summary.json

failures.parquet

resource_logs/

logs/

events.jsonl

runner.log

errors.jsonl

report/

scenario_report.json

scenario_report.md

checksums.json

audit/

analysis/

Conditional outputs include:

words.jsonl;

segments.rttm;

embeddings;

embedding index;

similarity scores;

diarization diagnostics.

Create them only when real pipeline output supports them.

## Atomic writes

Implement reusable atomic-writing utilities:

write a temporary artifact;

flush and close it;

validate it;

calculate checksum;

atomically rename it;

update the checksum manifest.

Do not use pickle as a campaign exchange format.

Use JSON, JSONL, YAML, Parquet, NPZ, or another documented typed format as appropriate.

## Scenario completeness

Define which artifacts are required for each scenario type.

For example:

ASR scenario;

VAD-only qualification;

embedding extraction;

speaker verification;

diarization;

synthetic executor test.

Completion validation must use the resolved scenario to determine expected artifacts.

A scenario is complete only when:

scenario hash matches;

status is successful;

required artifacts exist;

all schemas validate;

expected counts reconcile;

stored checksums match;

no temporary files remain unresolved.

## Environment fingerprint

Define a versioned environment fingerprint containing:

Git commit;

dirty-state indicator;

OS;

Python executable and version;

package freeze or profile identity;

CPU;

RAM;

GPU identity and UUID;

driver;

CUDA runtime;

model hashes;

component config hashes;

timezone and clock metadata.

## Tests

Add:

atomic-write interruption tests;

truncated-file tests;

checksum-corruption tests;

schema-validation tests;

missing-artifact tests;

conditional-artifact tests;

count-reconciliation tests;

stale temporary-file tests;

environment-fingerprint tests;

cross-machine path tests.

## Acceptance criteria

Stage 3 passes only when:

artifact requirements are unambiguous;

validators distinguish complete, incomplete, corrupt, and incompatible results;

atomic writes survive simulated interruption;

checksums detect modification and incomplete transfer;

the executor can later rely on a stable completion contract.

# Prompt 4 — Persistent campaign executor and state

Implement only Stage 4.

Build persistent campaign/scenario state, scheduling, execution leases, event logs, timeout handling, retries, safe interruption, stop requests, resume, and skip-completed behavior.

Reuse:

the configured runner from Stage 1;

scenarios from Stage 2;

artifact validation from Stage 3.

Do not duplicate evaluator logic.

## State model

Implement explicit states such as:

pending;

assigned;

running;

succeeded;

succeeded_with_warnings;

failed_retryable;

failed_terminal;

timeout;

out_of_memory;

interrupted;

stopped;

invalid.

Persist:

campaign ID;

scenario ID and hash;

worker ID;

hostname;

attempt count;

start/end times;

heartbeat;

lease owner and expiry;

exit code;

exception category;

concise error;

expected artifacts;

output completeness;

retry eligibility.

## Execution behavior

Implement:

deterministic scenario ordering;

dry-run planning;

queue status;

execution leases;

heartbeat;

stale-running detection;

safe Ctrl+C handling;

campaign and scenario stop requests;

timeout;

transient retry;

OOM classification;

partial-result preservation;

disk-space checks;

skip-completed validation;

restart-safe resume;

machine-readable event logging;

clear terminal progress.

Rules:

identical retry keeps the scenario ID;

changed result-affecting configuration requires a new scenario ID;

deterministic schema/config/reference failures are terminal;

transient I/O/process failures may retry within policy;

OOM may retry only if the resolved scenario explicitly defines an unchanged safe retry action;

one scenario failure must not corrupt or stop unrelated scenarios unless campaign policy says so;

valid completed scenarios must never be overwritten silently.

## CLI

Integrate with the existing CLI style.

Add commands or equivalents for:

plan;

validate;

list scenarios;

run;

resume;

status;

stop;

retry eligible failures;

validate artifacts.

## Tests

Use synthetic subprocesses to test:

interruption;

process restart;

stale leases;

competing lease attempts;

heartbeat expiry;

timeout;

stop request;

retry limits;

retryable versus terminal failure;

OOM classification;

disk-space refusal;

corrupt success artifacts;

incomplete success artifacts;

skip-completed validation;

safe resume;

partial-result preservation.

GPU and model downloads must not be required for automated tests.

## Acceptance criteria

Stage 4 passes only when:

interrupted campaigns resume;

validated successes skip;

corrupt successes do not skip;

unrelated scenarios survive failures;

state transitions are atomic and valid;

changing a result-affecting parameter cannot reuse an old scenario ID;

completed work cannot be overwritten silently.

# Prompt 5 — Resource telemetry and component timing

Implement only Stage 5.

Add scenario-level and component-level resource telemetry without changing inference outputs.

## Measurements

Capture when available:

UTC wall timestamp;

monotonic timestamp;

campaign, scenario, attempt, worker, host, and PID;

process tree;

active component;

process CPU;

system CPU;

process RSS and VMS;

system RAM;

process and system disk read/write bytes;

disk free space;

GPU index and UUID;

GPU utilization;

GPU memory utilization;

current VRAM;

peak VRAM;

GPU temperature;

GPU power and limit;

optional clocks and throttling reasons.

Unsupported fields must be null and include an availability reason.

## Component spans

Record spans for at minimum:

audio loading;

augmentation;

VAD;

segmentation;

diarization;

ASR model load;

ASR inference;

embedding model load;

embedding extraction;

speaker matching;

prediction serialization;

scoring;

plotting;

reporting.

Use:

time.perf_counter_ns() or an equivalent monotonic high-resolution timer;

CUDA events or synchronization at explicitly measured GPU boundaries;

a configurable sampling interval, defaulting to 1.0 second.

Distinguish:

cold model initialization;

warm inference;

per-item time;

total scenario time.

## Outputs

Produce:

telemetry samples in Parquet;

component spans in JSONL or Parquet;

resource summary JSON;

availability flags;

peak and percentile summaries;

warnings for sampling gaps or unsupported sensors.

## CUDA sequencing

Complete real CPU telemetry qualification first.

Then perform single-job CUDA qualification when CUDA is available.

Do not enable multiple GPU jobs in this phase.

## Tests

Add:

injectable-clock tests;

fake CPU/GPU telemetry tests;

missing-NVML tests;

process-tree tests;

sampling-gap tests;

peak calculation tests;

span nesting/overlap tests;

one real CPU telemetry smoke;

one real CUDA timing smoke when CUDA is available.

Verify that enabling telemetry does not materially change predictions.

## Acceptance criteria

Stage 5 passes only when:

CPU telemetry works without NVIDIA tooling;

unsupported GPU fields are handled explicitly;

CUDA spans are measured correctly where available;

resource summaries reconcile with samples;

telemetry does not alter prediction content;

no credentials or sensitive paths enter shared artifacts.

# Prompt 6 — Worker assignment and independent result merge

Implement only Stage 6.

Build deterministic worker assignments, assignment validation, independent execution support, transferred-result validation, and result merging.

Do not use a shared SQLite database over a network drive.

## Worker assignments

Support assignment by:

explicit scenario IDs;

multiple scenario IDs;

scenario ID range;

component combination;

dataset or panel;

deterministic partition;

maximum scenario count.

Each assignment must contain:

campaign ID;

campaign manifest hash;

benchmark manifest hashes;

worker ID;

scenario IDs and hashes;

expected Git commit;

expected environment profile;

model/config identities;

seed;

optional notes.

Validate:

no overlap unless explicitly allowed for reproducibility testing;

every scenario exists;

campaign hashes match;

benchmark hashes match;

scenario hashes match;

component/model identities match;

seed matches.

## Merge

Implement a merge command that:

imports copied scenario folders;

validates schemas and checksums;

validates global scenario identity;

identifies missing scenarios;

recognizes byte-identical duplicates;

rejects conflicting duplicates;

reports environment differences;

reports incomplete transfers;

never silently overwrites;

produces a merged result index;

produces a machine-readable merge-validation report;

creates the input index required for the final analysis manifest.

## Tests

Add cases for:

two workers;

deterministic partition;

overlapping assignment;

nonexistent scenarios;

byte-identical duplicate results;

conflicting duplicate results;

mismatched commit;

mismatched environment;

mismatched model;

mismatched seed;

missing files;

checksum corruption;

partial transfer;

long paths.

Inspect a complete synthetic two-worker split, run, transfer, and merge.

## Acceptance criteria

Stage 6 passes only when:

assignment overlap is detected;

copied results are validated independently;

conflicting duplicates cannot enter the merged index;

missing work is explicit;

machine differences are recorded;

merged scenario IDs remain identical to the global campaign IDs.

# Prompt 7 — Core component qualification and screening

Implement only Stage 7.

Build staged qualification and scientific screening for the core stack:

VAD and segmentation

full-record/no-VAD baseline;

Energy VAD;

Silero VAD;

existing VAD chunking.

### ASR

Whisper Tiny;

Whisper Base;

Whisper Small.

Speaker embedding

SpeechBrain ECAPA extraction qualification.

Matching

cosine matcher contract and composition qualification only.

Full speaker verification, identification, calibration, and unknown-rejection metrics belong to Stage 10.

## Screening stages

### Stage A — Availability and contract qualification

For every core component verify:

config resolution;

dependencies;

assets;

model loading;

device placement;

one valid output;

schema validation;

identity recording;

repeated smoke execution.

### Stage B — ASR screen

Fixed:

full-record input;

no speaker processing;

same small controlled-clean manifest;

same acoustic conditions.

Vary:

Whisper Tiny;

Whisper Base;

Whisper Small.

### Stage C — VAD and segmentation screen

Use Whisper Base as the configurable default reference ASR.

Compare:

full record;

Energy VAD;

Energy plus VADChunker;

Silero VAD;

Silero plus VADChunker where supported.

### Stage D — Targeted cross-check

Cross-check the strongest one or two segmentation candidates with all qualified Whisper models.

### Stage E — ECAPA extraction qualification

On fixed, identical segments measure:

extraction success;

embedding dimension;

L2 norm;

NaN/invalid vectors;

repeatability;

minimum-duration rejection;

clean-to-degraded paired drift where valid.

Do not report full EER/FAR/FRR or identification performance yet.

## Screening methodology

Implement:

fixed benchmark reuse;

reference-pipeline selection;

one-family-at-a-time screening;

configurable advancement rules;

Pareto/dominance comparisons;

shortlist selection;

targeted interactions;

repeated finalist validation;

preservation of failed and missing outputs in denominators.

Do not create a full Cartesian product.

Do not eliminate a model solely for being slower. Preserve accuracy/resource tradeoffs.

## Metrics

Implement or standardize where valid:

### ASR

micro and macro WER;

micro and macro CER;

substitutions;

insertions;

deletions;

word counts;

empty, missing, malformed, duplicate, and unexpected predictions;

repetition/hallucination diagnostics;

initialization time;

inference time;

RTF;

throughput;

latency percentiles;

resource usage.

VAD and segmentation

When references permit:

speech precision, recall, and F1;

missed-speech duration;

false-alarm duration;

boundary deviation;

region IoU;

fragmentation and merge rates;

segment count;

segments per minute;

segment duration distribution;

empty and too-short segments;

downstream WER/CER effect.

Record collar and tolerance policy.

## Reliability

valid-output rate;

failure rate;

timeout rate;

retry rate;

OOM rate;

scenario completion.

## Tests

Add deterministic metric tests, selection tests, advancement-rule tests, denominator tests, and real core-component qualification.

Inspect predictions, component outputs, reports, and failed-item handling.

## Acceptance criteria

Stage 7 passes only when:

all available core components have explicit qualification results;

comparisons use identical benchmark items;

missing and failed outputs remain visible;

shortlisted candidates are selected by declared rules;

finalists are repeated;

no unsupported metric is emitted.

# Prompt 8 — Extended backend setup and environment qualification

Implement only Stage 8.

Prepare, install, configure, and independently qualify as many credible extended speech backends as practical without destabilizing the core environment. Do not yet add extended candidates to scientific benchmark screening; that belongs to Stage 9.

## Prerequisites

Before beginning:

Stages 0–7 must have passed;

the core CPU pipeline must work;

core CUDA qualification should be complete when CUDA is available;

the component registry, component catalog, scenario system, artifact contracts, executor, telemetry, and merge contracts must be stable;

the user must explicitly authorize package installation and model downloads for this phase;

credential-gated components may be prepared only when the required credentials are supplied through approved environment variables.

## Backends in scope

Inspect, prepare, and qualify at minimum:

### ASR

Faster-Whisper;

Sherpa-ONNX ASR;

Vosk;

WeNet;

any other credible ASR backend represented by repository adapters or active configurations.

### VAD

WebRTC VAD;

Sherpa-ONNX VAD;

any other credible configured VAD backend.

### Speaker embeddings

Resemblyzer;

WeSpeaker;

Sherpa-ONNX speaker embeddings;

any other credible configured embedding backend.

### Diarization

pyannote;

Sherpa-ONNX diarization;

Picovoice Falcon;

NeMo;

any additional configured diarization backend.

Diarization scientific evaluation remains in Stage 11. This phase qualifies environments, assets, model loading, adapters, output contracts, and pipeline composition.

## Installation policy

Install one backend family at a time.

For each family:

inspect the repository adapter and configuration;

identify exact package and asset requirements;

identify supported Python, OS, CPU, CUDA, and architecture constraints;

decide whether the backend can coexist with an existing environment;

create or update an isolated reproducible environment profile when required;

install only pinned or explicitly documented versions;

acquire model assets only through repository bootstrap tooling or a documented official source;

record filenames, hashes, versions, acquisition method, licence, and storage location;

run independent qualification;

freeze and verify the environment before proceeding to another family.

Do not use unpinned installation commands when a repository-pinned version or revision exists. Do not silently upgrade packages in the core environment. Please do accept licence terms, create accounts, and generate credentials on the user’s behalf if required. Please notify and save all the credentials and tokens etc in a document.

## Environment profiles

Determine final profile names and contents from actual compatibility. Consider profiles equivalent to:

core-cpu;

core-cuda;

extended-local;

onnx;

wenet;

wespeaker;

credential-diarization;

nemo-linux-cuda.

Each profile must document:

purpose;

operating system;

Python version;

package lock or requirements file;

installation command;

validation command;

supported and incompatible components;

model assets;

credential requirements;

CPU/GPU/CUDA requirements;

expected verifier output.

Where practical, extend install.ps1, bootstrap scripts, requirements profiles, and verification tooling rather than relying on unreproducible manual commands.

Do not force NeMo into the ordinary Windows environment. Treat it as a separate Linux, WSL2, container, or dedicated Linux/CUDA profile if required by the actual dependency stack.

## Credential-gated backends

pyannote requires accepted model conditions, approved Hugging Face access, and a read-only token supplied through an environment variable. Never store the token in source, configs, manifests, logs, reports, or tests.

Picovoice Falcon requires an approved Picovoice account, accepted licence terms, and an access key supplied through an environment variable. Never store the key in source, configs, manifests, logs, reports, or tests.

NeMo requires a compatible Linux/CUDA environment, compatible PyTorch and NeMo versions, required checkpoints, and explicit treatment as a potentially composite diarization pipeline rather than a simple interchangeable slot.

When credentials, licence approval, hardware, or platform support are absent, classify the backend accordingly and continue with independent backends.

## Model asset registry

Extend the component registry or create a versioned model-asset registry containing:

component and backend;

model name and version;

source and licence;

filename and size;

SHA-256;

acquisition date and method;

project-relative storage path;

environment profile;

credential requirement;

verification status.

Do not store secrets.

## Independent qualification

For every backend, verify where applicable:

package imports;

configuration resolves;

required assets are found;

model initializes;

requested device is valid;

one deterministic input is accepted;

one real output is produced;

output contract validates;

component identity is recorded;

repeated smoke execution succeeds;

pipeline composition succeeds where applicable;

no implicit download occurs during scenario execution;

failures are classified correctly.

ASR qualification must verify transcript behavior, empty/no-speech behavior where appropriate, timing, identity, device, precision, initialization, and inference timing.

VAD qualification must verify valid bounded regions, monotonicity, overlap rules, no-speech behavior, and VADChunker compatibility.

Speaker-embedding qualification must verify numeric finite vectors, dimension, norm, repeatability, minimum-duration behavior, and backend/model identity.

Diarization qualification must verify valid speaker turns, valid time bounds, anonymous-label consistency, RTTM conversion where supported, segmentation provenance, and absence of reference-label fallback. Do not claim DER/JER readiness in this phase.

## Qualification statuses

Use:

qualified;

qualified_with_warnings;

unavailable_package;

unavailable_asset;

credential_required;

licence_action_required;

platform_required;

cuda_required;

configuration_error;

runtime_failure;

contract_failure;

unsuitable;

deferred.

Every backend must receive one status and a concrete explanation.

## Required outputs

Produce:

docs/automated_evaluation/extended_backend_setup.md;

docs/automated_evaluation/extended_backend_qualification.md;

docs/automated_evaluation/environment_profiles.md;

a machine-readable model-asset registry;

machine-readable qualification results with backend identity, environment profile, package versions, model hashes, device, status, warnings, schema validation, timing, failure category, and exact commands.

## Tests

Add:

environment-profile schema tests;

package and asset detection tests;

credential-presence tests that never expose values;

unavailable-versus-failed classification tests;

adapter contract tests;

model-identity tests;

output-schema tests;

device-selection tests;

no-implicit-download tests;

pipeline-composition tests;

real qualification tests only for installed and authorized components.

Run the core regression suite after every newly integrated backend family.

## Stop conditions

Stop work on an individual backend when:

required licence terms are not approved;

credentials are absent;

required platform or hardware is unavailable;

dependency conflicts would destabilize the core environment;

the adapter contract is incomplete;

model assets cannot be verified;

installation requires an unapproved system-wide change.

Mark the backend appropriately and continue with other independent backends.

## Acceptance criteria

Stage 8 passes only when:

every extended backend has a documented environment and qualification status;

installed backends have reproducible setup instructions;

assets have recorded identities and hashes;

qualified backends produce real valid outputs;

incompatible stacks are isolated;

the core environment remains functional;

no credentials appear in artifacts;

no component is described as qualified based only on installation or import success.

Produce the phase report and do not begin scientific screening in this phase.

# Prompt 9 — Extended backend integration and scientific screening

Implement only Stage 9.

Integrate and scientifically screen only extended backends that passed Stage 8 qualification. Do not benchmark unavailable, unqualified, credential-blocked, or platform-blocked components.

## Objective

Add every qualified extended backend to the component catalog, pipeline resolver, scenario system, qualification records, and staged screening framework. Compare each extended backend fairly against the corresponding core candidates using identical benchmark items and meaningful fixed conditions. Do not generate a full Cartesian product.

## Eligible candidates

Determine the actual eligible list from Stage 8 qualification artifacts.

Potential ASR candidates:

Faster-Whisper;

Sherpa-ONNX ASR;

Vosk;

WeNet.

Potential VAD candidates:

WebRTC VAD;

Sherpa-ONNX VAD.

Potential speaker-embedding candidates:

Resemblyzer;

WeSpeaker;

Sherpa-ONNX speaker embeddings.

Diarization adapter integration and basic composition may be completed for pyannote, Sherpa-ONNX, Falcon, and NeMo, but full diarization evaluation remains in Stage 11.

## Catalog and resolver integration

For every qualified backend:

add or validate the catalog entry;

record environment profile, package and asset requirements, model identity/hash, config path/hash, device, dtype, supported parameters, contracts, and compatibility restrictions;

add scenario-resolution support;

validate resolved configurations;

preserve environment-profile identity in scenario metadata.

A scenario must not resolve to a backend in an incompatible environment.

## Extended ASR screening

Use the same fixed controlled-clean benchmark items used for core ASR screening.

Compare qualified extended ASR candidates against Whisper Tiny, Base, and Small.

Initially fix:

full-record segmentation;

no speaker processing;

no diarization;

identical acoustic conditions;

identical scoring policy.

Then cross-check non-dominated ASR candidates using the selected VAD/segmentation finalist.

Measure at minimum:

micro and macro WER/CER;

substitutions, insertions, deletions;

empty and missing outputs;

initialization and inference time;

RTF and throughput;

latency percentiles;

CPU, RAM, GPU, and VRAM;

failures, retries, timeouts, and OOMs.

Do not compare CPU and GPU performance without explicit hardware grouping.

## Extended VAD screening

Use Whisper Base as the configurable reference ASR, the same benchmark items as core VAD screening, and the same scoring/collar policies.

Compare qualified candidates against full-record, Energy VAD, and Silero VAD. Test with VADChunker when the contract is compatible.

Measure:

speech precision, recall, and F1 where references permit;

missed-speech and false-alarm duration;

boundary deviation and region IoU;

fragmentation and merging;

segment counts and durations;

downstream WER/CER;

latency and resources;

failures and invalid segments.

## Extended speaker-embedding screening

Use exactly the same source segments for every embedding backend and compare against ECAPA.

Measure extraction-level behavior only:

extraction success;

invalid or NaN output;

dimension and norm;

repeatability;

minimum-duration behavior;

clean-to-degraded drift;

initialization and extraction time;

CPU/GPU/RAM/VRAM use.

Full verification, identification, calibration, and unknown rejection remain in Stage 10. Never reuse enrollment artifacts between embedding backends.

## Targeted interaction screening

After one-family-at-a-time screening, generate only technically justified interactions, such as:

shortlisted VAD with shortlisted ASR;

segmentation effects on ASR;

segmentation effects on embedding quality;

device/precision effects within the same backend;

robustness of finalists under noise and RIR;

extended-backend reliability under repeated runs.

Do not evaluate every VAD × ASR × embedding × diarizer combination.

## Advancement rules

Use configurable Pareto-style advancement based on accuracy, valid-output rate, missing/empty output rate, robustness, RTF, latency, memory, hardware compatibility, failure rate, and reproducibility.

Do not collapse all criteria into one opaque score. Do not eliminate a component solely for being slower when it provides a useful accuracy or deployment tradeoff. Record every advancement, elimination, and deferral reason.

## Environment-aware comparison

Every result must retain environment profile, OS, Python/package identity, CPU/GPU, CUDA, model asset identity, and config identity.

Clearly distinguish:

model-quality comparisons;

runtime-implementation comparisons;

hardware-performance comparisons;

environment-compatibility observations.

Do not imply that hardware differences are model-quality differences.

## Tests

Add:

extended catalog integration tests;

environment-compatibility tests;

scenario-resolution tests;

identical-item comparison tests;

metric-denominator tests;

advancement-rule tests;

missing/unavailable candidate tests;

backend-specific output-contract tests;

real screening smoke tests for every qualified backend.

## Required outputs

Produce:

extended component comparison tables;

advancement and exclusion report;

environment compatibility matrix;

benchmark coverage report;

updated component and qualification registries;

shortlist manifest for later stages.

## Acceptance criteria

Stage 9 passes only when:

every qualified extended backend can be selected through the normal scenario system;

comparisons use identical benchmark items;

environment differences are explicit;

missing and failed outputs remain in denominators;

only supported metrics are emitted;

every candidate has an advancement, deferral, or exclusion reason;

core regression tests still pass.

Produce the required phase report.

# Prompt 10 — Speaker enrollment, verification, identification, and unknown rejection

Implement only Stage 10.

Build the complete speaker protocol for ECAPA and every other qualified embedding backend.

## Speaker manifests

Create immutable, versioned manifests for:

enrollment;

calibration;

known-speaker evaluation;

unknown-speaker evaluation;

clean probes;

degraded probes.

Enforce:

no source utterance overlap between enrollment and any probe;

calibration/evaluation separation;

held-out unknown speakers;

deterministic selection;

privacy-safe IDs;

authorized demographic metadata only.

Private real-name mappings must remain outside shared campaign results unless explicitly approved.

## Backend-specific enrollment

Enrollment artifacts must record:

embedding backend;

model identity;

model hash;

config hash;

embedding dimension;

normalization;

preprocessing;

enrollment utterance IDs;

aggregation method;

threshold-policy version.

Reject use with a different backend, model, dimension, or incompatible preprocessing.

## Outputs

Produce where applicable:

embeddings in NPZ or typed columnar storage;

embedding index;

enrollment index;

similarity scores;

threshold sweeps;

calibration results;

verification decisions;

identification rankings;

unknown-rejection decisions;

failure records.

Do not use pickle as an exchange format.

Preserve Unknown as a scored output.

Never substitute a reference identity, first enrolled speaker, null, or empty string.

## Metrics

Implement when valid:

extraction success;

short-audio rejection;

embedding norm validation;

same-speaker score distribution;

different-speaker score distribution;

clean-to-degraded drift;

EER and threshold;

FAR and FRR over thresholds;

TAR at fixed FAR;

ROC and DET data;

top-1 and top-k identification;

unknown rejection;

false-known assignment;

enrollment failures;

probe failures;

calibration-versus-evaluation performance;

per-speaker and per-condition results;

authorized subgroup results.

Include counts and confidence intervals.

Use held-out probes for reported operating thresholds.

Keep open-set and closed-set results separate.

## Tests

Add:

enrollment/probe leakage tests;

calibration/evaluation leakage tests;

backend mismatch tests;

model-hash mismatch tests;

dimension mismatch tests;

unknown-preservation tests;

reference-fallback prohibition tests;

threshold-metric tests;

EER/FAR/FRR tests;

top-k tests;

failure-denominator tests;

real ECAPA smoke;

real extended-embedding smoke when available.

## Acceptance criteria

Stage 10 passes only when:

no leakage exists;

enrollment artifacts are backend-specific;

unknown speakers are scoreable;

thresholds are calibrated separately from evaluation;

metrics reconcile with score tables;

no private identity mapping leaks into shared artifacts.

# Prompt 11 — Diarization and native-condition evaluation

Implement only Stage 11.

Build standardized diarization execution and scientifically valid native-condition evaluation for every available and authorized diarization backend.

Inspect and support where qualified:

pyannote;

Sherpa-ONNX diarization;

Picovoice Falcon;

NeMo;

any other qualified diarization backend.

Run only installed, licensed, authorized, and properly configured backends.

Do not acquire credentials or models automatically.

## Native panels

Evaluate on compatible native data such as:

AMI;

CHiME-6;

VOiCES where suitable reference timing exists.

Do not apply synthetic noise or RIR augmentation to native panels.

Preserve:

meeting/session;

stream;

channel;

microphone/device;

source timing;

scored region.

## Segmentation provenance

For every scenario record whether segmentation came from:

VAD;

VADChunker;

the diarizer;

a backend-internal segmentation system;

an oracle reference used only for a separately labelled diagnostic.

Do not pretend an external VAD affected final segmentation when diarization replaced it.

## Speaker-label semantics

Distinguish:

anonymous diarization labels;

known-speaker matching;

speaker embeddings;

speaker-change detection;

full diarization.

Preserve anonymous labels unless a valid enrolled-speaker decision explicitly supersedes them.

Do not map anonymous diarization labels to reference identities.

## Outputs

Produce where valid:

RTTM;

UEM or scored-region references;

diarization diagnostics;

segmentation-source metadata;

speaker-count estimates;

alignment-validation results;

speaker-attributed transcripts.

Validate reference and prediction timebases before scoring.

## Metrics

Only when compatible references exist, implement:

DER;

JER;

missed speech;

false alarm;

speaker confusion;

overlap-aware and overlap-excluded results;

speaker-count error;

anonymous-label consistency;

cpWER or speaker-attributed WER where correctly defined.

Record:

collar;

overlap policy;

UEM/scored region;

reference version;

oracle versus estimated speaker count;

scoring-policy version.

Do not emit DER/JER for invalid or incompatible references.

## Tests

Add:

RTTM parser/writer tests;

timebase-alignment tests;

permutation-aware scoring tests;

overlap-policy tests;

collar tests;

UEM tests;

anonymous-label propagation tests;

segmentation-source tests;

synthetic diarization fixtures;

real qualification only where prerequisites exist.

## Acceptance criteria

Stage 11 passes only when:

RTTM outputs validate;

scoring policies are explicit;

invalid reference/output pairs cannot produce misleading scores;

segmentation provenance is retained;

anonymous and known-speaker outputs remain semantically distinct;

every backend has a qualification and availability status.

# Prompt 12 — Analysis framework, plots, reports, and release campaign

Implement only Stage 12.

Build campaign-level result indexing, analysis manifests, comparisons, statistical analysis, plots, reports, coverage reconciliation, and release qualification.

Reuse existing scenario metrics and existing Evaluation Tool reports where appropriate.

Do not duplicate valid existing reporting logic.

## Metric registry

Create or finalize a versioned metric registry.

Every metric must define:

name;

version;

purpose;

eligible scenario types;

required fields;

formula;

numerator;

denominator;

aggregation level;

missing-output policy;

failure policy;

grouping dimensions;

statistical method;

limitations;

associated plots and tables.

Do not emit unsupported metrics.

## Analysis manifest

Produce a stable, versioned analysis_manifest.json that can be consumed without importing execution code.

Include:

campaign identity and hashes;

schema/hash versions;

benchmark manifests;

scenario index;

scenario statuses;

scenario paths;

component/model identities;

dataset, panel, and tier;

exact augmentation, SNR, noise, and RIR;

prediction paths;

metric paths;

resource-log paths;

environment fingerprints;

worker assignments;

merge results;

failed, missing, invalid, and excluded scenarios.

## Statistical requirements

Use:

paired comparisons when scenarios share benchmark items;

counts and total audio duration with every grouped result;

absolute and relative changes;

confidence intervals;

effect sizes where useful;

cluster bootstrap by speaker, meeting, or another defensible independent unit when rows are correlated;

run-to-run variance for repeated finalists;

explicit handling of missing and failed outputs;

warnings or correction for exploratory multiple comparisons.

Predeclare shortlist and release rules before viewing final release results.

## Plot and report registry

Create a versioned registry for every plot, table, and report.

Each entry must state:

question answered;

required data;

aggregation;

filters;

statistical treatment;

output type;

limitations;

conditions under which it must not be generated.

The following are minimum expectations, not an exhaustive list:

accuracy-versus-latency Pareto plots;

ASR WER/CER comparisons;

robustness curves by SNR and noise type;

exact-RIR heatmaps;

native-condition reports;

failure funnels;

latency distributions;

resource timelines;

CPU/RAM/VRAM comparisons;

throughput comparisons;

speaker same/different score distributions;

ROC and DET curves;

threshold operating-point tables;

embedding-drift reports;

diarization reports;

machine-to-machine comparisons;

scenario coverage matrices;

reliability and completion reports;

authorized subgroup reports;

qualitative error examples.

Add other useful diagnostics when supported by the data.

Do not generate a plot merely because it appears in this list. Skip it with an explicit reason when its inputs are invalid or insufficient.

## Release workflow

Before a real release campaign:

run a synthetic two-machine-equivalent campaign;

validate planning;

validate execution;

interrupt and resume;

test timeout and retry;

test result transfer and merge;

validate hashes and checksums;

validate long paths;

reconcile result index to the global campaign manifest.

Then run:

small qualification campaign;

standard comparison campaign;

large release campaign only after prior gates pass.

Keep GPU concurrency at one until a separate sustained concurrency qualification demonstrates:

no OOM;

conservative VRAM headroom;

meaningful throughput improvement;

acceptable latency degradation;

stable outputs;

no CPU/RAM/disk bottleneck;

sustained reliability.

## Coverage reconciliation

Produce a final matrix covering every planned:

component;

environment;

benchmark panel;

scenario family;

metric;

artifact;

plot;

report;

CLI capability.

Assign:

implemented and qualified;

implemented but unavailable;

partially implemented;

deferred;

excluded with justification;

unexpectedly missing.

The release must not be called complete while a mandatory item remains unexplained.

## Analysis execution and interpretation guide

Create:

docs/automated_evaluation/analysis_guide.md

The guide must be usable by an analyst who did not implement the framework and must explain both how to run analysis and how to interpret every supported result.

## Prerequisites

Document:

required completed campaign artifacts;

required environment/profile;

minimum disk and memory needs;

whether raw audio is required;

how to validate the analysis manifest and result index;

how to identify incomplete or incompatible campaigns.

Analysis commands

Provide tested exact commands for:

validating campaign and merged results;

building or rebuilding the result index;

building the analysis manifest;

generating all eligible metrics or selected metrics;

generating all eligible plots or selected plots;

generating the campaign report;

filtering by component, dataset, panel, machine, noise, SNR, RIR, and status;

comparing selected scenarios;

exporting analysis-ready tables;

rerunning analysis without rerunning inference.

For every command state purpose, inputs, outputs, expected runtime class, common errors, and validation checks.

## Recommended workflow

Explain a step-by-step workflow:

validate campaign and merge results;

inspect coverage reconciliation;

inspect failures and missing outputs;

verify paired-comparison eligibility;

review aggregate accuracy;

review reliability;

review latency and resources;

inspect robustness;

inspect speaker metrics;

inspect diarization metrics;

review authorized subgroup results;

identify Pareto-optimal pipelines;

inspect representative errors;

record conclusions and limitations.

## Metric interpretation

For every metric family explain what it measures, whether higher or lower is better, valid range where applicable, denominator, treatment of missing/failed outputs, validity conditions, misleading uses, and related metrics.

Cover at minimum:

ASR micro/macro WER, CER, substitutions, insertions, deletions, empty/missing output, and clean-to-degraded change;

VAD precision, recall, F1, missed speech, false alarm, IoU, boundary deviation, fragmentation, merging, and downstream WER effect;

initialization, warm inference, RTF, throughput, latency percentiles, CPU, RAM, GPU, VRAM, power, temperature, and disk activity;

speaker score distributions, EER, FAR, FRR, TAR-at-FAR, top-k identification, unknown rejection, false-known assignment, and embedding drift;

diarization DER, JER, missed speech, false alarm, confusion, speaker-count error, speaker-attributed WER, collar, overlap policy, and UEM;

valid-output, failure, retry, timeout, OOM, completion, and coverage rates.

## Plot interpretation

For every generated plot explain the question answered, axes, units, grouping, uncertainty, desirable patterns, common misinterpretations, eligibility, and conditions under which the plot must not be used.

Cover at minimum:

accuracy-latency Pareto plots;

WER/CER comparisons;

robustness curves;

exact-RIR heatmaps;

latency distributions;

resource timelines;

RAM/VRAM comparisons;

speaker score distributions;

ROC and DET curves;

embedding-drift plots;

diarization tables and timelines;

machine comparisons;

coverage matrices;

failure funnels;

subgroup forest plots.

## Comparison and statistics

Explain:

paired versus unpaired comparisons;

benchmark-item identity requirements;

collar incompatibility;

CPU/GPU hardware grouping;

separation of native and synthetic panels;

preservation of failed/missing outputs;

held-out threshold evaluation;

RTTM/UEM alignment requirements;

confidence intervals, cluster bootstrap units, effect sizes, repeated-run variance, multiple-comparison cautions, minimum group sizes, exploratory versus confirmatory results, and absolute versus relative changes.

## Decision framework

Provide a practical Pareto-based method for choosing pipelines across accuracy, latency, throughput, RAM/VRAM, reliability, robustness, speaker performance, hardware, platform, credentials, and operational complexity.

Include clearly labelled selection profiles for:

highest accuracy;

lowest latency;

CPU-only deployment;

10 GB GPU deployment;

24 GB GPU deployment;

far-field transcription;

known-speaker attribution;

meeting diarization;

unattended campaign reliability.

These are selection methods, not predetermined winners.

## Troubleshooting and reproducibility

Document diagnosis of incomplete campaigns, missing indexes, checksum mismatch, schema/hash incompatibility, environment mismatch, missing metric columns, skipped plots, unexpected WER, missing predictions, telemetry gaps, high VRAM/OOM, invalid speaker scores, invalid RTTM, absent DER/JER, and inconsistent cross-machine results.

Explain how to record campaign ID, manifest hash, scenario IDs, schema versions, components/models, environment fingerprints, machines, scoring-policy version, analysis version, exclusions, and missing scenarios.

Include a concise report template containing research question, selected scenarios, metrics, statistical method, findings, uncertainty, limitations, and operational recommendation.

The guide is complete only when every generated metric and plot links to an interpretation section, every analysis command has been tested, examples use real or synthetic campaign artifacts, unsupported outputs are explained, and a new analyst can reproduce a report without rerunning inference.

## Acceptance criteria

Stage 12 passes only when:

result index reconciles exactly with the campaign manifest;

every included scenario has validated artifacts;

missing and failed scenarios remain visible;

plots cite scenario and manifest versions;

analysis outputs document their inputs and limitations;

two-machine merge passes;

stop/resume passes;

release report records all exclusions and gaps.

# Prompt 13 — Independent final acceptance audit

Perform a final independent acceptance audit of the completed system.

Begin read-only. Do not immediately modify code.

Compare the completed repository against:

the approved master specification;

all phase prompts;

all phase reports;

the component registry;

environment profiles;

manifest/scenario contracts;

artifact registry;

metric registry;

plot/report registry;

final coverage reconciliation.

## Audit areas

Verify:

protected existing behavior;

component inventory completeness;

component qualification evidence;

environment reproducibility;

benchmark determinism;

schema and hash stability;

artifact completeness;

atomic writes;

checksum validation;

executor state transitions;

retry and timeout policies;

resume after restart;

skip-completed validation;

telemetry correctness;

worker-assignment non-overlap;

merge conflict detection;

speaker leakage prevention;

unknown-speaker behavior;

diarization reference validity;

metric formulas and denominators;

statistical methods;

plot eligibility;

result-index reconciliation;

analysis-manifest usability;

documentation completeness;

security and credential leakage;

long-path behavior.

Run representative tests and inspect actual generated artifacts.

Do not accept passing unit tests as proof of real component readiness.

## Output

Produce:

docs/automated_evaluation/final_acceptance_audit.md

Include:

requirements matrix;

pass/fail status;

evidence;

missing functionality;

unqualified components;

unresolved risks;

regressions;

release recommendation.

Use one verdict:

release_ready;

release_ready_with_documented_limitations;

not_release_ready.

Only after completing the read-only audit may you make narrowly scoped corrections that are necessary to satisfy already-approved requirements.

Do not introduce new architecture during the final audit.

Re-run affected tests and update the audit after any correction.

Prompt 14 — Final Owner/Operator User Guide

Create the final plain-English owner/operator handbook for the completed Automated Speech Evaluation system. This should be accessible and easy to understand.

This is primarily a documentation and verification phase.

Do not redesign the architecture. Do not add new features simply because documentation reveals that they would be useful. If required functionality is missing, document the gap clearly and reference the relevant phase or acceptance-audit finding.

The handbook must describe the system that actually exists in the repository after implementation, not merely the intended design from the planning prompts.

Primary deliverable

Create:

docs/automated_evaluation/system_guide.md

The guide must be written so that a technically capable user who did not implement the system can:

- understand what the system does;

- understand how it fits into the existing Evaluation Tool;

- install or select the correct environment;

- understand which components are available;

- configure a pipeline;

- create and validate a benchmark campaign;

- run a small test;

- run a real campaign;

- stop and resume a campaign safely;

- divide work between machines;

- merge results;

- locate and understand output files;

- run the analysis;

- understand every important metric;

- understand every important plot;

- compare pipelines correctly;

- select a pipeline for a practical deployment goal;

- diagnose common failures;

- understand the limitations of the results;

- add or qualify another backend later.

The document should function as both:

- a user manual, and

- a plain-English explanation of how the complete system works.

1. Sources of truth

Before writing the guide, inspect the actual completed repository.

Read at minimum:

- AGENTS.md;

- root README;

- Evaluation Tool README and documentation;

- docs/automated_evaluation/current_evaluation_tool_architecture.md;

- every completed phase report;

- final acceptance audit;

- component registry;

- model-asset registry;

- environment-profile documentation;

- benchmark-manifest schemas;

- scenario schemas;

- artifact registry;

- metric registry;

- plot/report registry;

- analysis guide;

- relevant CLI implementation;

- CLI --help output;

- campaign configurations;

- inference configurations;

- worker-assignment examples;

- generated campaign examples;

- representative real and synthetic result folders.

Inspect actual implementation symbols when documentation is ambiguous.

Current code is authoritative for what exists.

Approved contracts are authoritative for intended compatibility.

If documentation and implementation disagree, state the discrepancy rather than silently choosing one.

Do not document a command, metric, component, backend, output, or workflow as working unless there is implementation or test evidence supporting it.

2. Audience and writing style

Write primarily for the owner/operator of the system.

Assume the reader:

- understands basic Python and command-line usage;

- can use Anaconda Prompt or PowerShell;

- understands basic machine-learning terminology;

- does not know the internal architecture;

- should not need to inspect source code for normal operation.

Use plain English first.

Introduce technical terminology only when necessary.

For every technical concept:

- explain what it means;

- explain why the system uses it;

- explain where the user encounters it.

Avoid unexplained implementation jargon.

When a code-level name is important, provide both the plain-English explanation and the actual repository symbol/path.

Example:

The configured evaluator runner is the bridge between the campaign system

and the existing Evaluation Tool. In code this is implemented by ...

3. Executive overview

Begin with a concise explanation titled:

What This System Does

Explain the complete system in plain English.

Describe the overall flow:

audio datasets

→ fixed benchmark selection

→ optional controlled degradation

→ selected speech pipeline

→ predictions

→ scoring

→ timing/resource monitoring

→ saved scenario results

→ campaign-level comparisons

→ plots and reports

→ pipeline-selection decisions

Explain that the system evaluates different combinations of:

- voice activity detection;

- segmentation;

- speech recognition;

- speaker embeddings;

- speaker matching;

- diarization;

under controlled and native conditions.

Explain that it also measures:

- accuracy;

- robustness;

- latency;

- throughput;

- CPU usage;

- RAM;

- GPU utilization;

- VRAM;

- temperature;

- power;

- failures;

- reliability;

- reproducibility.

Explain the distinction between:

Existing Evaluation Tool

Responsible for functions such as:

- dataset handling;

- augmentation;

- pipeline execution;

- prediction generation;

- existing scoring;

- existing plotting/reporting.

Automated campaign framework

Responsible for functions such as:

- benchmark freezing;

- scenario generation;

- reproducibility;

- campaign scheduling;

- retries;

- resume;

- telemetry;

- worker assignment;

- result validation;

- merging;

- cross-scenario analysis.

Make this boundary easy to understand.

4. System map

Provide a simplified architecture diagram.

Use Mermaid if supported by the repository.

Include:

Campaign

↓

Benchmark Manifest

↓

Scenario Resolver

↓

Configured Evaluation Tool

↓

Speech Components

↓

Predictions

↓

Metrics + Telemetry

↓

Scenario Artifacts

↓

Result Index

↓

Analysis

↓

Plots / Tables / Reports

Also provide a second diagram showing the speech pipeline:

Audio

↓

VAD

↓

Segmentation

↓

Diarization when enabled

↓

ASR

↓

Speaker embedding when enabled

↓

Speaker matching when enabled

↓

Standardized prediction

Adjust the diagrams to the actual implemented execution order.

Explicitly explain situations where diarization controls or replaces segmentation.

5. Quick-start section

Provide a short path for a new user who wants to prove the system works.

The quick start should cover:

- open the correct terminal;

- activate or select the correct environment;

- verify installation;

- inspect component availability;

- run the smallest supported benchmark;

- validate the resulting scenario;

- generate the basic analysis;

- locate the final report.

Use exact commands verified against the final CLI.

Do not invent command names.

For every command state:

- where to run it;

- what it does;

- expected output;

- how to know it succeeded.

Prefer a small real Whisper Tiny or Base campaign if supported.

6. Installation and environments

Explain every supported environment profile.

For each profile provide:

- name;

- purpose;

- operating system;

- Python version;

- major component families;

- CPU/GPU requirements;

- CUDA requirements;

- installation command;

- activation command;

- verification command;

- known incompatibilities.

Cover actual implemented profiles such as, where applicable:

- core CPU;

- core CUDA;

- extended local;

- ONNX;

- WeNet;

- WeSpeaker;

- credential-gated diarization;

- NeMo Linux/CUDA.

Do not claim that profiles coexist when they do not.

Explain why multiple environments are used.

7. Models, assets, credentials, and licences

Explain the difference between:

- Python package;

- model implementation;

- model checkpoint;

- component configuration;

- credential;

- environment profile.

List the actual model assets used by the system.

For each backend explain:

- whether it needs downloaded model files;

- where those files are stored;

- how the system validates them;

- whether hashes are checked;

- whether credentials are needed;

- whether model terms must be accepted;

- whether it is platform-specific.

Never expose credential values.

Document credential-variable names only when they are part of the approved interface.

8. Component guide

Create a major section:

Components You Can Choose

Organize it by family.

For every component, provide a concise table and plain-English explanation.

Include actual qualification status.

VAD

Explain what VAD is and why it matters.

Cover qualified and known candidates such as:

- no VAD/full record;

- Energy VAD;

- Silero;

- WebRTC;

- Sherpa-ONNX VAD;

- any additional implemented VAD.

For each explain:

- how it works at a practical level;

- major configurable settings;

- advantages;

- disadvantages;

- CPU/GPU needs;

- qualification status;

- suitable use cases.

Segmentation

Explain:

- full-record processing;

- VAD chunking;

- maximum chunk duration;

- merge gap;

- padding;

- how segmentation can affect accuracy and speed.

ASR

Cover all implemented/qualified ASR systems such as:

- Whisper Tiny;

- Whisper Base;

- Whisper Small;

- Faster-Whisper;

- Sherpa-ONNX ASR;

- Vosk;

- WeNet;

- any other implemented backend.

For each explain:

- purpose;

- environment;

- model size/options;

- hardware requirements;

- relative operational tradeoffs;

- supported settings;

- qualification status.

Do not declare a winner unless campaign evidence supports the conclusion.

Speaker embeddings

Cover:

- ECAPA;

- Resemblyzer;

- WeSpeaker;

- Sherpa embeddings;

- any others.

Explain what an embedding actually represents.

Speaker matching

Explain:

- cosine similarity;

- thresholds;

- minimum margins;

- known speakers;

- Unknown;

- enrollment.

Diarization

Cover qualified implementations such as:

- pyannote;

- Sherpa-ONNX;

- Falcon;

- NeMo.

Explain the difference between:

- VAD;

- segmentation;

- speaker embeddings;

- speaker matching;

- speaker-change detection;

- diarization.

This distinction must be very clear.

9. How pipeline configurations work

Explain how component configurations are combined.

Show at least one actual valid configuration example.

Explain:

- source component YAML/configs;

- pipeline resolver;

- resolved configuration;

- overrides;

- model identity;

- configuration hashing;

- compatibility validation.

Show how to answer:

Which exact components ran in this scenario?

Explain where the resolved configuration is saved.

10. Benchmark datasets

Explain the benchmark system.

Cover:

- controlled-clean panel;

- native-robustness panel;

- speaker-protocol panel.

Explain why they exist separately.

For each supported dataset explain its role.

Examples may include:

- CMU Arctic;

- LibriSpeech;

- HiFiTTS;

- AMI;

- VOiCES;

- CHiME-6.

Use only datasets actually supported by the completed system.

Explain:

- small;

- standard;

- large;

benchmark tiers.

Explain deterministic selection and seed 3800.

Explain why two users should get the same manifest from the same source metadata and version.

11. Acoustic conditions

Explain controlled degradation.

Cover:

- clean;

- white noise;

- pink noise;

- SNR;

- RIR/reverberation;

- combined RIR plus noise.

Explain SNR intuitively.

For example:

Higher SNR = speech is easier to hear relative to noise.

Lower SNR = noise is stronger relative to speech.

Explain the actual tested SNR values.

Explain the RIR registry.

Explain that:

h044_ParkingLot_4txts.wav

is ParkingLot and must not be interpreted as a kitchen environment.

Explain why native AMI, VOiCES, CHiME-6, and other native-noisy conditions are not synthetically augmented where prohibited.

12. What is a campaign?

Explain:

- campaign;

- benchmark manifest;

- scenario;

- scenario ID;

- worker assignment;

- attempt;

- result.

Use a concrete example.

For example:

Dataset: CMU Arctic

Condition: white noise at 10 dB

VAD: Silero

Segmentation: VAD chunks

ASR: Whisper Base

Speaker processing: disabled

Device: CUDA

Repetition: 1

Explain that this combination becomes one reproducible scenario.

Explain why changing a result-affecting setting creates a new scenario ID.

Explain why retrying the same failed work does not create a new scenario.

13. How to create a campaign

Provide verified commands and examples for:

- choosing benchmark tier;

- choosing components;

- choosing conditions;

- choosing repetitions;

- choosing hardware/device;

- generating scenarios;

- inspecting the dry-run plan;

- validating the campaign before execution.

Show how to estimate:

- number of scenarios;

- expected audio hours;

- expected storage;

- approximate compute burden where the system supports estimation.

Explain how staged screening prevents an unnecessary full Cartesian product.

14. How to run a campaign

Provide step-by-step commands for:

- planning;

- validation;

- running;

- checking status;

- stopping;

- resuming;

- retrying eligible failures;

- validating completed results.

Explain:

- what appears in the terminal;

- what gets written to disk;

- what state changes occur;

- what happens when a scenario fails.

15. Stopping and resuming safely

Explain:

- Ctrl+C behavior;

- stop requests;

- checkpoints;

- heartbeat;

- leases;

- interrupted state;

- restart behavior;

- skip-completed validation.

Provide a practical example:

I need to shut down my computer halfway through a campaign.

What should I do?

Give exact steps.

Also explain what not to do.

16. Two-machine operation

Explain how to divide work between two machines.

Cover:

- global campaign manifest;

- worker assignments;

- non-overlapping scenario IDs;

- required shared versions;

- hardware differences;

- local independent execution;

- transferring results;

- checksums;

- merging.

Provide:

Machine A workflow

Machine B workflow

Merge workflow

Use exact commands.

Explain why a shared SQLite database over a network drive is not used.

Explain which fields must match and which may legitimately differ between machines.

17. Output directory walkthrough

Show the real campaign folder tree.

Explain every important directory and file.

At minimum cover, where implemented:

campaign_manifest

benchmark_manifests

worker_assignments

scenario folders

resolved_scenario

run_config

status

events

predictions

diagnostics

embeddings

similarity scores

item metrics

grouped metrics

summary metrics

failures

telemetry

component spans

scenario report

checksums

analysis manifest

result index

plots

campaign report

For every important artifact explain:

- what created it;

- what it contains;

- whether the user normally needs to inspect it;

- what downstream process uses it.

Add a simple classification:

- everyday-user file;

- debugging file;

- machine-readable analysis file;

- provenance/reproducibility file.

18. Worked end-to-end example

This is mandatory.

Take one small real or validated synthetic scenario and trace it through the entire system.

Prefer a representative example such as:

CMU Arctic

→ white noise at 10 dB

→ Silero VAD

→ VADChunker

→ Whisper Base

→ prediction

→ WER/CER

→ telemetry

→ scenario report

→ campaign comparison

Use an actually supported configuration.

Show:

- source benchmark record;

- scenario definition;

- resolved pipeline;

- executed components;

- prediction;

- reference;

- item-level metrics;

- resource measurements;

- scenario summary;

- resulting comparison/plot;

- how the user should interpret the result.

Use actual field names.

The goal is to connect:

configuration

→ code

→ artifact

→ metric

→ interpretation

19. Metrics handbook

Create a comprehensive section:

Understanding the Metrics

For every supported metric explain:

- full name;

- abbreviation;

- plain-English meaning;

- mathematical meaning when useful;

- how it is calculated;

- denominator;

- ideal direction;

- typical interpretation;

- limitations;

- when comparisons are invalid;

- which related metrics should be inspected.

Use examples where helpful.

ASR metrics

Cover at minimum where implemented:

- micro WER;

- macro WER;

- CER;

- substitutions;

- insertions;

- deletions;

- empty transcript rate;

- missing prediction rate;

- malformed prediction rate;

- duplicate prediction rate;

- repetition/hallucination diagnostics;

- clean-to-degraded absolute change;

- clean-to-degraded relative change.

Clearly explain the difference between micro and macro WER.

Clearly explain that WER can exceed 100%.

VAD and segmentation metrics

Cover:

- precision;

- recall;

- F1;

- missed speech;

- false-alarm duration;

- IoU;

- boundary deviation;

- fragmentation;

- merge rate;

- segments per minute;

- segment-duration statistics;

- empty/short segment counts;

- downstream WER impact.

Explain collar/tolerance settings.

Runtime metrics

Cover:

- model initialization time;

- cold start;

- warm inference;

- component time;

- item wall time;

- real-time factor;

- items/hour;

- audio-hours/hour;

- mean;

- median;

- p90;

- p95;

- p99.

Explain RTF intuitively, including what:

RTF < 1

RTF = 1

RTF > 1

mean.

Resource metrics

Cover:

- process CPU;

- system CPU;

- RSS;

- VMS where reported;

- total RAM;

- GPU utilization;

- GPU memory utilization;

- current VRAM;

- peak VRAM;

- temperature;

- power;

- disk I/O;

- free disk.

Explain which measurements are useful for deployment decisions.

Speaker metrics

Cover:

- embedding extraction success;

- embedding norm;

- same-speaker cosine similarity;

- different-speaker cosine similarity;

- clean-to-degraded drift;

- EER;

- FAR;

- FRR;

- TAR at fixed FAR;

- top-1;

- top-k;

- unknown rejection;

- false-known assignment;

- enrollment failure;

- probe failure.

Explain threshold calibration clearly.

Explain open-set versus closed-set identification.

Diarization metrics

Cover:

- DER;

- JER;

- missed speech;

- false alarm;

- speaker confusion;

- speaker-count error;

- overlap-aware scoring;

- overlap-excluded scoring;

- speaker-attributed WER or cpWER where supported.

Explain:

- collar;

- UEM;

- oracle speaker count;

- estimated speaker count.

Reliability metrics

Cover:

- valid-output rate;

- scenario completion rate;

- failure rate;

- retry rate;

- timeout rate;

- OOM rate;

- interrupted scenarios;

- missing scenarios;

- checksum failures;

- incomplete transfers.

Explain why reliability failures must not simply disappear from accuracy denominators.

20. Plot handbook

Create:

Understanding the Plots

For every supported plot type explain:

- what question it answers;

- x-axis;

- y-axis;

- grouping/color/faceting;

- uncertainty;

- desirable pattern;

- warning signs;

- common misinterpretation;

- conditions required for valid interpretation.

Cover where implemented:

- accuracy-latency Pareto plots;

- ASR comparison plots;

- WER/CER plots;

- robustness versus SNR;

- RIR heatmaps;

- native-condition reports;

- failure funnels;

- latency distributions;

- ECDFs;

- resource timelines;

- RAM comparisons;

- VRAM comparisons;

- throughput plots;

- same/different speaker-score distributions;

- ROC curves;

- DET curves;

- threshold tables;

- embedding drift;

- diarization results;

- machine comparisons;

- coverage matrices;

- reliability reports;

- subgroup/forest plots.

Use a small illustrative example for major plot families.

21. How to compare pipelines correctly

Explain valid comparison rules.

Cover:

- same benchmark items;

- paired comparisons;

- same scoring policy;

- same augmentation condition;

- same collar;

- same speaker protocol;

- same model/config identity;

- hardware grouping;

- repetitions.

Explain why the following comparisons can be misleading:

- CPU versus GPU as if they were different accuracy models;

- different benchmark populations;

- native noisy data versus synthetic noise without labeling the distinction;

- diarization results using different UEM/collar policies;

- speaker thresholds calibrated on evaluation data;

- dropping failed predictions before calculating results.

22. Statistical interpretation

Explain in plain English:

- confidence intervals;

- bootstrap;

- clustered bootstrap;

- effect size;

- repeated-run variance;

- paired difference;

- exploratory multiple comparisons.

Explain when a small numerical improvement may not be practically meaningful.

Do not turn the guide into a statistics textbook.

Focus on how the user should interpret this system's reports.

23. How to choose the best pipeline

Explain that there may not be one best pipeline.

Use Pareto reasoning.

Show how to select for goals such as:

Maximum transcription accuracy

Lowest latency

CPU-only deployment

RTX 3080 / approximately 10 GB VRAM

Approximately 24 GB GPU

Lowest memory use

Highest throughput

Strongest noisy/far-field performance

Known-speaker recognition

Unknown-speaker rejection

Meeting diarization

Maximum unattended reliability

For every decision profile state which metrics should be prioritized and which should be treated as constraints.

Do not predeclare a winning component without campaign evidence.

24. How to run analysis

Provide exact commands for:

- validating campaign results;

- generating/rebuilding result index;

- generating analysis manifest;

- calculating metrics;

- generating all eligible plots;

- generating selected plots;

- filtering results;

- comparing selected pipelines;

- exporting tables;

- generating final reports.

Explain how to rerun analysis without rerunning inference.

25. Recommended analysis workflow

Provide an ordered workflow:

- validate the campaign;

- check coverage;

- inspect missing/failed scenarios;

- verify comparability;

- inspect accuracy;

- inspect reliability;

- inspect runtime;

- inspect resource use;

- inspect robustness;

- inspect speaker performance;

- inspect diarization where applicable;

- inspect subgroup results where authorized;

- inspect Pareto plots;

- inspect representative errors;

- record conclusions.

Explain why this order prevents misleading conclusions.

26. Troubleshooting guide

Create a symptom-based troubleshooting section.

Examples:

Component says unavailable

Model will not load

CUDA is unavailable

Scenario fails immediately

Predictions are empty

WER looks abnormally high

Campaign stops unexpectedly

Scenario remains running after a crash

Resume reruns completed work

Telemetry is missing

VRAM usage is too high

OOM occurs

Plot is not generated

Speaker identification is poor

Unknown speakers are incorrectly accepted

DER/JER is absent

RTTM validation fails

Two machines produce inconsistent predictions

Merge rejects copied results

Checksum validation fails

Disk is filling rapidly

For each provide:

- likely causes;

- diagnostic command;

- files/logs to inspect;

- safe corrective actions;

- actions that would invalidate scenario identity.

Do not advise modifying result artifacts manually.

27. Status and error reference

Document all implemented scenario states.

For every state explain:

- what it means;

- whether work is complete;

- whether retry is possible;

- whether user action is required.

Document major failure categories.

28. Reproducibility guide

Explain how to reproduce a result.

Cover:

- Git commit;

- manifest hash;

- scenario ID;

- model hash;

- component config hash;

- seed;

- environment profile;

- package versions;

- device;

- dtype;

- scoring-policy version;

- repetition;

- worker/environment differences.

Show where each value can be found.

29. Adding a new backend

Provide a high-level developer/operator workflow for adding another:

- ASR backend;

- VAD;

- embedding model;

- diarizer.

Explain:

implement adapter

→ add component config

→ register dependencies/assets

→ create environment profile if needed

→ qualify independently

→ validate output contract

→ integrate with scenario resolver

→ run controlled screening

→ update registries and documentation

Reference the actual repository interfaces and tests.

Do not provide generic instructions disconnected from the implemented architecture.

30. Common workflows cheat sheet

Add a concise command-oriented section for:

- verify installation;

- show available components;

- run smallest smoke;

- run a selected pipeline;

- build campaign;

- dry-run campaign;

- execute;

- status;

- stop;

- resume;

- retry;

- validate outputs;

- generate worker assignment;

- run worker assignment;

- merge;

- analyze;

- generate plots;

- generate report.

All commands must be copied from and tested against the actual final CLI.

31. Glossary

Provide plain-English definitions for important terms such as:

- ASR;

- VAD;

- segmentation;

- diarization;

- speaker embedding;

- enrollment;

- probe;

- verification;

- identification;

- unknown rejection;

- RIR;

- SNR;

- WER;

- CER;

- DER;

- JER;

- EER;

- FAR;

- FRR;

- TAR;

- RTF;

- RTTM;

- UEM;

- scenario;

- manifest;

- scenario hash;

- checksum;

- environment fingerprint;

- Pareto frontier.

32. Known limitations

Describe actual remaining limitations.

Include:

- unavailable components;

- platform-specific components;

- credential-gated components;

- unqualified model families;

- incomplete datasets;

- metric restrictions;

- hardware limitations;

- known statistical limitations;

- unsupported comparisons;

- unresolved RIR issues;

- anything deferred in the final acceptance audit.

Do not hide limitations simply because the final release passed.

33. Documentation navigation

At the end provide a map of the complete documentation set.

For each major document explain when the user should read it.

For example:

system_guide.md

Start here.

current_evaluation_tool_architecture.md

Read when you want to understand the code architecture.

environment_profiles.md

Read when installing optional backends.

extended_backend_setup.md

Read when setting up additional models.

extended_backend_qualification.md

Read when checking whether a backend really works.

analysis_guide.md

Read for detailed statistical and analytical procedures.

phase_<n>_report.md

Read to understand what changed during a particular implementation stage.

final_acceptance_audit.md

Read for final release status and unresolved limitations.

Use the actual resulting document names.

34. Documentation verification

Before finalizing the guide:

- test every command shown;

- verify every referenced file exists;

- verify every referenced component exists in the registry;

- verify component qualification status;

- verify every metric against the metric registry;

- verify every plot against the plot/report registry;

- verify environment names;

- verify CLI arguments against --help;

- verify example paths;

- verify the worked example against real or validated synthetic artifacts;

- check that no credential values or unnecessary personal paths appear;

- check links between documentation files.

Mark functionality explicitly as:

- available and qualified;

- available with limitations;

- unavailable in the current environment;

- credential-gated;

- platform-specific;

- deferred.

Never imply that a configured-but-unqualified backend is ready for scientific use.

35. Required quality standard

The final guide must answer, without requiring the user to inspect source code:

- What does this system do?

- What is the existing Evaluation Tool?

- What did the automated framework add?

- How does information flow through the system?

- Which components can I choose?

- Which backends are actually qualified?

- Which environment should I use?

- How do I configure a pipeline?

- How do I build a benchmark?

- How do I run it?

- How do I stop and resume it?

- How do I use two machines?

- Where are my results?

- What does every important output file mean?

- Which metrics are calculated?

- What does each metric mean?

- Is higher or lower better?

- What can make a metric misleading?

- What does each plot tell me?

- How do I compare two pipelines fairly?

- How do I choose the best pipeline for my hardware/use case?

- How do I rerun analysis?

- How do I reproduce a result?

- How do I troubleshoot failures?

- How do I add another backend?

- What are the known limitations?

If any of these questions cannot be answered from the completed implementation, identify the missing documentation or functionality explicitly.

36. Final outputs

Produce:

docs/automated_evaluation/system_guide.md

Also produce, if the repository's documentation system supports them without unnecessary duplication:

docs/automated_evaluation/quick_reference.md

containing the concise commands/workflows cheat sheet.

Do not duplicate the full analysis_guide.md. Instead, summarize essential analysis concepts in system_guide.md and link to the deeper analysis guide where appropriate.

Add appropriate links from the root README and/or Evaluation Tool README so a new user can discover the handbook.

Acceptance criteria

This documentation phase passes only when:

- the guide reflects the actual completed implementation;

- all commands have been verified;

- all component availability claims are supported by qualification evidence;

- all important outputs are documented;

- all supported metrics are explained;

- all supported plot families are explained;

- a complete worked example connects configuration to result interpretation;

- operating, stopping, resuming, merging, and analysis workflows are documented;

- the user can identify which components are available and how to select them;

- the guide explains how to make practical pipeline-selection decisions;

- troubleshooting covers major operational failures;

- known limitations are explicit;

- no secrets are exposed;

- the final acceptance audit and system guide agree about supported functionality.

Produce a documentation-phase report listing:

- documents created or updated;

- commands verified;

- examples validated;

- documentation gaps found;

- unresolved inaccuracies;

- final documentation readiness.

I recommend running this after the independent acceptance audit, because then the handbook can use the audit's final qualification statuses and limitations rather than documenting features that later fail validation.