Unified PyTorch / ExecuTorch Speech Pipeline Master Plan

Combined planning report and implementation action plan

Speech transcription, speaker enrollment, speaker recognition, evaluation integration, and edge deployment planning

Document purpose: This unified document consolidates the earlier PyTorch / ExecuTorch planning report and the action-plan continuation into one cohesive master plan. It also updates the Evaluation Tool assumptions based on the current project correction: simulation mode and augmentation are implemented for every supported dataset test, not only a subset.

Date generated: 2026-04-30

Status: Planning and implementation guidance. This is not legal advice, not a final product architecture, and not a substitute for empirical benchmarking on your datasets.

“Please read every section in this document.

I know it’s long, but it’s very comprehensive and contains everything needed for planning, generating prompts, coding, and documentation. I think it’s a very strong culmination of the work I’ve done so far, and a very strong starting point for your work.

I read through the whole thing and highlighted and edited things. Please use this document.

The first part of the document gives an overall plan and useful information. The second part of the document includes a very detailed action plan with individual milestones each containing guidance and prompts, and information required to generate code.

At the end of the document there is also a guide on how to generate reports automatically.

It would probably be good to set up a custom GPT model that specializes in creating Codex prompts, as well as a custom GPT model to generate milestone reports or research reports. Many people at Invest Ottawa talk about how good the custom GPTS are, and creating custom GPTS is a feature only available with our paid plan.

I’m very excited to see the progress that is made and send me a message if there’s any issues or updates. When in doubt refer to this document. Feel free to make additions also.”

~ Amir

## Key decision

Build the research and validation pipeline in PyTorch-native Python first. Treat ExecuTorch as the later deployment/export path for Raspberry Pi, embedded Linux, mobile-class edge devices, and possible custom hardware. Do not start by forcing every component into ExecuTorch. The near-term value is modular experimentation and rigorous evaluation; the later value is converting only the winning small models to edge-appropriate runtimes.

# Manual table of contents

1. Executive Summary

2. Corrected Project Context and Evaluation Tool Boundary

3. Product Goal and System Requirements

4. Technology Decision: PyTorch-Native Now, ExecuTorch Later

5. Modular Pipeline Architecture

6. Tool and Library Options by Module

7. Licensing and Commercialization Notes

8. Recommended Version 1 Stack

9. Repository and File Structure

10. Core Data Contracts to Freeze Early

11. Metrics and Evaluation Plan

12. Speaker Enrollment and Prompt Testing Plan

13. Parallel Simulation and GPU Execution Strategy

14. Raspberry Pi, ExecuTorch, and Custom Hardware Path

15. Two-Person Development Workflow

16. ChatGPT Prompts for Generating Codex Prompts

17. Risks, Bad Assumptions, and Gate Criteria

18. Appendices: External Runner Contract, Paths, Commands, References

C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Raw Datasets (Not formatted)

The dataset zip files can be extracted and placed like this:

# 1. Executive Summary

The project should be developed as a modular speech pipeline that can plug into the existing Evaluation Tool and produce the required prediction file. The immediate technical objective is not to build a perfect dinner-table assistant. The immediate objective is to build a reliable, swappable, testable inference pipeline that can evaluate multiple ASR, VAD, segmentation, and speaker-embedding models against the datasets and augmentation conditions already handled by the Evaluation Tool.

The most practical path is to implement one thin vertical slice first: audio record in, optional segment crop, VAD/chunking, ASR, optional speaker embedding match, prediction object out. Then grow the pipeline module by module. This avoids the common failure mode of building a complex framework before any end-to-end run works.

The code should be built around replaceable adapters. Each major model family should implement a small interface: VADBackend, ASRBackend, SpeakerEmbeddingBackend, SpeakerMatcher, Segmenter, AudioLoader, and PredictionWriter. The Evaluation Tool should not need to know which ASR model or speaker embedding model is being used. It should only receive valid UtterancePrediction objects and write predictions/utterances.jsonl.

## Recommended overall direction

Use PyTorch-native development for research and evaluation because the team needs model swapping, GPU experiments, debugging, and fast iteration.

Use ExecuTorch later only after the model candidates are narrowed to small, exportable models and after real-time-factor and memory metrics are known.

Make the first production-relevant contract the Evaluation Tool external runner boundary, not a standalone demo.

Start mono and segment-based. Keep the audio interface channel-aware so 1 to 4 microphones can be introduced later without changing downstream ASR and speaker matching interfaces.

Prioritize conservative speaker naming. A wrong known-speaker label is worse than Unknown.

## Current strongest recommendation

| Area | Recommendation | Reason |
| --- | --- | --- |
| Development framework | PyTorch-native Python package | Best for rapid model swapping, debugging, batching, GPU use, and library compatibility. |
| Edge path | ExecuTorch after model selection | ExecuTorch targets edge/mobile/embedded inference, but should not constrain early research. |
| Evaluation integration | Direct import from external_stub.py first | Lowest friction and easiest to debug against the existing tool. |
| ASR v1 | Whisper tiny/base or Distil-Whisper for first prototype; NeMo as heavier benchmark | Simple local baseline first; heavier models can benchmark state-of-art but are not Pi-friendly. |
| Speaker embedding v1 | SpeechBrain ECAPA-TDNN first, WeSpeaker/pyannote as comparisons | Strong PyTorch ecosystem support and clear embedding workflow. |
| VAD v1 | Silero VAD first | Lightweight, local, widely used, MIT-licensed. |
| Diarization | Do not make it the v1 core | Your first goal is known-speaker identification and Unknown fallback, not full blind diarization. |

# 2. Corrected Project Context and Evaluation Tool Boundary

The project already includes a local Evaluation Tool inside Software Validation from Datasets. This tool is the central validation harness. It is not the inference model. It handles dataset selection, augmentation/simulation, run folder creation, prediction ingestion, scoring, grouped summaries, plots, reports, and preview audio.

## Supported datasets

| Dataset | Primary use in this project | What to validate |
| --- | --- | --- |
| CMU Arctic | Clean, controlled single-speaker speech | Basic ASR correctness, augmentation sensitivity, per-speaker behavior. |
| LibriSpeech | Clean/read speech at larger scale | ASR WER, batch throughput, speaker variability. |
| HiFiTTS | High-quality speech, speaker diversity | ASR behavior and speaker-embedding quality on clean high-SNR audio. |
| AMI | Meetings/conversation | Segment handling, speaker labels, conversational speech, overlap challenges. |
| VOiCES | Far-field/noisy/reverberant speech | Robustness under acoustically harder conditions. |
| CHiME-6 | Multi-speaker distant conversational speech | Segment-based inference, far-field robustness, future multi-mic relevance. |

## External runner contract

The Evaluation Tool calls a runner with one selected metadata row at a time. The inference side should preserve the tool boundary instead of changing the scoring pipeline. The runner must use inference_audio_path as the model input. During augmented runs, this may point to a temporary generated WAV. For segment-oriented records, start_sec and end_sec must be respected.

Input record fields expected by the inference runner: - recording_id - utt_id - audio_path_resolved - inference_audio_path # use this for model input - audio_path_project_relative - source_recording_id - augmentation_condition_id - augmentation_mode - rir_label - noise_type - snr_db - start_sec - end_sec - speaker_label - reference_text # for simulation/scoring only Required prediction file: predictions/utterances.jsonl Each line: { "recording_id": "string", "utt_id": "string", "start_sec": 0.0, "end_sec": 1.23, "speaker_label": "speaker-or-null", "text": "predicted transcript" } Scoring key: (recording_id, utt_id)

## Primary integration point

The immediate integration point remains app/model_runner/external_stub.py. Replace ExternalStubRunner.predict_one() with a call to the real inference pipeline. The runner should return an UtterancePrediction or equivalent object from the existing prediction schema. It should not modify the scorer, plotter, dataset registry, or report generator.

# 3. Product Goal and System Requirements

The desired product is a named-speaker transcription system. Users enroll by reading one or more prompts. The system stores speaker embeddings associated with names. Later, when processing speech, it should assign a known name only when confidence is high. Otherwise it should output Unknown. The output should be a chronological transcript.

Target output example: [00:00.00 - 00:03.20] Amir: I think we should test the smaller model first. [00:03.80 - 00:05.10] Unknown: That sounds reasonable. [00:05.50 - 00:08.90] Sarah: Let's compare it against the larger baseline.

## Functional requirements

Transcribe speech with measurable WER/CER and runtime metrics.

Support enrolled speaker profiles created from prompt-reading recordings.

Compute speaker embeddings for test segments and compare them against enrolled profiles.

Use conservative thresholding so uncertain matches become Unknown.

Preserve recording_id and utt_id from the Evaluation Tool records.

Support offline processing now and leave room for streaming/realtime processing later.

Support one audio channel first, while keeping the audio contracts compatible with up to four channels later.

## Non-goals for the first implementation

Do not build a polished UI for enrollment or live transcription yet.

Do not make multi-microphone beamforming a dependency for the first vertical slice.

Do not require full blind diarization for v1.

Do not over-optimize for Raspberry Pi before measuring desktop behavior.

Do not rewrite the Evaluation Tool.

# 4. Technology Decision: PyTorch-Native Now, ExecuTorch Later

The phrase PyTorch Executor should be treated as a project shorthand for a PyTorch-native execution stack with an ExecuTorch deployment path. ExecuTorch is the PyTorch ecosystem solution for on-device inference across mobile, edge, embedded systems, and microcontrollers [R1][R2]. That makes it relevant for the eventual Raspberry Pi and custom-hardware direction, but it should not be used as the starting constraint for research code.

The first stage needs model flexibility: different ASR models, different VADs, different speaker embedding models, different thresholds, and different chunking strategies. PyTorch is better for that stage. ExecuTorch becomes relevant only after a candidate model is small enough, exportable enough, and valuable enough to optimize for edge inference.

## Decision matrix

| Decision point | PyTorch-native research stack | ExecuTorch deployment stack |
| --- | --- | --- |
| Main role | Experimentation, model comparison, GPU batch evaluation, debugging. | Edge runtime for selected models after benchmarks prove feasibility. |
| When to use | Immediately. | After v1/v2 benchmarks and after model size constraints are known. |
| Best hardware | Windows/Linux desktop with RTX 3080/3090; Mac for smaller tests. | Raspberry Pi, embedded Linux, mobile-class devices, selected custom hardware. |
| Strength | Maximum library compatibility and easiest iteration. | Lower runtime overhead and path to vendor/hardware backends. |
| Weakness | Heavy runtime, not ideal for microcontrollers or custom boards. | Export compatibility and debugging constraints; not every speech model will convert cleanly. |

TorchAudio should be used cautiously for new infrastructure because official documentation now says TorchAudio is transitioning to maintenance and audio/video decoding is being consolidated into TorchCodec [R3]. Use soundfile/librosa for simple development if stable, but design the audio layer so TorchCodec can become the long-term decoder.

Quantization and model compression should be tracked through torchao rather than older PyTorch quantization APIs. PyTorch documentation points newer quantization work toward torchao [R4][R5].

# 5. Modular Pipeline Architecture

The architecture should separate orchestration from model implementations. The Evaluation Tool should call one stable runner. That runner should call a project-owned pipeline. The pipeline should call adapters for VAD, segmentation, ASR, and speaker embeddings. This prevents every model experiment from touching external_stub.py or the scorer.

Evaluation Tool record -> external_stub.py -> InferencePipeline.run_record(record, config) -> AudioLoader.load(record["inference_audio_path"], start_sec, end_sec) -> Preprocessor.resample_normalize(audio) -> Segmenter.segment(audio) or use provided segment -> VADBackend.detect(audio/chunks) -> ASRBackend.transcribe(segment) -> SpeakerEmbeddingBackend.embed(segment) -> SpeakerMatcher.assign_name(embedding, enrollment_db) -> TranscriptAssembler.to_prediction(record, transcript, label) -> UtterancePrediction -> predictions/utterances.jsonl

## Component-swapping rule

Every model component should be instantiated from config, not hard-coded. A run configuration should specify the backend name, model name/path, device, batch size, thresholds, and any backend-specific parameters. The pipeline should not know whether the ASR backend is Whisper, Distil-Whisper, NeMo, or a stub. It should only call transcribe().

## Interfaces to define early

| Interface | Input | Output | Purpose |
| --- | --- | --- | --- |
| AudioLoader | path, optional start_sec/end_sec, channel policy | AudioBuffer | Centralizes decoding, cropping, sample rate, and channel handling. |
| VADBackend | AudioBuffer or SegmentAudio | list[SpeechRegion] | Finds speech regions and avoids running ASR on silence. |
| Segmenter | AudioBuffer plus optional VAD output | list[AudioSegment] | Creates chunks suitable for ASR and embedding. |
| ASRBackend | AudioSegment | ASRResult | Produces text and optional word/segment timestamps. |
| SpeakerEmbeddingBackend | AudioSegment | EmbeddingVector | Generates speaker vector for enrollment and recognition. |
| SpeakerMatcher | EmbeddingVector and EnrollmentStore | SpeakerDecision | Assigns known name or Unknown using thresholds. |
| TranscriptAssembler | record, ASRResult, SpeakerDecision | UtterancePrediction | Maps internal output back to Evaluation Tool schema. |

# 6. Tool and Library Options by Module

This section lists realistic open-source tools to evaluate. The recommendation is not to use all of them. The recommendation is to implement adapters so they can be compared using the existing Evaluation Tool.

## 6.1 Audio I/O and preprocessing

| Tool | Role | Strengths | Risks / notes |
| --- | --- | --- | --- |
| soundfile + numpy/scipy | Simple WAV/FLAC loading and processing | Stable, simple, good for offline evaluation. | May not cover every compressed format; use ffmpeg/PyAV/TorchCodec as needed. |
| librosa | Resampling, feature utilities, quick audio experiments | Convenient for research and diagnostics. | Not a deployment runtime; avoid making it a hard edge dependency. |
| TorchCodec | Long-term PyTorch ecosystem audio/video decoding | Aligned with PyTorch direction as TorchAudio transitions to maintenance [R3]. | Newer integration path; verify Windows and packaging behavior. |
| torchaudio | Legacy PyTorch audio utilities | Still useful in existing examples and models. | Do not build new core architecture assuming deprecated APIs remain stable [R3]. |

## 6.2 Voice activity detection

| Tool | License / product note | Best use | Why / concern |
| --- | --- | --- | --- |
| Silero VAD | MIT package license reported on PyPI [R6] | Default v1 VAD adapter. | Small, local, practical. Good first option for offline and real-time-ish chunking. |
| pyannote.audio VAD/segmentation | MIT code; individual model cards and user conditions must be checked [R7][R8] | Benchmark or advanced segmentation. | Better diarization ecosystem, but heavier and less ideal for edge. |
| WebRTC VAD | Commonly used permissive wrappers; check exact package license | Very lightweight baseline. | Not PyTorch-native and less flexible, but useful as an edge sanity baseline. |
| Energy threshold baseline | Project-owned | Smoke tests and debugging. | Poor robustness, but useful to validate pipeline plumbing. |

## 6.3 ASR

| Tool | License / model note | Best use | Raspberry Pi / edge note |
| --- | --- | --- | --- |
| OpenAI Whisper PyTorch | Code and model weights are MIT per repository [R9]. | First local ASR baseline using tiny/base/small. | Tiny/base may be plausible with optimization; larger models are not good Pi targets. |
| Distil-Whisper | MIT repository [R10]; verify exact model cards for weights. | Faster Whisper-family benchmark while staying close to PyTorch/HF tooling. | Promising for smaller deployment, but verify latency and memory. |
| Hugging Face Transformers | Apache-2.0 code [R11]; model licenses vary. | Unified model loading for Whisper/Distil-Whisper and experiments. | Convenient for research; direct edge deployment still requires export/optimization. |
| NVIDIA NeMo ASR | Apache-2.0 code [R12]; individual model licenses/cards vary. | High-quality benchmark and GPU experiments. | Often too heavy for Pi/custom hardware; use as state-of-art comparison, not v1 edge target. |
| faster-whisper | MIT; CTranslate2 backend [R13]. | Speed benchmark and practical desktop baseline. | Not PyTorch-native, so do not make it the main PyTorch/ExecuTorch path, but useful for comparison. |

## 6.4 Speaker embeddings and speaker matching

| Tool | License / model note | Best use | Risks / notes |
| --- | --- | --- | --- |
| SpeechBrain ECAPA-TDNN | SpeechBrain code Apache-2.0; its ECAPA VoxCeleb model card is Apache-2.0 [R14][R15]. | Default v1 speaker embedding model. | Good accuracy baseline; evaluate phrase mismatch and thresholding on your data. |
| WeSpeaker | Code Apache-2.0; pretrained models may follow dataset licenses, often CC-BY-4.0 for VoxCeleb-derived models [R16]. | Second speaker embedding comparison. | Good research/production orientation; model license review is required. |
| pyannote embedding | Model card lists MIT but gated access/user conditions apply [R17]. | Benchmark embedding and diarization ecosystem integration. | Great comparison, but gated access and heavier pipeline make it less ideal as first dependency. |
| Project-owned matcher | Your code | Thresholding, Unknown fallback, enrollment storage. | This should be owned by the project, not hidden inside a library. |

## 6.5 Diarization and segmentation helpers

Diarization should be treated as a helper and benchmark, not the v1 core. Your product goal is known-speaker name assignment plus Unknown fallback. Full blind diarization may become useful later for multi-speaker unknown tracking, overlap handling, and meeting-style data.

| Tool | Role | Why use it | Why not rely on it first |
| --- | --- | --- | --- |
| pyannote.audio Community-1 | Open-source diarization benchmark | Community-1 is positioned as an improved open-source diarization pipeline and can run locally after model access setup [R8]. | It downmixes multi-channel audio to mono in the model card and does not solve named speaker enrollment by itself [R8]. |
| WhisperX | Alignment + diarization integration | Useful for word timestamps and alignment research. | More moving parts; license/model dependencies must be reviewed. |
| VAD-based segmenter | Project-owned initial segmenter | Simple, testable, fast to build. | Not enough for heavy overlap or real conversation diarization. |

## 6.6 Experiment tracking and metrics tooling

| Tool | Role | Recommendation |
| --- | --- | --- |
| MLflow or local JSON/CSV manifests | Experiment tracking | Start with local JSON/CSV because the Evaluation Tool already writes structured run folders. Add MLflow only if experiment tracking becomes messy. |
| pytest | Unit/integration tests | Use from day one for contracts, adapters, and runner integration. |
| ruff + black | Formatting and linting | Use to reduce merge conflicts and keep Codex-generated code consistent. |
| pydantic or dataclasses | Contracts/config validation | Use dataclasses for lightweight internal contracts; pydantic is useful if configs become complex. |
| psutil + pynvml | Compute metrics | Track CPU, RAM, GPU memory, and process-level metrics in evaluation summaries. |

# 7. Licensing and Commercialization Notes

The project should maintain a dependency register from the beginning. For every dependency, track code license, model license, model source, dataset provenance if known, redistribution status, and whether the model is gated. Code license and model weight license are separate. A permissive code license does not automatically clear the model weights for commercial redistribution.

| Component | Code license signal | Commercial-product implication |
| --- | --- | --- |
| PyTorch | BSD-style license in official repository [R18]. | Generally product-friendly, subject to notices and dependency review. |
| ExecuTorch | BSD licensed per repository and official site [R19][R20]. | Product-friendly edge runtime path, but backend/vendor dependencies need review. |
| SpeechBrain | Apache-2.0; docs explicitly mention commercial redistribution with notices [R14]. | Good candidate for product-oriented research; still review each model card. |
| Silero VAD | MIT on PyPI [R6]. | Good product candidate for VAD, subject to notices and model artifact review. |
| Whisper | MIT code and model weights per repository [R9]. | Strong commercial compatibility signal for local ASR baseline. |
| Hugging Face Transformers | Apache-2.0 code [R11]. | Product-friendly library; model licenses vary widely. |
| pyannote.audio | MIT code [R7]; model cards may be CC-BY, MIT, gated, or subject to conditions [R8][R17]. | Useful benchmark; carefully review model cards and access terms before shipping. |
| NeMo | Apache-2.0 code [R12]. | Good research benchmark; model/license terms and deployment stack must be checked per checkpoint. |

Separate from open-source licensing, voice enrollment creates biometric/privacy obligations. The system will store speaker embeddings that may be treated as biometric identifiers in many jurisdictions. Product planning must include consent, deletion, data retention, security, and disclosure requirements. This document does not provide legal advice.

# 8. Recommended Version 1 Stack

Version 1 should not try to solve every future problem. It should produce valid predictions through the Evaluation Tool and allow model comparisons. The first stack should prioritize speed of implementation, license clarity, and measurement.

| Pipeline area | Version 1 choice | Alternate to benchmark later |
| --- | --- | --- |
| Audio I/O | soundfile/librosa + project AudioBuffer contract | TorchCodec once packaging is understood. |
| VAD | Silero VAD | pyannote segmentation, WebRTC VAD, energy baseline. |
| Segmentation | Project-owned VAD-based chunker | pyannote diarization/exclusive diarization later. |
| ASR | Whisper tiny/base via PyTorch or HF Transformers | Distil-Whisper, NeMo Parakeet/Canary, faster-whisper speed baseline. |
| Speaker embeddings | SpeechBrain ECAPA-TDNN | WeSpeaker, pyannote embedding. |
| Speaker matching | Project-owned cosine similarity + threshold logic | PLDA/score calibration later. |
| Experiment config | YAML configs plus dataclass validation | Hydra later only if config complexity grows. |
| Deployment | PyTorch first; no ExecuTorch until model candidates are measured | ExecuTorch export once v1 is stable. |

# 9. Repository and File Structure

The inference pipeline should be a project-owned Python package inside or adjacent to the Evaluation Tool. Keep the Evaluation Tool code stable. Only the external runner should import the inference package.

Software Validation from Datasets/ Evaluation Tool/ run_evaluation.py app/ model_runner/ external_stub.py # integration boundary prediction_io/ schema.py # existing prediction schema inference_pipeline/ # new project-owned package __init__.py contracts.py # AudioBuffer, Segment, ASRResult, SpeakerDecision config.py # load/validate pipeline configs pipeline.py # InferencePipeline orchestration audio/ loader.py # decode/crop/channel policy preprocessing.py # resample/normalize vad/ base.py silero_backend.py energy_backend.py segmentation/ base.py vad_segmenter.py asr/ base.py whisper_backend.py hf_whisper_backend.py nemo_backend.py # later benchmark adapter speaker_embedding/ base.py speechbrain_backend.py wespeaker_backend.py pyannote_backend.py speaker_matching/ enrollment_store.py cosine_matcher.py calibration.py transcript/ assembler.py metrics/ runtime_metrics.py text_quality.py speaker_metrics.py runtime/ device.py batching.py parallel_shards.py cli/ enroll_speaker.py run_manifest.py configs/ pipeline/ v1_whisper_silero_speechbrain.yaml smoke_stub.yaml enrollment/ prompt_experiment_v1.yaml tests/ inference_pipeline/ test_contracts.py test_audio_loader.py test_external_stub_contract.py test_prediction_mapping.py test_speaker_matching.py test_config_loading.py

Do not spread model-specific logic across the Evaluation Tool. external_stub.py should remain thin: load config, instantiate pipeline, call pipeline.run_record(record), return prediction.

# 10. Core Data Contracts to Freeze Early

The most important early engineering task is to freeze internal data contracts. Once these are stable, two people can work in parallel with far fewer merge conflicts.

| Contract | Minimum fields | Notes |
| --- | --- | --- |
| AudioBuffer | samples, sample_rate, channels, duration_sec, source_path, start_sec, end_sec | Use shape convention explicitly: either channels x samples or samples x channels. Pick one and document it. |
| SpeechRegion | start_sec, end_sec, confidence | VAD output in local segment time or absolute recording time. Prefer explicit field name. |
| AudioSegment | audio buffer view, absolute_start_sec, absolute_end_sec, segment_id | Feeds ASR and embedding. |
| ASRResult | text, language, confidence optional, word_timestamps optional, runtime_metrics | Do not require word timestamps for v1. |
| EmbeddingVector | vector, model_id, duration_sec, source_segment_id, normalization flag | Normalize embeddings before matching, but record whether normalization happened. |
| SpeakerDecision | speaker_label, confidence, score, threshold, is_known, reason | reason should say matched, unknown_low_score, no_enrollment, too_short, etc. |
| PipelinePrediction | recording_id, utt_id, start_sec, end_sec, speaker_label, text, diagnostics | Maps to UtterancePrediction and optional diagnostics. |
| RuntimeStats | stage times, RTF, memory, device, dtype | Used for reports and deployment decisions. |

# 11. Metrics and Evaluation Plan

The existing Evaluation Tool already computes core transcription metrics such as WER and missing prediction counts. The new inference pipeline should add diagnostics that do not break the existing scorer. Store additional metrics as JSON/CSV under the run folder or under predictions/diagnostics.jsonl.

## Metric categories

| Category | Metrics | Why it matters |
| --- | --- | --- |
| ASR accuracy | WER, CER, substitutions, insertions, deletions, missing prediction count | Core transcription quality and direct dataset comparison. |
| Speaker recognition | known-speaker accuracy, false known assignment rate, Unknown rate, top-1/top-k accuracy, EER, FAR, FRR, ROC-AUC, confusion matrix | Measures whether names are assigned correctly and conservatively. |
| Enrollment quality | intra-speaker distance, inter-speaker distance, margin, threshold stability, duration sweep, phrase mismatch performance | Determines the best prompt length/content and embedding model. |
| VAD/segmentation | speech precision/recall/F1, false alarm, miss rate, boundary error, fragmentation count | Bad segmentation can create bad ASR and bad speaker embeddings. |
| Stutter/repetition | repeated word ratio, repeated n-gram ratio, consecutive duplicate token rate, insertion-heavy segments, transcript loop detector | Helps detect ASR hallucination/repetition and poor chunk stitching. |
| Runtime | latency, real-time factor, throughput, model load time, batch time, p50/p95/p99 latency | Determines real-time feasibility and parallel simulation capacity. |
| Compute | VRAM peak, RAM peak, CPU percent, GPU utilization, power if available, model size on disk | Needed for RTX planning, Raspberry Pi feasibility, and custom hardware planning. |
| Multichannel future | per-channel WER, best-channel selection gain, beamforming gain, SNR, channel drift, SI-SDR if separation is used | Prevents adding microphones without measuring actual benefit. |

## Stutter/repetition metric design

Stutter is not a single standard ASR metric. For this project, track measurable transcript repetition proxies first. Use these to flag suspicious outputs for manual review rather than treating them as absolute truth.

Consecutive repeated word ratio: number of immediate word repeats divided by total words.

Repeated n-gram ratio: repeated 2-grams/3-grams divided by total n-grams.

Loop detector: flag when the same phrase repeats three or more times within one segment.

Insertion-heavy segment flag: high insertion count relative to reference, useful when Evaluation Tool reference exists.

Chunk boundary repeat flag: same words appear at the end of one chunk and the beginning of the next.

# 12. Speaker Enrollment and Prompt Testing Plan

Speaker enrollment is not a UI problem first. It is an embedding robustness experiment. The system must determine how much speech is needed, which prompts produce stable embeddings, and how phrase mismatch affects recognition.

## Initial enrollment prompt set

| Prompt type | Example content | Purpose |
| --- | --- | --- |
| Short fixed phrase | One sentence of 5 to 8 seconds. | Tests the minimum viable enrollment duration. |
| Phonetically rich sentence | Sentence with varied consonants/vowels and normal speaking rhythm. | Tests whether broader phonetic coverage improves embedding stability. |
| Two-sentence prompt | Two natural sentences totaling 10 to 15 seconds. | Likely first practical enrollment target. |
| Free speech prompt | User describes a simple topic for 20 to 30 seconds. | Tests natural variation and product realism. |
| Repeat session prompt | Same prompt recorded on another day/device. | Tests session mismatch and threshold stability. |

## Enrollment evaluation protocol

Collect at least three enrollment recordings per speaker across different prompts or repetitions.

Create enrollment profiles using single embedding, averaged embedding, and multiple-exemplar matching.

Test on held-out speech from the same speaker that uses different wording from the enrollment prompt.

Include unknown speakers in every test so Unknown rejection is measured, not assumed.

Sweep thresholds and report FAR, FRR, EER, false known assignment rate, and Unknown rate.

Compare prompt types by stability, speaker separation margin, and recognition accuracy.

Do not choose the enrollment prompt based only on clean same-phrase results; phrase mismatch matters.

The likely v1 strategy is to store multiple embeddings per enrolled speaker and score a test segment against all exemplars. Use max similarity or average of top-k similarities, then threshold. Averaging embeddings can work, but it can hide variability. Store the raw exemplars even if you also store a centroid.

# 13. Parallel Simulation and GPU Execution Strategy

The team has an RTX 3080 with 10 GB VRAM and an RTX 3090 with 24 GB VRAM. Use these for parallel offline evaluation. Do not design this as one giant process that tries to run every model simultaneously. Prefer manifest sharding and one process per GPU or one process per model instance. This makes failures easier to isolate and avoids CUDA memory fragmentation problems.

Shard dataset_selection_records.jsonl into N manifests.

Launch one process per shard with explicit CUDA_VISIBLE_DEVICES.

Keep each process writing to a separate run folder or shard output folder.

Merge predictions only after all shards complete and validate duplicate/missing (recording_id, utt_id) keys.

Track model load time separately from inference time.

Record torch.cuda.max_memory_allocated and system RAM per process.

Avoid running large ASR plus large diarization plus large speaker embedding in the same process until memory is measured.

## GPU experiment priorities

| Priority | Experiment | Expected learning |
| --- | --- | --- |
| 1 | Whisper tiny/base/small on 3080 and 3090 with batch sizes 1, 4, 8 if supported | RTF, VRAM, and throughput for ASR baseline. |
| 2 | SpeechBrain ECAPA embeddings batched across segments | Whether speaker embedding is a bottleneck. |
| 3 | Combined ASR + speaker embedding pipeline | End-to-end runtime and memory, not isolated model speed. |
| 4 | Parallel shards across both GPUs | Total dataset simulation throughput. |
| 5 | NeMo benchmark model on 3090 only | High-quality reference point and practical memory limit. |

# 14. Raspberry Pi, ExecuTorch, and Custom Hardware Path

Raspberry Pi feasibility should be measured, not assumed. Real-time local ASR on a Pi is hard if the model is transformer-heavy. It may be feasible with very small models, quantization, chunking, or partial offload. Speaker embedding and VAD are more plausible to run locally than large ASR.

## Edge deployment stages

| Stage | Goal | Pass condition |
| --- | --- | --- |
| Pi smoke | Run audio I/O, VAD, and minimal ASR on Raspberry Pi. | Pipeline runs without crashing and logs RTF/RAM. |
| Pi real-time feasibility | Test candidate small ASR and speaker embedding models. | RTF <= 1 for target chunk length or acceptable near-real-time latency. |
| Quantization | Try torchao or model-specific quantization. | Accuracy loss is acceptable and runtime/memory improve. |
| ExecuTorch export | Export selected small models. | Export succeeds, unsupported ops documented, runtime measured. |
| Custom hardware | Map chosen model ops and memory needs to target chip/NPU/DSP. | Hardware can support required ops, memory, latency, and power. |

Do not plan a custom PCB around an unmeasured model. First choose target model sizes, sample rate, frame/chunk sizes, quantization target, memory footprint, and accelerator requirements. The microphone array and voice front-end may be custom earlier than the ASR model runtime.

# 15. Two-Person Development Workflow

The strongest split is by interface ownership, not by random files. One person owns pipeline/integration/infrastructure. The other owns model adapters/enrollment/model comparison. Both share review responsibility and integration testing.

| Person | Primary ownership | Secondary ownership | Avoid editing |
| --- | --- | --- | --- |
| Engineer A | Contracts, config, audio loader, pipeline orchestration, Evaluation Tool integration, prediction mapping, tests. | Runtime metrics and parallel sharding. | Model-specific internals unless through agreed adapter interfaces. |
| Engineer B | VAD/ASR/speaker embedding adapters, enrollment store, matching thresholds, prompt experiments. | Model benchmarks and license/model-card tracking. | Evaluation Tool scorer/registry unless needed for integration bug. |

## Branch strategy

main stays runnable. Do not commit broken runner behavior to main.

Use feature branches named by milestone, such as feature/M1-contracts or feature/M6-whisper-asr.

Merge small pull requests. A good pull request should be reviewable in less than 30 minutes.

Require tests for every interface and adapter.

Use config examples and smoke commands in every pull request description.

Avoid changing external_stub.py repeatedly. Make it thin once, then work inside inference_pipeline.

## Weekly rhythm

Planning checkpoint: choose the next one or two milestones only.

Midpoint integration: run a smoke test through the Evaluation Tool.

End-of-week review: compare metrics, update model decision table, and decide next milestone.

Keep an experiment log. No model result counts unless config, commit hash, dataset selection, and hardware are recorded.

# 16. ChatGPT Prompts for Generating Codex Prompts

Use these prompts in a separate ChatGPT conversation to generate small, specific Codex prompts. The point is to make ChatGPT produce precise implementation instructions for Codex, not to ask Codex to infer the entire project. Instead of having to pass context to every single new chat what you can do is you can branch a chat multiple times, or ask the chat for handoff that you can copy paste to the new chat.

PROMMPS ARE AVAILABLE FOR EACH MILETONE LATER IN THE DOCUMENT

# 17. Risks, Bad Assumptions, and Gate Criteria

## Bad assumptions to avoid

Assuming PyTorch development automatically means easy ExecuTorch deployment. Exportability must be tested per model.

Assuming a model that works on an RTX 3090 will be usable on Raspberry Pi or custom hardware.

Assuming diarization solves speaker naming. Diarization clusters speakers; enrollment/matching attaches names.

Assuming clean-audio performance predicts dinner-table performance.

Assuming more microphones automatically improve the system. Multi-mic value must be measured with WER, speaker-ID, and runtime metrics.

Assuming a permissive code license clears model weights and training data.

Assuming Unknown fallback is secondary. It is central because false name assignment is product-damaging.

## Go/no-go gates

| Gate | Question | Pass condition |
| --- | --- | --- |
| G1 | Does the pipeline produce valid Evaluation Tool predictions? | Full smoke run writes utterances.jsonl and reports build. |
| G2 | Does ASR baseline work on clean datasets? | WER is measurable and better than stub/simulation baseline. |
| G3 | Does speaker enrollment work beyond same-phrase tests? | Known/unknown evaluation shows acceptable false known assignment rate. |
| G4 | Can components be swapped from config? | At least two VADs or two ASR backends run without code changes to pipeline. |
| G5 | Can parallel evaluation run safely? | Two shards complete and merge without duplicate/missing key errors. |
| G6 | Is Raspberry Pi feasible for any local path? | At least VAD + speaker embedding or tiny ASR has measured RTF/memory. |
| G7 | Is ExecuTorch worth pursuing for selected components? | Candidate model exports or failure mode is documented with unsupported ops and alternatives. |

# 18. Appendices

## Appendix A: Authoritative External Runner Integration Prompt

Use this when handing the inference side to another developer. This version includes the current project correction that simulation and augmentation support exists for all dataset tests.

The evaluator will call a model runner with one selected metadata row at a time. The row includes: - recording_id - utt_id - audio_path_resolved - inference_audio_path (use this for model input; it points to source audio or a temporary augmented WAV) - audio_path_project_relative - source_recording_id for augmented runs - augmentation_condition_id - augmentation_mode - rir_label - noise_type - snr_db - start_sec - end_sec - speaker_label - reference_text for simulation and scoring only The runner must write predictions/utterances.jsonl. Each line must contain: { "recording_id": "string", "utt_id": "string", "start_sec": 0.0, "end_sec": 1.23, "speaker_label": "speaker-or-null", "text": "predicted transcript" } Optional future files: - predictions/words.jsonl - predictions/segments.rttm To integrate a real ASR system, replace ExternalStubRunner.predict_one() in app/model_runner/external_stub.py with a call to that system. Use record["inference_audio_path"] as the audio input. During augmented runs this path is a temporary WAV that exists for the duration of the call.

## Appendix B: Existing project paths and commands

Project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool Main integration file: Evaluation Tool\app\model_runner\external_stub.py Existing prediction schema: Evaluation Tool\app\prediction_io\schema.py List datasets: python run_evaluation.py list-datasets Run inference only: python run_evaluation.py run --dataset cmu_arctic --max-recordings 5 --runner external-stub --run-name smoke Full run: python run_evaluation.py full --dataset cmu_arctic --max-recordings 5 --runner external-stub --run-name smoke Score existing run: python run_evaluation.py score --run-dir "runs/<run_folder>" Build report: python run_evaluation.py report --run-dir "runs/<run_folder>"

## Appendix C: First four implementation tickets to create

| Ticket | Purpose | Acceptance criteria |
| --- | --- | --- |
| T1: contracts.py and config.py | Freeze data objects and config loading. | Unit tests pass; no heavy ML imports. |
| T2: audio loader | Load inference_audio_path and respect start/end crop. | Generated WAV tests pass for duration and sample rate. |
| T3: stub pipeline through external_stub.py | Make Evaluation Tool call project pipeline. | Smoke run writes valid utterances.jsonl. |
| T4: fake backends and diagnostics | Allow end-to-end tests without downloading models. | CI/smoke tests run offline. |

## Appendix D: References

[R1] ExecuTorch Overview, PyTorch documentation: https://docs.pytorch.org/executorch/stable/intro-overview.html

[R2] PyTorch Edge / ExecuTorch page: https://pytorch.org/edge/

[R3] TorchAudio documentation warning about maintenance and TorchCodec transition: https://docs.pytorch.org/audio/main/torchaudio

[R4] PyTorch quantization documentation directing newer work toward torchao: https://docs.pytorch.org/docs/stable/quantization.html

[R5] torchao quantization documentation: https://docs.pytorch.org/ao/stable/api_reference/api_ref_quantization.html

[R6] Silero VAD PyPI project page: https://pypi.org/project/silero-vad/

[R7] pyannote.audio GitHub repository: https://github.com/pyannote/pyannote-audio

[R8] pyannote speaker-diarization-community-1 model card: https://huggingface.co/pyannote/speaker-diarization-community-1

[R9] OpenAI Whisper GitHub repository and license: https://github.com/openai/whisper

[R10] Distil-Whisper GitHub repository: https://github.com/huggingface/distil-whisper

[R11] Hugging Face Transformers GitHub repository: https://github.com/huggingface/transformers

[R12] NVIDIA NeMo GitHub repository: https://github.com/NVIDIA/NeMo

[R13] faster-whisper GitHub repository: https://github.com/SYSTRAN/faster-whisper

[R14] SpeechBrain license/about page: https://speechbrain.github.io/about.html

[R15] SpeechBrain ECAPA VoxCeleb model card: https://huggingface.co/speechbrain/spkrec-ecapa-voxceleb

[R16] WeSpeaker VoxCeleb ResNet34 model card: https://huggingface.co/Wespeaker/wespeaker-voxceleb-resnet34-LM

[R17] pyannote embedding model card: https://huggingface.co/pyannote/embedding

[R18] PyTorch LICENSE: https://github.com/pytorch/pytorch/blob/main/LICENSE

[R19] ExecuTorch GitHub repository: https://github.com/pytorch/executorch

[R20] ExecuTorch public site licensing note: https://executorch.ai/

Unified PyTorch / ExecuTorch Speech Pipeline Master Plan

Milestone Implementation Addendum

Detailed action plan, file-path map, evaluation gates, report instructions, and ChatGPT-to-Codex prompt pack

Document role: This is a continuation/addendum to the unified master plan. It intentionally excludes the older legacy reports and focuses on the implementation milestones needed to build the modular PyTorch-native speech pipeline.

| Item | Detail |
| --- | --- |
| Primary development mode | One-person implementation, one milestone at a time. |
| Main runtime strategy | PyTorch-native pipeline first; ExecuTorch/custom hardware only after runtime and accuracy gates are passed. |
| Existing validation tool | The Evaluation Tool already exists and handles dataset selection, simulation, augmentation, scoring, plots, and reports for every supported dataset test. |
| Critical integration rule | Always use record["inference_audio_path"] for model input and preserve (recording_id, utt_id). |
| Document output | Use each milestone section as context. Paste the milestone ChatGPT prompt into ChatGPT to obtain a tightly scoped Codex prompt. |

# Static Contents

1. Purpose and corrected assumptions

2. Existing Evaluation Tool integration contract

3. Recommended implementation principles

4. Canonical file path map

5. Metrics and report-generation standards

6. Milestone roadmap overview

7. Detailed milestone sections with copy-paste ChatGPT prompts

8. Per-component report templates and instructions

9. Operating practices for staying organized

10. Source notes

# 1. Purpose and Corrected Assumptions

This addendum is designed to be used operationally. It does not try to re-explain every library choice from the planning report. Instead, it turns the chosen modular PyTorch / ExecuTorch direction into a sequence of implementation milestones that can be handed to ChatGPT and then Codex in small, safe chunks.

The project is still in the planning-to-implementation transition. The model stack is not final.

The immediate objective is a modular PyTorch-native inference pipeline that plugs into the existing Evaluation Tool.

ExecuTorch is a later deployment path, not the first research implementation target.

The Evaluation Tool already exists and is assumed to support simulation and augmentation for every supported dataset test.

Only one person is assumed to be implementing the milestones in this addendum.

The design must allow easy swapping of ASR, VAD, speaker embedding, speaker matching, segmentation, and optional diarization components.

The system must remain conservative with speaker names: a wrong known-speaker label is worse than Unknown.

# 2. Existing Evaluation Tool Integration Contract

This contract is the boundary that must remain stable while building the new inference pipeline.

Existing Evaluation Tool boundary:
- Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool
- Primary integration file: Evaluation Tool\app\model_runner\external_stub.py
- Existing runner interface: Evaluation Tool\app\model_runner\base.py
- Existing prediction schema: Evaluation Tool\app\prediction_io\schema.py
- Existing JSONL prediction I/O: Evaluation Tool\app\prediction_io\jsonl.py
- Existing scoring: Evaluation Tool\app\scoring\scorer.py
- Required model input field: record["inference_audio_path"]
- Required prediction file: predictions\utterances.jsonl
- Required matching key: (recording_id, utt_id)
- Segment-aware fields: start_sec and end_sec
- The evaluation tool, simulation, and augmentation are assumed to exist for every supported dataset test.

## Model runner input fields

`recording_id` and `utt_id`: must be copied into predictions exactly.

`inference_audio_path`: must be the model input path. It may point to source audio or a temporary augmented WAV.

`start_sec` and `end_sec`: must be respected for segment-oriented records.

`speaker_label` and `reference_text`: can be used for evaluation, reporting, and validation, but must not be used to cheat inference.

`augmentation_condition_id`, `augmentation_mode`, `rir_label`, `noise_type`, `snr_db`: useful for grouped robustness reports.

## Required prediction row

{
  "recording_id": "string",
  "utt_id": "string",
  "start_sec": 0.0,
  "end_sec": 1.23,
  "speaker_label": "speaker-or-null",
  "text": "predicted transcript"
}

# 3. Recommended Implementation Principles

| Principle | Meaning |
| --- | --- |
| Contracts before models | Create typed contracts before adding real ML libraries. This prevents model adapters from defining incompatible data shapes. |
| One milestone per branch or commit | Codex should work on one bounded milestone at a time. Avoid prompts that ask it to build the whole pipeline. |
| Config-selected components | Every replaceable component must be selected by config, not by editing runner code. |
| Dummy adapters first | Each interface should have a fake/dummy adapter so tests do not require model downloads or GPU. |
| Evaluation Tool early | Do not build a separate isolated prototype for too long. The external runner bridge should be connected early. |
| Reports as artifacts | Every serious comparison must produce a markdown/CSV/JSON report tied to exact configs, model versions, datasets, and run IDs. |
| Edge only after measurement | Raspberry Pi and ExecuTorch decisions should be made after desktop accuracy and runtime reports exist. |

# 4. Canonical File Path Map

These paths are the proposed canonical organization. Codex prompts should use them unless a future repo inspection shows that a different local convention already exists.

## Existing Evaluation Tool files to preserve

Evaluation Tool\run_evaluation.py
Evaluation Tool\app\cli\main.py
Evaluation Tool\app\dataset_registry\registry.py
Evaluation Tool\app\dataset_registry\loader.py
Evaluation Tool\app\scoring\scorer.py
Evaluation Tool\app\plotting\plots.py
Evaluation Tool\app\reporting\reporter.py

## Existing integration boundary

Evaluation Tool\app\model_runner\external_stub.py
Evaluation Tool\app\model_runner\base.py
Evaluation Tool\app\prediction_io\schema.py
Evaluation Tool\app\prediction_io\jsonl.py

## New inference pipeline root

Evaluation Tool\app\inference_pipeline\contracts.py
Evaluation Tool\app\inference_pipeline\config.py
Evaluation Tool\app\inference_pipeline\registry.py
Evaluation Tool\app\inference_pipeline\pipeline.py
Evaluation Tool\app\inference_pipeline\errors.py

## New component folders

Evaluation Tool\app\inference_pipeline\audio_io\\
Evaluation Tool\app\inference_pipeline\vad\\
Evaluation Tool\app\inference_pipeline\segmentation\\
Evaluation Tool\app\inference_pipeline\asr\\
Evaluation Tool\app\inference_pipeline\speaker_embedding\\
Evaluation Tool\app\inference_pipeline\speaker_matching\\
Evaluation Tool\app\inference_pipeline\enrollment\\
Evaluation Tool\app\inference_pipeline\transcript\\
Evaluation Tool\app\inference_pipeline\metrics\\
Evaluation Tool\app\inference_pipeline\reporting\\
Evaluation Tool\app\inference_pipeline\runtime\\
Evaluation Tool\app\inference_pipeline\multichannel\\
Evaluation Tool\app\inference_pipeline\deployment\\

## Configs and sweeps

Evaluation Tool\configs\inference\\
Evaluation Tool\configs\inference\components\\
Evaluation Tool\configs\sweeps\\
Evaluation Tool\configs\runtime\\
Evaluation Tool\configs\deployment\\

## Reports and artifacts

Evaluation Tool\reports\milestones\\
Evaluation Tool\reports\component_reports\\
Evaluation Tool\reports\validation\\
Evaluation Tool\reports\deployment\\
Evaluation Tool\reports\runtime\\
Evaluation Tool\artifacts\enrollment\\
Evaluation Tool\artifacts\deployment\\

## Tests and scripts

Evaluation Tool\tests\inference_pipeline\\
Evaluation Tool\tests\model_runner\\
Evaluation Tool\tests\fixtures\audio\\
Evaluation Tool\scripts\\

# 5. Metrics and Report-Generation Standards

Every milestone that adds behavior should generate a report. Reports are not cosmetic; they are how model choices remain defensible as the number of tested configurations grows.

## Standard report metadata block

Report title and milestone/component name.

Run ID, date/time, git commit, branch, and local machine name if available.

Dataset(s), subset filters, simulation/augmentation conditions, and max-recordings limits.

Exact config file path and a copy or snapshot of resolved config.

Component names, model identifiers, model versions, device, dtype, and model file locations if applicable.

Metric tables, qualitative examples, failure cases, and recommendation.

Open issues and next action.

## Core metric families

| Area | Metrics |
| --- | --- |
| ASR | WER, CER, substitutions, insertions, deletions, empty-output rate, hallucination-on-silence rate, repeated word rate, repeated n-gram rate, RTF, load time, GPU/CPU memory. |
| VAD | speech precision/recall/F1 when labels exist, speech coverage ratio, false speech rate, missed speech rate, boundary error, segment count per minute, VAD RTF. |
| Segmentation | average segment duration, max segment duration, over-fragmentation, under-segmentation, coverage ratio, chronological ordering violations. |
| Speaker embedding | same-speaker vs different-speaker similarity separation, EER, AUC, TAR@FAR, extraction RTF, short-segment failure rate. |
| Speaker matching | known-speaker accuracy, false known-speaker rate, Unknown rate, threshold calibration curve, margin-to-second-best distribution. |
| Enrollment prompts | cross-prompt generalization, repeated-recording stability, prompt duration vs accuracy, prompt-specific false known rate, prompt-specific EER. |
| End-to-end named transcript | WER/CER, speaker label accuracy where possible, speaker-attributed WER where possible, Unknown rate, false known rate, chronological order errors. |
| Runtime/deployment | RTF, wall-clock throughput, cold-start time, model-load time, peak memory, disk footprint, GPU utilization, Raspberry Pi temperature/throttling if available. |
| Multichannel | WER by channel policy, speaker accuracy by channel policy, best-channel stability, SNR/energy proxy, runtime overhead. |

# 6. Milestone Roadmap Overview

The milestones below are ordered to reduce integration risk. Build contracts and swapping infrastructure before adding multiple heavy models. Connect to the Evaluation Tool early using dummy components. Only then add ASR, speaker embeddings, reports, parallel execution, multichannel, and edge deployment.

M0 - Repository Baseline, File Map, and Development Rules (Foundation)

M1 - Core Pipeline Contracts and Dataclasses (Foundation)

M2 - Configuration System and Component Registry (Foundation)

M3 - Audio Loading, Resampling, and Segment Extraction (Foundation)

M4 - External Runner Smoke Bridge with Dummy Pipeline (Evaluation Tool Integration)

M5 - VAD Interface and First VAD Adapter (Speech Front End)

M6 - Segmentation and Chunking Policy (Speech Front End)

M7 - ASR Interface and First ASR Model Adapter (ASR)

M8 - ASR Multi-Model Benchmark and Comparison Report (ASR)

M9 - Speaker Embedding Interface and First Adapter (Speaker Recognition)

M10 - Enrollment Store and Enrollment CLI (Speaker Recognition)

M11 - Speaker Matching, Unknown Fallback, and Threshold Calibration (Speaker Recognition)

M12 - Enrollment Prompt Testing Framework (Speaker Recognition)

M13 - End-to-End Named Transcript Pipeline (Integration)

M14 - Metrics and Report Generation Framework (Evaluation)

M15 - Parallel Batch Execution and GPU Scheduling (Evaluation)

M16 - All-Dataset and All-Augmentation Validation Battery (Evaluation)

M17 - Optional Diarization and Overlap Baseline (Advanced Speech Structure)

M18 - One-to-Four Microphone Input Abstraction (Future Hardware Readiness)

M19 - Raspberry Pi Runtime Benchmark and Deployment Profile (Edge Readiness)

M20 - ExecuTorch and Custom-Hardware Readiness Gate (Edge Readiness)

M21 - CI, Documentation, and Release Hygiene (Project Operations)

- This quick-glance table gives the build order and the completion signal for each milestone. Detailed file paths, actions, metrics, and success criteria are in Section 7.

| ID | Phase / Tier | Milestone | Primary Deliverable | Completion Signal |
| --- | --- | --- | --- | --- |
| M0 | Foundation / bridge | Repository Baseline, File Map, and Development Rules | File map and development rules. | Docs/ledger exist; protected files unchanged. |
| M1 | Foundation / bridge | Core Pipeline Contracts and Dataclasses | Typed pipeline contracts. | Contracts serialize; tests pass without ML. |
| M2 | Foundation / bridge | Configuration System and Component Registry | Config loader and component registry. | Components swap by config. |
| M3 | Foundation / bridge | Audio Loading, Resampling, and Segment Extraction | Audio loader using inference_audio_path. | Crop/resample/channel tests pass. |
| M4 | Foundation / bridge | External Runner Smoke Bridge with Dummy Pipeline | Dummy pipeline through external_stub.py. | Smoke run writes valid utterances.jsonl. |
| M5 | Speech front end | VAD Interface and First VAD Adapter | Config-selectable VAD backend. | VAD report generated. |
| M6 | Speech front end | Segmentation and Chunking Policy | Deterministic chunking policy. | Segments sorted and traceable. |
| M7 | ASR | ASR Interface and First ASR Model Adapter | First real ASR adapter. | ASR produces scored text. |
| M8 | ASR | ASR Multi-Model Benchmark and Comparison Report | ASR comparison workflow. | Two ASR configs compared. |
| M9 | Speaker recognition | Speaker Embedding Interface and First Adapter | First speaker embedding adapter. | Embedding quality report exists. |
| M10 | Speaker recognition | Enrollment Store and Enrollment CLI | Enrollment DB and CLI. | Two speakers enroll from WAVs. |
| M11 | Speaker recognition | Speaker Matching, Unknown Fallback, and Threshold Calibration | Matcher with Unknown fallback. | Threshold calibration report exists. |
| M12 | Speaker recognition | Enrollment Prompt Testing Framework | Enrollment prompt experiment runner. | Prompt recommendation report exists. |
| M13 | Integration / evaluation | End-to-End Named Transcript Pipeline | End-to-end named transcript pipeline. | Full pipeline scores in Evaluation Tool. |
| M14 | Integration / evaluation | Metrics and Report Generation Framework | Reusable report framework. | Reports include configs/model IDs. |
| M15 | Integration / evaluation | Parallel Batch Execution and GPU Scheduling | Parallel GPU job scheduler. | Two jobs run without output collision. |
| M16 | Integration / evaluation | All-Dataset and All-Augmentation Validation Battery | All-dataset robustness battery. | All supported dataset tests smoke-run. |
| M17 | Advanced / hardware | Optional Diarization and Overlap Baseline | Optional diarization baseline. | Report says keep/drop diarization. |
| M18 | Advanced / hardware | One-to-Four Microphone Input Abstraction | 1-4 channel audio abstraction. | Mono and multichannel fixtures work. |
| M19 | Edge readiness | Raspberry Pi Runtime Benchmark and Deployment Profile | Raspberry Pi runtime profile. | Pi report identifies bottleneck. |
| M20 | Edge readiness | ExecuTorch and Custom-Hardware Readiness Gate | ExecuTorch/custom hardware gate. | Export feasibility documented. |
| M21 | Operations | CI, Documentation, and Release Hygiene | CI, docs, and release hygiene. | Runbook and smoke CI exist. |

# 7. Detailed Milestones and Copy-Paste ChatGPT Prompts

For each milestone, use the included prompt to ask ChatGPT to generate a Codex prompt. The prompt is intentionally self-contained. It repeats the key project context so it can be pasted into a fresh ChatGPT chat without relying on memory.

## M0 - Repository Baseline, File Map, and Development Rules

| Field | Value |
| --- | --- |
| Phase | Foundation |
| Goal | Create a safe starting point before generating code: a branch, a file-path map, a development checklist, and a rule that all model work must pass through explicit interfaces. |
| Why it matters | Without this, Codex can easily scatter files, modify existing evaluator behavior, or create incompatible assumptions. This milestone prevents accidental damage to the working Evaluation Tool. |
| Required report artifact | Evaluation Tool\reports\milestones\M0_repository_baseline_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\README_inference_pipeline.md
Evaluation Tool\docs\inference_pipeline\FILE_MAP.md
Evaluation Tool\docs\inference_pipeline\DEVELOPMENT_RULES.md
Evaluation Tool\docs\inference_pipeline\MILESTONE_LEDGER.md
Evaluation Tool\app\model_runner\external_stub.py  (read only in this milestone)
Evaluation Tool\app\prediction_io\schema.py  (read only in this milestone)

### Implementation actions

Create a documentation-only branch or commit.

Document the existing runner contract and the exact prediction schema.

List files that must not be changed without explicit reason: dataset registry, scorer, plotting, reporting, normalized metadata loaders.

Create a milestone ledger with status columns: milestone, branch, implemented files, tests, report path, open issues, merged yes/no.

Define a rule that each milestone must produce tests and a short markdown report before it is considered complete.

### Evaluation metrics / validation checks

No runtime metrics required yet.

Documentation completeness: all required path groups are listed.

Safety metric: no changes to scorer, dataset registry, GUI, or normalized metadata loading.

### Completion conditions

The file map exists and names both existing and proposed paths.

The external runner contract is written in one place and can be copied into future prompts.

The milestone ledger exists.

A clean git status or a single documentation-only commit exists.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M0 - Repository Baseline, File Map, and Development Rules Goal: Create a safe starting point before generating code: a branch, a file-path map, a development checklist, and a rule that all model work must pass through explicit interfaces. Why this matters: Without this, Codex can easily scatter files, modify existing evaluator behavior, or create incompatible assumptions. This milestone prevents accidental damage to the working Evaluation Tool. Target file paths: - Evaluation Tool\README_inference_pipeline.md - Evaluation Tool\docs\inference_pipeline\FILE_MAP.md - Evaluation Tool\docs\inference_pipeline\DEVELOPMENT_RULES.md - Evaluation Tool\docs\inference_pipeline\MILESTONE_LEDGER.md - Evaluation Tool\app\model_runner\external_stub.py (read only in this milestone) - Evaluation Tool\app\prediction_io\schema.py (read only in this milestone) Implementation actions Codex should perform: - Create a documentation-only branch or commit. - Document the existing runner contract and the exact prediction schema. - List files that must not be changed without explicit reason: dataset registry, scorer, plotting, reporting, normalized metadata loaders. - Create a milestone ledger with status columns: milestone, branch, implemented files, tests, report path, open issues, merged yes/no. - Define a rule that each milestone must produce tests and a short markdown report before it is considered complete. Evaluation metrics or validation checks: - No runtime metrics required yet. - Documentation completeness: all required path groups are listed. - Safety metric: no changes to scorer, dataset registry, GUI, or normalized metadata loading. Completion conditions: - The file map exists and names both existing and proposed paths. - The external runner contract is written in one place and can be copied into future prompts. - The milestone ledger exists. - A clean git status or a single documentation-only commit exists. Required report artifact: - Evaluation Tool\reports\milestones\M0_repository_baseline_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M1 - Core Pipeline Contracts and Dataclasses

| Field | Value |
| --- | --- |
| Phase | Foundation |
| Goal | Implement the internal data contracts that every component must use: input record, audio segment, VAD result, ASR result, speaker embedding, speaker decision, transcript item, runtime stats, and final prediction. |
| Why it matters | This is the most important modularity milestone. If the contracts are stable, ASR, VAD, speaker embedding, and matching models can be swapped independently. |
| Required report artifact | Evaluation Tool\reports\milestones\M1_contracts_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\__init__.py
Evaluation Tool\app\inference_pipeline\contracts.py
Evaluation Tool\app\inference_pipeline\errors.py
Evaluation Tool\app\inference_pipeline\typing.py
Evaluation Tool\tests\inference_pipeline\test_contracts.py
Evaluation Tool\docs\inference_pipeline\contracts.md

### Implementation actions

Create dataclasses or Pydantic-style objects for EvaluationRecord, AudioSegment, SpeechRegion, ASRTranscript, WordTiming, SpeakerEmbedding, SpeakerDecision, PipelineOutput, and RuntimeStats.

Include optional fields for multichannel audio but keep mono as the default path.

Include serialization helpers for JSON-safe logging and report generation.

Add validation rules for recording_id and utt_id preservation.

Write unit tests for object creation, serialization, and required-field validation.

### Evaluation metrics / validation checks

Contract coverage: every pipeline stage has a typed input and output.

Schema stability: required Evaluation Tool fields are preserved exactly.

Test coverage: contracts tests pass locally.

### Completion conditions

All contracts import without loading any ML model.

Unit tests pass without GPU and without datasets.

A sample EvaluationRecord can be converted to a PipelineOutput and then mapped to utterances.jsonl fields.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M1 - Core Pipeline Contracts and Dataclasses Goal: Implement the internal data contracts that every component must use: input record, audio segment, VAD result, ASR result, speaker embedding, speaker decision, transcript item, runtime stats, and final prediction. Why this matters: This is the most important modularity milestone. If the contracts are stable, ASR, VAD, speaker embedding, and matching models can be swapped independently. Target file paths: - Evaluation Tool\app\inference_pipeline\__init__.py - Evaluation Tool\app\inference_pipeline\contracts.py - Evaluation Tool\app\inference_pipeline\errors.py - Evaluation Tool\app\inference_pipeline\typing.py - Evaluation Tool\tests\inference_pipeline\test_contracts.py - Evaluation Tool\docs\inference_pipeline\contracts.md Implementation actions Codex should perform: - Create dataclasses or Pydantic-style objects for EvaluationRecord, AudioSegment, SpeechRegion, ASRTranscript, WordTiming, SpeakerEmbedding, SpeakerDecision, PipelineOutput, and RuntimeStats. - Include optional fields for multichannel audio but keep mono as the default path. - Include serialization helpers for JSON-safe logging and report generation. - Add validation rules for recording_id and utt_id preservation. - Write unit tests for object creation, serialization, and required-field validation. Evaluation metrics or validation checks: - Contract coverage: every pipeline stage has a typed input and output. - Schema stability: required Evaluation Tool fields are preserved exactly. - Test coverage: contracts tests pass locally. Completion conditions: - All contracts import without loading any ML model. - Unit tests pass without GPU and without datasets. - A sample EvaluationRecord can be converted to a PipelineOutput and then mapped to utterances.jsonl fields. Required report artifact: - Evaluation Tool\reports\milestones\M1_contracts_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M2 - Configuration System and Component Registry

| Field | Value |
| --- | --- |
| Phase | Foundation |
| Goal | Create the model-swapping mechanism: configuration files choose which VAD, segmentation, ASR, embedding, and matching modules are active. |
| Why it matters | This enables the project to compare multiple models without rewriting the runner. It is the mechanism that makes the pipeline experiment-friendly. |
| Required report artifact | Evaluation Tool\reports\milestones\M2_config_registry_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\config.py
Evaluation Tool\app\inference_pipeline\registry.py
Evaluation Tool\configs\inference\base.yaml
Evaluation Tool\configs\inference\desktop_gpu.yaml
Evaluation Tool\configs\inference\cpu_smoke.yaml
Evaluation Tool\configs\inference\components\vad\silero.yaml
Evaluation Tool\configs\inference\components\asr\whisper_tiny.yaml
Evaluation Tool\configs\inference\components\speaker_embedding\speechbrain_ecapa.yaml
Evaluation Tool\tests\inference_pipeline\test_config_registry.py

### Implementation actions

Implement a config loader using YAML; Hydra/OmegaConf may be used, but do not make the rest of the code depend on Hydra internals.

Implement a registry pattern where component names resolve to adapter classes.

Define a single PipelineConfig object containing component choices and runtime options.

Add dry-run validation: config loads, resolves adapters, and prints selected components without loading large models.

Create example configs for CPU smoke testing, RTX 3080/3090 development, and future Raspberry Pi testing.

### Evaluation metrics / validation checks

Config validity rate: invalid configs fail with clear errors.

Component swap time: switching model should require config change only, not code edits.

Dry-run time: should complete quickly without loading model weights.

### Completion conditions

At least one complete config loads successfully.

Changing ASR or VAD adapter name in config changes the resolved component.

Tests prove unknown component names fail cleanly.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M2 - Configuration System and Component Registry Goal: Create the model-swapping mechanism: configuration files choose which VAD, segmentation, ASR, embedding, and matching modules are active. Why this matters: This enables the project to compare multiple models without rewriting the runner. It is the mechanism that makes the pipeline experiment-friendly. Target file paths: - Evaluation Tool\app\inference_pipeline\config.py - Evaluation Tool\app\inference_pipeline\registry.py - Evaluation Tool\configs\inference\base.yaml - Evaluation Tool\configs\inference\desktop_gpu.yaml - Evaluation Tool\configs\inference\cpu_smoke.yaml - Evaluation Tool\configs\inference\components\vad\silero.yaml - Evaluation Tool\configs\inference\components\asr\whisper_tiny.yaml - Evaluation Tool\configs\inference\components\speaker_embedding\speechbrain_ecapa.yaml - Evaluation Tool\tests\inference_pipeline\test_config_registry.py Implementation actions Codex should perform: - Implement a config loader using YAML; Hydra/OmegaConf may be used, but do not make the rest of the code depend on Hydra internals. - Implement a registry pattern where component names resolve to adapter classes. - Define a single PipelineConfig object containing component choices and runtime options. - Add dry-run validation: config loads, resolves adapters, and prints selected components without loading large models. - Create example configs for CPU smoke testing, RTX 3080/3090 development, and future Raspberry Pi testing. Evaluation metrics or validation checks: - Config validity rate: invalid configs fail with clear errors. - Component swap time: switching model should require config change only, not code edits. - Dry-run time: should complete quickly without loading model weights. Completion conditions: - At least one complete config loads successfully. - Changing ASR or VAD adapter name in config changes the resolved component. - Tests prove unknown component names fail cleanly. Required report artifact: - Evaluation Tool\reports\milestones\M2_config_registry_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M3 - Audio Loading, Resampling, and Segment Extraction

| Field | Value |
| --- | --- |
| Phase | Foundation |
| Goal | Create a robust audio input layer that reads record["inference_audio_path"], respects start_sec/end_sec, returns mono by default, and preserves multichannel data when requested. |
| Why it matters | Every downstream model depends on clean, consistent audio tensors. This layer also handles the most important evaluator integration detail: use inference_audio_path, not source paths. |
| Required report artifact | Evaluation Tool\reports\milestones\M3_audio_io_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\audio_io\__init__.py
Evaluation Tool\app\inference_pipeline\audio_io\loader.py
Evaluation Tool\app\inference_pipeline\audio_io\segments.py
Evaluation Tool\app\inference_pipeline\audio_io\resample.py
Evaluation Tool\app\inference_pipeline\audio_io\multichannel.py
Evaluation Tool\tests\inference_pipeline\test_audio_io.py
Evaluation Tool\tests\fixtures\audio\\

### Implementation actions

Implement load_audio(record, config) that reads inference_audio_path only.

Support start_sec/end_sec cropping for segment-oriented datasets.

Return waveform, sample_rate, duration_sec, num_channels, and channel policy metadata.

Default to 16 kHz mono for model compatibility while preserving optional multichannel tensors for future use.

Add fixture WAVs and tests for full-file loading, segment cropping, missing files, invalid timestamps, and channel selection.

### Evaluation metrics / validation checks

Audio duration error: loaded duration should match expected segment duration within tolerance.

Resampling correctness: output sample rate equals configured target.

Channel policy correctness: mono, selected channel, and preserve-all modes behave as configured.

### Completion conditions

Audio loading tests pass on synthetic fixture WAVs.

The loader never uses audio_path_resolved when inference_audio_path is present.

Segment cropping works for AMI/CHiME-style rows.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M3 - Audio Loading, Resampling, and Segment Extraction Goal: Create a robust audio input layer that reads record["inference_audio_path"], respects start_sec/end_sec, returns mono by default, and preserves multichannel data when requested. Why this matters: Every downstream model depends on clean, consistent audio tensors. This layer also handles the most important evaluator integration detail: use inference_audio_path, not source paths. Target file paths: - Evaluation Tool\app\inference_pipeline\audio_io\__init__.py - Evaluation Tool\app\inference_pipeline\audio_io\loader.py - Evaluation Tool\app\inference_pipeline\audio_io\segments.py - Evaluation Tool\app\inference_pipeline\audio_io\resample.py - Evaluation Tool\app\inference_pipeline\audio_io\multichannel.py - Evaluation Tool\tests\inference_pipeline\test_audio_io.py - Evaluation Tool\tests\fixtures\audio\\ Implementation actions Codex should perform: - Implement load_audio(record, config) that reads inference_audio_path only. - Support start_sec/end_sec cropping for segment-oriented datasets. - Return waveform, sample_rate, duration_sec, num_channels, and channel policy metadata. - Default to 16 kHz mono for model compatibility while preserving optional multichannel tensors for future use. - Add fixture WAVs and tests for full-file loading, segment cropping, missing files, invalid timestamps, and channel selection. Evaluation metrics or validation checks: - Audio duration error: loaded duration should match expected segment duration within tolerance. - Resampling correctness: output sample rate equals configured target. - Channel policy correctness: mono, selected channel, and preserve-all modes behave as configured. Completion conditions: - Audio loading tests pass on synthetic fixture WAVs. - The loader never uses audio_path_resolved when inference_audio_path is present. - Segment cropping works for AMI/CHiME-style rows. Required report artifact: - Evaluation Tool\reports\milestones\M3_audio_io_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M4 - External Runner Smoke Bridge with Dummy Pipeline

| Field | Value |
| --- | --- |
| Phase | Evaluation Tool Integration |
| Goal | Connect the new pipeline skeleton to ExternalStubRunner without using real ML models yet. |
| Why it matters | The first integration test should validate file paths, IDs, prediction writing, and evaluator compatibility before model complexity enters. |
| Required report artifact | Evaluation Tool\reports\milestones\M4_external_bridge_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\model_runner\external_stub.py
Evaluation Tool\app\inference_pipeline\pipeline.py
Evaluation Tool\app\inference_pipeline\dummy_components.py
Evaluation Tool\tests\model_runner\test_external_stub_bridge.py
Evaluation Tool\reports\milestones\M4_external_bridge_report.md

### Implementation actions

Modify ExternalStubRunner.predict_one() so it calls a PipelineRunner object.

Use dummy components that return deterministic text and optional speaker_label=None.

Preserve recording_id, utt_id, start_sec, and end_sec exactly.

Ensure the runner returns the existing UtterancePrediction type expected by the evaluator.

Run a tiny Evaluation Tool command using external-stub and verify predictions/utterances.jsonl is valid.

### Evaluation metrics / validation checks

Prediction schema validity: every row validates against existing schema.

ID preservation: 100% exact match on recording_id and utt_id.

Run completion: a small full run reaches scoring and reporting.

### Completion conditions

A smoke run creates predictions/utterances.jsonl.

No existing scorer/reporting code was changed.

The bridge works with dummy output before any model adapters are added.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M4 - External Runner Smoke Bridge with Dummy Pipeline Goal: Connect the new pipeline skeleton to ExternalStubRunner without using real ML models yet. Why this matters: The first integration test should validate file paths, IDs, prediction writing, and evaluator compatibility before model complexity enters. Target file paths: - Evaluation Tool\app\model_runner\external_stub.py - Evaluation Tool\app\inference_pipeline\pipeline.py - Evaluation Tool\app\inference_pipeline\dummy_components.py - Evaluation Tool\tests\model_runner\test_external_stub_bridge.py - Evaluation Tool\reports\milestones\M4_external_bridge_report.md Implementation actions Codex should perform: - Modify ExternalStubRunner.predict_one() so it calls a PipelineRunner object. - Use dummy components that return deterministic text and optional speaker_label=None. - Preserve recording_id, utt_id, start_sec, and end_sec exactly. - Ensure the runner returns the existing UtterancePrediction type expected by the evaluator. - Run a tiny Evaluation Tool command using external-stub and verify predictions/utterances.jsonl is valid. Evaluation metrics or validation checks: - Prediction schema validity: every row validates against existing schema. - ID preservation: 100% exact match on recording_id and utt_id. - Run completion: a small full run reaches scoring and reporting. Completion conditions: - A smoke run creates predictions/utterances.jsonl. - No existing scorer/reporting code was changed. - The bridge works with dummy output before any model adapters are added. Required report artifact: - Evaluation Tool\reports\milestones\M4_external_bridge_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M5 - VAD Interface and First VAD Adapter

| Field | Value |
| --- | --- |
| Phase | Speech Front End |
| Goal | Implement a swappable VAD layer and one working VAD backend, initially Silero VAD or a simple energy baseline if model installation blocks progress. |
| Why it matters | VAD controls compute cost and segment quality. Bad VAD causes missed speech, fragmented ASR, false speaker embeddings, and bad transcripts. |
| Required report artifact | Evaluation Tool\reports\component_reports\vad\vad_comparison_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\vad\__init__.py
Evaluation Tool\app\inference_pipeline\vad\base.py
Evaluation Tool\app\inference_pipeline\vad\silero_vad.py
Evaluation Tool\app\inference_pipeline\vad\energy_vad.py
Evaluation Tool\configs\inference\components\vad\silero.yaml
Evaluation Tool\configs\inference\components\vad\energy.yaml
Evaluation Tool\tests\inference_pipeline\test_vad.py
Evaluation Tool\reports\component_reports\vad\\

### Implementation actions

Define a VADBase interface that returns SpeechRegion objects with start/end times and confidence if available.

Implement at least one real adapter and one deterministic test adapter.

Expose parameters such as threshold, min_speech_ms, min_silence_ms, pad_ms, and sample rate.

Add tests for silence, one speech region, multiple regions, and very short audio.

Create a VAD report generator that summarizes speech coverage, region count, and runtime.

### Evaluation metrics / validation checks

Speech coverage ratio.

Segment count per minute.

VAD runtime real-time factor.

False speech and missed speech rates when reference speech regions exist.

Boundary error when reference timestamps exist.

### Completion conditions

VAD can be selected by config.

The pipeline can run with VAD enabled or disabled.

The VAD report is generated for at least one smoke run.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M5 - VAD Interface and First VAD Adapter Goal: Implement a swappable VAD layer and one working VAD backend, initially Silero VAD or a simple energy baseline if model installation blocks progress. Why this matters: VAD controls compute cost and segment quality. Bad VAD causes missed speech, fragmented ASR, false speaker embeddings, and bad transcripts. Target file paths: - Evaluation Tool\app\inference_pipeline\vad\__init__.py - Evaluation Tool\app\inference_pipeline\vad\base.py - Evaluation Tool\app\inference_pipeline\vad\silero_vad.py - Evaluation Tool\app\inference_pipeline\vad\energy_vad.py - Evaluation Tool\configs\inference\components\vad\silero.yaml - Evaluation Tool\configs\inference\components\vad\energy.yaml - Evaluation Tool\tests\inference_pipeline\test_vad.py - Evaluation Tool\reports\component_reports\vad\\ Implementation actions Codex should perform: - Define a VADBase interface that returns SpeechRegion objects with start/end times and confidence if available. - Implement at least one real adapter and one deterministic test adapter. - Expose parameters such as threshold, min_speech_ms, min_silence_ms, pad_ms, and sample rate. - Add tests for silence, one speech region, multiple regions, and very short audio. - Create a VAD report generator that summarizes speech coverage, region count, and runtime. Evaluation metrics or validation checks: - Speech coverage ratio. - Segment count per minute. - VAD runtime real-time factor. - False speech and missed speech rates when reference speech regions exist. - Boundary error when reference timestamps exist. Completion conditions: - VAD can be selected by config. - The pipeline can run with VAD enabled or disabled. - The VAD report is generated for at least one smoke run. Required report artifact: - Evaluation Tool\reports\component_reports\vad\vad_comparison_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M6 - Segmentation and Chunking Policy

| Field | Value |
| --- | --- |
| Phase | Speech Front End |
| Goal | Convert VAD regions into model-friendly chunks for ASR and speaker embeddings, with deterministic rules for merging, splitting, padding, and timestamp preservation. |
| Why it matters | ASR and speaker recognition need different segment lengths. The segmenter controls tradeoffs between context, speaker purity, latency, and compute cost. |
| Required report artifact | Evaluation Tool\reports\component_reports\segmentation\segmentation_report_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\segmentation\__init__.py
Evaluation Tool\app\inference_pipeline\segmentation\base.py
Evaluation Tool\app\inference_pipeline\segmentation\vad_chunker.py
Evaluation Tool\app\inference_pipeline\segmentation\windowing.py
Evaluation Tool\configs\inference\components\segmentation\vad_chunks.yaml
Evaluation Tool\tests\inference_pipeline\test_segmentation.py
Evaluation Tool\reports\component_reports\segmentation\\

### Implementation actions

Implement a SegmenterBase interface that takes SpeechRegion objects and returns AudioSegment objects.

Add rules for min_chunk_sec, max_chunk_sec, merge_gap_sec, left/right padding, and segment clipping to original boundaries.

Support separate policies for ASR chunks and speaker-embedding chunks if needed.

Write tests for merging adjacent regions, splitting long regions, rejecting tiny regions, and preserving chronological order.

Add segment diagnostics to reports.

### Evaluation metrics / validation checks

Average segment duration.

Segment count per utterance.

Percent of audio covered by segments.

Over-fragmentation score.

Ordering correctness: segments must be monotonically increasing by start time.

### Completion conditions

Segmenter output is deterministic and sorted.

Every segment can be traced back to recording_id and utt_id.

A report summarizes segment length distribution and coverage.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M6 - Segmentation and Chunking Policy Goal: Convert VAD regions into model-friendly chunks for ASR and speaker embeddings, with deterministic rules for merging, splitting, padding, and timestamp preservation. Why this matters: ASR and speaker recognition need different segment lengths. The segmenter controls tradeoffs between context, speaker purity, latency, and compute cost. Target file paths: - Evaluation Tool\app\inference_pipeline\segmentation\__init__.py - Evaluation Tool\app\inference_pipeline\segmentation\base.py - Evaluation Tool\app\inference_pipeline\segmentation\vad_chunker.py - Evaluation Tool\app\inference_pipeline\segmentation\windowing.py - Evaluation Tool\configs\inference\components\segmentation\vad_chunks.yaml - Evaluation Tool\tests\inference_pipeline\test_segmentation.py - Evaluation Tool\reports\component_reports\segmentation\\ Implementation actions Codex should perform: - Implement a SegmenterBase interface that takes SpeechRegion objects and returns AudioSegment objects. - Add rules for min_chunk_sec, max_chunk_sec, merge_gap_sec, left/right padding, and segment clipping to original boundaries. - Support separate policies for ASR chunks and speaker-embedding chunks if needed. - Write tests for merging adjacent regions, splitting long regions, rejecting tiny regions, and preserving chronological order. - Add segment diagnostics to reports. Evaluation metrics or validation checks: - Average segment duration. - Segment count per utterance. - Percent of audio covered by segments. - Over-fragmentation score. - Ordering correctness: segments must be monotonically increasing by start time. Completion conditions: - Segmenter output is deterministic and sorted. - Every segment can be traced back to recording_id and utt_id. - A report summarizes segment length distribution and coverage. Required report artifact: - Evaluation Tool\reports\component_reports\segmentation\segmentation_report_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M7 - ASR Interface and First ASR Model Adapter

| Field | Value |
| --- | --- |
| Phase | ASR |
| Goal | Implement the ASRBase interface and at least one working ASR adapter that can transcribe pipeline segments and return text with optional word/segment timestamps. |
| Why it matters | This is the first real model-bearing milestone. It gives the evaluation tool actual transcription output while preserving swappability. |
| Required report artifact | Evaluation Tool\reports\component_reports\asr\asr_model_report_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\asr\__init__.py
Evaluation Tool\app\inference_pipeline\asr\base.py
Evaluation Tool\app\inference_pipeline\asr\whisper_adapter.py
Evaluation Tool\app\inference_pipeline\asr\faster_whisper_adapter.py  (optional comparison adapter)
Evaluation Tool\configs\inference\components\asr\whisper_tiny.yaml
Evaluation Tool\configs\inference\components\asr\whisper_base.yaml
Evaluation Tool\tests\inference_pipeline\test_asr_interface.py
Evaluation Tool\reports\component_reports\asr\\

### Implementation actions

Define ASRBase.transcribe(audio_segment, context) -> ASRTranscript.

Implement one model adapter that can run locally on CPU/GPU.

Return normalized text and raw text separately if possible.

Capture model load time, inference time, real-time factor, device, dtype, and memory stats where available.

Add test adapters and at least one fixture test; do not require a large model download for basic tests.

### Evaluation metrics / validation checks

WER and CER through the existing evaluator when references exist.

Real-time factor by model and device.

Peak GPU memory and CPU memory if measurable.

Stutter/repetition metrics: repeated word rate, repeated n-gram rate, consecutive duplicate token rate.

Empty-output rate and hallucinated-output rate on silence/noise samples.

### Completion conditions

One ASR adapter produces text in an Evaluation Tool run.

Config can switch between dummy ASR and real ASR.

ASR runtime stats are included in a component report.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M7 - ASR Interface and First ASR Model Adapter Goal: Implement the ASRBase interface and at least one working ASR adapter that can transcribe pipeline segments and return text with optional word/segment timestamps. Why this matters: This is the first real model-bearing milestone. It gives the evaluation tool actual transcription output while preserving swappability. Target file paths: - Evaluation Tool\app\inference_pipeline\asr\__init__.py - Evaluation Tool\app\inference_pipeline\asr\base.py - Evaluation Tool\app\inference_pipeline\asr\whisper_adapter.py - Evaluation Tool\app\inference_pipeline\asr\faster_whisper_adapter.py (optional comparison adapter) - Evaluation Tool\configs\inference\components\asr\whisper_tiny.yaml - Evaluation Tool\configs\inference\components\asr\whisper_base.yaml - Evaluation Tool\tests\inference_pipeline\test_asr_interface.py - Evaluation Tool\reports\component_reports\asr\\ Implementation actions Codex should perform: - Define ASRBase.transcribe(audio_segment, context) -> ASRTranscript. - Implement one model adapter that can run locally on CPU/GPU. - Return normalized text and raw text separately if possible. - Capture model load time, inference time, real-time factor, device, dtype, and memory stats where available. - Add test adapters and at least one fixture test; do not require a large model download for basic tests. Evaluation metrics or validation checks: - WER and CER through the existing evaluator when references exist. - Real-time factor by model and device. - Peak GPU memory and CPU memory if measurable. - Stutter/repetition metrics: repeated word rate, repeated n-gram rate, consecutive duplicate token rate. - Empty-output rate and hallucinated-output rate on silence/noise samples. Completion conditions: - One ASR adapter produces text in an Evaluation Tool run. - Config can switch between dummy ASR and real ASR. - ASR runtime stats are included in a component report. Required report artifact: - Evaluation Tool\reports\component_reports\asr\asr_model_report_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M8 - ASR Multi-Model Benchmark and Comparison Report

| Field | Value |
| --- | --- |
| Phase | ASR |
| Goal | Build the machinery to run multiple ASR adapters/configs over the same selected dataset records and produce comparable metrics and model recommendations. |
| Why it matters | The project expects multiple ASR models to be tested. This milestone makes model comparison a first-class workflow instead of an ad-hoc manual process. |
| Required report artifact | Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\benchmarking\__init__.py
Evaluation Tool\app\inference_pipeline\benchmarking\asr_benchmark.py
Evaluation Tool\app\inference_pipeline\metrics\asr_metrics.py
Evaluation Tool\scripts\run_asr_benchmark.py
Evaluation Tool\configs\sweeps\asr_models.yaml
Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.md
Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.csv

### Implementation actions

Create a benchmark runner that accepts a list of ASR configs and a fixed dataset selection.

Ensure each model run gets its own output directory and immutable config snapshot.

Aggregate WER/CER, runtime, memory, failure rates, stutter metrics, and robustness by augmentation condition.

Generate a markdown and CSV comparison report.

Include qualitative examples: best, median, worst, high-stutter, empty-output, and hallucination cases.

### Evaluation metrics / validation checks

WER/CER by dataset and augmentation condition.

RTF, throughput, load time, and memory.

Stutter/repetition score.

Failure rate: crash, timeout, empty output, invalid output.

Composite score: accuracy weighted against runtime and memory for prototype ranking.

### Completion conditions

At least two ASR configurations can be compared, even if one is a dummy or small baseline.

The report states a recommended default ASR for the next milestone.

The benchmark can be re-run from config without code edits.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M8 - ASR Multi-Model Benchmark and Comparison Report Goal: Build the machinery to run multiple ASR adapters/configs over the same selected dataset records and produce comparable metrics and model recommendations. Why this matters: The project expects multiple ASR models to be tested. This milestone makes model comparison a first-class workflow instead of an ad-hoc manual process. Target file paths: - Evaluation Tool\app\inference_pipeline\benchmarking\__init__.py - Evaluation Tool\app\inference_pipeline\benchmarking\asr_benchmark.py - Evaluation Tool\app\inference_pipeline\metrics\asr_metrics.py - Evaluation Tool\scripts\run_asr_benchmark.py - Evaluation Tool\configs\sweeps\asr_models.yaml - Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.md - Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.csv Implementation actions Codex should perform: - Create a benchmark runner that accepts a list of ASR configs and a fixed dataset selection. - Ensure each model run gets its own output directory and immutable config snapshot. - Aggregate WER/CER, runtime, memory, failure rates, stutter metrics, and robustness by augmentation condition. - Generate a markdown and CSV comparison report. - Include qualitative examples: best, median, worst, high-stutter, empty-output, and hallucination cases. Evaluation metrics or validation checks: - WER/CER by dataset and augmentation condition. - RTF, throughput, load time, and memory. - Stutter/repetition score. - Failure rate: crash, timeout, empty output, invalid output. - Composite score: accuracy weighted against runtime and memory for prototype ranking. Completion conditions: - At least two ASR configurations can be compared, even if one is a dummy or small baseline. - The report states a recommended default ASR for the next milestone. - The benchmark can be re-run from config without code edits. Required report artifact: - Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M9 - Speaker Embedding Interface and First Adapter

| Field | Value |
| --- | --- |
| Phase | Speaker Recognition |
| Goal | Implement the SpeakerEmbeddingBase interface and one real embedding backend that converts speech segments into normalized vectors. |
| Why it matters | Speaker embedding quality determines whether enrolled speakers can be named correctly. This must be testable independently of ASR. |
| Required report artifact | Evaluation Tool\reports\component_reports\speaker_embedding\embedding_quality_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\speaker_embedding\__init__.py
Evaluation Tool\app\inference_pipeline\speaker_embedding\base.py
Evaluation Tool\app\inference_pipeline\speaker_embedding\speechbrain_adapter.py
Evaluation Tool\app\inference_pipeline\speaker_embedding\wespeaker_adapter.py  (optional)
Evaluation Tool\configs\inference\components\speaker_embedding\speechbrain_ecapa.yaml
Evaluation Tool\tests\inference_pipeline\test_speaker_embedding_interface.py
Evaluation Tool\reports\component_reports\speaker_embedding\\

### Implementation actions

Define SpeakerEmbeddingBase.embed(audio_segment, context) -> SpeakerEmbedding.

Implement L2-normalized embedding output and metadata: model name, dimension, segment duration, device, runtime.

Reject or flag segments too short for reliable embeddings.

Add a deterministic fake embedding adapter for tests.

Add a standalone script to embed a folder of audio samples and write embeddings to JSONL or parquet.

### Evaluation metrics / validation checks

Embedding dimension and normalization checks.

Embedding extraction RTF and memory.

Intra-speaker vs inter-speaker similarity distributions on available labeled data.

Short-segment failure rate.

### Completion conditions

One real speaker embedding adapter runs on a small labeled dataset sample.

Embeddings are serializable and can be loaded later.

A distribution report shows same-speaker and different-speaker similarity separation.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M9 - Speaker Embedding Interface and First Adapter Goal: Implement the SpeakerEmbeddingBase interface and one real embedding backend that converts speech segments into normalized vectors. Why this matters: Speaker embedding quality determines whether enrolled speakers can be named correctly. This must be testable independently of ASR. Target file paths: - Evaluation Tool\app\inference_pipeline\speaker_embedding\__init__.py - Evaluation Tool\app\inference_pipeline\speaker_embedding\base.py - Evaluation Tool\app\inference_pipeline\speaker_embedding\speechbrain_adapter.py - Evaluation Tool\app\inference_pipeline\speaker_embedding\wespeaker_adapter.py (optional) - Evaluation Tool\configs\inference\components\speaker_embedding\speechbrain_ecapa.yaml - Evaluation Tool\tests\inference_pipeline\test_speaker_embedding_interface.py - Evaluation Tool\reports\component_reports\speaker_embedding\\ Implementation actions Codex should perform: - Define SpeakerEmbeddingBase.embed(audio_segment, context) -> SpeakerEmbedding. - Implement L2-normalized embedding output and metadata: model name, dimension, segment duration, device, runtime. - Reject or flag segments too short for reliable embeddings. - Add a deterministic fake embedding adapter for tests. - Add a standalone script to embed a folder of audio samples and write embeddings to JSONL or parquet. Evaluation metrics or validation checks: - Embedding dimension and normalization checks. - Embedding extraction RTF and memory. - Intra-speaker vs inter-speaker similarity distributions on available labeled data. - Short-segment failure rate. Completion conditions: - One real speaker embedding adapter runs on a small labeled dataset sample. - Embeddings are serializable and can be loaded later. - A distribution report shows same-speaker and different-speaker similarity separation. Required report artifact: - Evaluation Tool\reports\component_reports\speaker_embedding\embedding_quality_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M10 - Enrollment Store and Enrollment CLI

| Field | Value |
| --- | --- |
| Phase | Speaker Recognition |
| Goal | Build the enrollment data structure and CLI/workflow for associating one or more embeddings with a speaker name. |
| Why it matters | Enrollment is a product feature, not a side experiment. It must be versioned, reproducible, and independent of any UI. |
| Required report artifact | Evaluation Tool\reports\component_reports\enrollment\enrollment_db_report_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\enrollment\__init__.py
Evaluation Tool\app\inference_pipeline\enrollment\store.py
Evaluation Tool\app\inference_pipeline\enrollment\schema.py
Evaluation Tool\app\inference_pipeline\enrollment\prompts.py
Evaluation Tool\scripts\enroll_speaker.py
Evaluation Tool\artifacts\enrollment\enrollment_db.json
Evaluation Tool\artifacts\enrollment\samples\\
Evaluation Tool\tests\inference_pipeline\test_enrollment_store.py

### Implementation actions

Define an enrollment database schema: speaker_id, display_name, prompt_id, audio_path, embedding, model_id, created_at, notes.

Support multiple exemplars per speaker.

Support both averaged centroid embeddings and exemplar-by-exemplar matching later.

Create a CLI that enrolls from existing WAV files first; live microphone enrollment can come later.

Write tests for save/load, duplicate names, missing files, and model-version mismatch warnings.

### Evaluation metrics / validation checks

Enrollment completeness: each speaker has enough valid embeddings.

Embedding duration coverage per enrolled speaker.

Model-version consistency: stored embedding model matches runtime matcher model.

### Completion conditions

Can enroll at least two known speakers from clean WAV files.

Enrollment DB loads in a separate process and is used by matcher tests.

The DB records model/version metadata, not just vectors.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M10 - Enrollment Store and Enrollment CLI Goal: Build the enrollment data structure and CLI/workflow for associating one or more embeddings with a speaker name. Why this matters: Enrollment is a product feature, not a side experiment. It must be versioned, reproducible, and independent of any UI. Target file paths: - Evaluation Tool\app\inference_pipeline\enrollment\__init__.py - Evaluation Tool\app\inference_pipeline\enrollment\store.py - Evaluation Tool\app\inference_pipeline\enrollment\schema.py - Evaluation Tool\app\inference_pipeline\enrollment\prompts.py - Evaluation Tool\scripts\enroll_speaker.py - Evaluation Tool\artifacts\enrollment\enrollment_db.json - Evaluation Tool\artifacts\enrollment\samples\\ - Evaluation Tool\tests\inference_pipeline\test_enrollment_store.py Implementation actions Codex should perform: - Define an enrollment database schema: speaker_id, display_name, prompt_id, audio_path, embedding, model_id, created_at, notes. - Support multiple exemplars per speaker. - Support both averaged centroid embeddings and exemplar-by-exemplar matching later. - Create a CLI that enrolls from existing WAV files first; live microphone enrollment can come later. - Write tests for save/load, duplicate names, missing files, and model-version mismatch warnings. Evaluation metrics or validation checks: - Enrollment completeness: each speaker has enough valid embeddings. - Embedding duration coverage per enrolled speaker. - Model-version consistency: stored embedding model matches runtime matcher model. Completion conditions: - Can enroll at least two known speakers from clean WAV files. - Enrollment DB loads in a separate process and is used by matcher tests. - The DB records model/version metadata, not just vectors. Required report artifact: - Evaluation Tool\reports\component_reports\enrollment\enrollment_db_report_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M11 - Speaker Matching, Unknown Fallback, and Threshold Calibration

| Field | Value |
| --- | --- |
| Phase | Speaker Recognition |
| Goal | Implement name assignment for enrolled speakers and conservative Unknown fallback using calibrated similarity thresholds. |
| Why it matters | Wrong known-speaker attribution is worse than Unknown. This milestone turns embeddings into product behavior. |
| Required report artifact | Evaluation Tool\reports\component_reports\speaker_matching\threshold_calibration_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\speaker_matching\__init__.py
Evaluation Tool\app\inference_pipeline\speaker_matching\base.py
Evaluation Tool\app\inference_pipeline\speaker_matching\cosine_matcher.py
Evaluation Tool\app\inference_pipeline\speaker_matching\thresholds.py
Evaluation Tool\configs\inference\components\speaker_matching\cosine_threshold.yaml
Evaluation Tool\tests\inference_pipeline\test_speaker_matching.py
Evaluation Tool\reports\component_reports\speaker_matching\\

### Implementation actions

Define SpeakerMatcherBase.match(embedding, enrollment_db) -> SpeakerDecision.

Implement cosine similarity scoring against speaker centroids and/or multiple exemplars.

Return best label, confidence score, margin to second-best, threshold decision, and Unknown when below threshold.

Add calibration script that sweeps thresholds and reports false-known rate, unknown rate, and known-speaker accuracy.

Add tests for obvious match, unknown, ambiguous match, no enrolled speakers, and model mismatch.

### Evaluation metrics / validation checks

Known-speaker identification accuracy.

False known-speaker assignment rate.

Unknown rejection rate.

Equal error rate for verification-style tests.

TAR at fixed FAR thresholds.

Score margin distributions.

### Completion conditions

Matcher can return a known name or Unknown for each segment.

Thresholds are configurable and recorded in reports.

A calibration report recommends a conservative threshold for the next end-to-end test.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M11 - Speaker Matching, Unknown Fallback, and Threshold Calibration Goal: Implement name assignment for enrolled speakers and conservative Unknown fallback using calibrated similarity thresholds. Why this matters: Wrong known-speaker attribution is worse than Unknown. This milestone turns embeddings into product behavior. Target file paths: - Evaluation Tool\app\inference_pipeline\speaker_matching\__init__.py - Evaluation Tool\app\inference_pipeline\speaker_matching\base.py - Evaluation Tool\app\inference_pipeline\speaker_matching\cosine_matcher.py - Evaluation Tool\app\inference_pipeline\speaker_matching\thresholds.py - Evaluation Tool\configs\inference\components\speaker_matching\cosine_threshold.yaml - Evaluation Tool\tests\inference_pipeline\test_speaker_matching.py - Evaluation Tool\reports\component_reports\speaker_matching\\ Implementation actions Codex should perform: - Define SpeakerMatcherBase.match(embedding, enrollment_db) -> SpeakerDecision. - Implement cosine similarity scoring against speaker centroids and/or multiple exemplars. - Return best label, confidence score, margin to second-best, threshold decision, and Unknown when below threshold. - Add calibration script that sweeps thresholds and reports false-known rate, unknown rate, and known-speaker accuracy. - Add tests for obvious match, unknown, ambiguous match, no enrolled speakers, and model mismatch. Evaluation metrics or validation checks: - Known-speaker identification accuracy. - False known-speaker assignment rate. - Unknown rejection rate. - Equal error rate for verification-style tests. - TAR at fixed FAR thresholds. - Score margin distributions. Completion conditions: - Matcher can return a known name or Unknown for each segment. - Thresholds are configurable and recorded in reports. - A calibration report recommends a conservative threshold for the next end-to-end test. Required report artifact: - Evaluation Tool\reports\component_reports\speaker_matching\threshold_calibration_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M12 - Enrollment Prompt Testing Framework

| Field | Value |
| --- | --- |
| Phase | Speaker Recognition |
| Goal | Create a reproducible experiment to determine which enrollment phrase, sentence, or prompt set produces the best speaker embeddings for later recognition. |
| Why it matters | The enrollment prompt is part of the product. A poor prompt creates weak embeddings and unstable identity assignment. |
| Required report artifact | Evaluation Tool\reports\component_reports\enrollment_prompts\prompt_comparison_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\enrollment\prompt_sets.yaml
Evaluation Tool\app\inference_pipeline\experiments\enrollment_prompt_eval.py
Evaluation Tool\scripts\run_enrollment_prompt_eval.py
Evaluation Tool\configs\sweeps\enrollment_prompts.yaml
Evaluation Tool\reports\component_reports\enrollment_prompts\\
Evaluation Tool\artifacts\enrollment_prompt_eval\\

### Implementation actions

Define candidate prompt sets: short phrase, balanced phoneme sentence, multiple short phrases, and 20-30 second paragraph.

Create metadata schema tying each enrollment audio sample to speaker_id, prompt_id, recording condition, and embedding model.

Evaluate cross-prompt generalization: enroll on prompt A, test on prompt B or natural speech.

Rank prompts by false-known rate, known accuracy, EER, score margin, stability across repeated recordings, and total enrollment time.

Generate a prompt recommendation report.

### Evaluation metrics / validation checks

Embedding stability across repeated readings.

Cross-phrase generalization accuracy.

EER and TAR@FAR by prompt set.

False known-speaker rate by prompt set.

Enrollment duration vs performance curve.

### Completion conditions

At least three prompt strategies can be compared from config.

The report recommends an initial enrollment prompt and minimum audio duration.

The experiment can be repeated when new participant data is collected.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M12 - Enrollment Prompt Testing Framework Goal: Create a reproducible experiment to determine which enrollment phrase, sentence, or prompt set produces the best speaker embeddings for later recognition. Why this matters: The enrollment prompt is part of the product. A poor prompt creates weak embeddings and unstable identity assignment. Target file paths: - Evaluation Tool\app\inference_pipeline\enrollment\prompt_sets.yaml - Evaluation Tool\app\inference_pipeline\experiments\enrollment_prompt_eval.py - Evaluation Tool\scripts\run_enrollment_prompt_eval.py - Evaluation Tool\configs\sweeps\enrollment_prompts.yaml - Evaluation Tool\reports\component_reports\enrollment_prompts\\ - Evaluation Tool\artifacts\enrollment_prompt_eval\\ Implementation actions Codex should perform: - Define candidate prompt sets: short phrase, balanced phoneme sentence, multiple short phrases, and 20-30 second paragraph. - Create metadata schema tying each enrollment audio sample to speaker_id, prompt_id, recording condition, and embedding model. - Evaluate cross-prompt generalization: enroll on prompt A, test on prompt B or natural speech. - Rank prompts by false-known rate, known accuracy, EER, score margin, stability across repeated recordings, and total enrollment time. - Generate a prompt recommendation report. Evaluation metrics or validation checks: - Embedding stability across repeated readings. - Cross-phrase generalization accuracy. - EER and TAR@FAR by prompt set. - False known-speaker rate by prompt set. - Enrollment duration vs performance curve. Completion conditions: - At least three prompt strategies can be compared from config. - The report recommends an initial enrollment prompt and minimum audio duration. - The experiment can be repeated when new participant data is collected. Required report artifact: - Evaluation Tool\reports\component_reports\enrollment_prompts\prompt_comparison_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M13 - End-to-End Named Transcript Pipeline

| Field | Value |
| --- | --- |
| Phase | Integration |
| Goal | Connect audio loading, VAD/segmentation, ASR, speaker embedding, speaker matching, and transcript assembly into one pipeline invoked by the Evaluation Tool runner. |
| Why it matters | This milestone proves that the modular pieces work as a product pipeline: audio in, labeled transcript out, evaluator-compatible prediction written. |
| Required report artifact | Evaluation Tool\reports\milestones\M13_e2e_named_transcript_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\pipeline.py
Evaluation Tool\app\inference_pipeline\transcript\__init__.py
Evaluation Tool\app\inference_pipeline\transcript\assembler.py
Evaluation Tool\app\inference_pipeline\runtime\stats.py
Evaluation Tool\app\model_runner\external_stub.py
Evaluation Tool\configs\inference\e2e_named_transcript.yaml
Evaluation Tool\tests\inference_pipeline\test_pipeline_e2e.py
Evaluation Tool\reports\milestones\M13_e2e_named_transcript_report.md

### Implementation actions

Implement PipelineRunner.predict(record, config) -> PipelineOutput.

Assemble segment-level outputs into one utterance-level prediction compatible with UtterancePrediction.

Preserve chronological order and prevent duplicate text when multiple chunks are merged.

Store optional diagnostics: segment list, speaker decisions, raw ASR text, normalized text, runtime stats.

Run at least one small external-stub full run through the Evaluation Tool.

### Evaluation metrics / validation checks

End-to-end WER/CER from existing evaluator.

Speaker label accuracy where labels exist.

False known-speaker assignment rate.

Unknown rate.

Chronological ordering violations.

Pipeline RTF and per-stage runtime breakdown.

### Completion conditions

ExternalStubRunner can call the real pipeline and produce valid predictions.

A smoke full run completes scoring and reporting.

A diagnostics file is written for debugging without breaking the evaluator contract.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M13 - End-to-End Named Transcript Pipeline Goal: Connect audio loading, VAD/segmentation, ASR, speaker embedding, speaker matching, and transcript assembly into one pipeline invoked by the Evaluation Tool runner. Why this matters: This milestone proves that the modular pieces work as a product pipeline: audio in, labeled transcript out, evaluator-compatible prediction written. Target file paths: - Evaluation Tool\app\inference_pipeline\pipeline.py - Evaluation Tool\app\inference_pipeline\transcript\__init__.py - Evaluation Tool\app\inference_pipeline\transcript\assembler.py - Evaluation Tool\app\inference_pipeline\runtime\stats.py - Evaluation Tool\app\model_runner\external_stub.py - Evaluation Tool\configs\inference\e2e_named_transcript.yaml - Evaluation Tool\tests\inference_pipeline\test_pipeline_e2e.py - Evaluation Tool\reports\milestones\M13_e2e_named_transcript_report.md Implementation actions Codex should perform: - Implement PipelineRunner.predict(record, config) -> PipelineOutput. - Assemble segment-level outputs into one utterance-level prediction compatible with UtterancePrediction. - Preserve chronological order and prevent duplicate text when multiple chunks are merged. - Store optional diagnostics: segment list, speaker decisions, raw ASR text, normalized text, runtime stats. - Run at least one small external-stub full run through the Evaluation Tool. Evaluation metrics or validation checks: - End-to-end WER/CER from existing evaluator. - Speaker label accuracy where labels exist. - False known-speaker assignment rate. - Unknown rate. - Chronological ordering violations. - Pipeline RTF and per-stage runtime breakdown. Completion conditions: - ExternalStubRunner can call the real pipeline and produce valid predictions. - A smoke full run completes scoring and reporting. - A diagnostics file is written for debugging without breaking the evaluator contract. Required report artifact: - Evaluation Tool\reports\milestones\M13_e2e_named_transcript_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M14 - Metrics and Report Generation Framework

| Field | Value |
| --- | --- |
| Phase | Evaluation |
| Goal | Create a reusable reporting layer that generates markdown/CSV/JSON reports for ASR, VAD, segmentation, speaker embedding, speaker matching, enrollment, and end-to-end runs. |
| Why it matters | The system will compare many models. Reports must be reproducible, comparable, and tied to exact configs and dataset selections. |
| Required report artifact | Evaluation Tool\reports\milestones\M14_reporting_framework_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\metrics\__init__.py
Evaluation Tool\app\inference_pipeline\metrics\asr_metrics.py
Evaluation Tool\app\inference_pipeline\metrics\speaker_metrics.py
Evaluation Tool\app\inference_pipeline\metrics\runtime_metrics.py
Evaluation Tool\app\inference_pipeline\reporting\__init__.py
Evaluation Tool\app\inference_pipeline\reporting\component_report.py
Evaluation Tool\app\inference_pipeline\reporting\templates\\
Evaluation Tool\reports\report_index.csv

### Implementation actions

Define a standard ReportMetadata block: run_id, git commit, config path, dataset selection, model versions, hardware, date.

Implement report writers for markdown, CSV summary tables, and JSON metrics.

Add report templates for ASR, VAD, segmentation, speaker embedding, matching, enrollment prompts, runtime, and end-to-end pipeline.

Create a report index that lists every generated report and its primary recommendation.

Ensure reports can be produced after any milestone run, not only final end-to-end runs.

### Evaluation metrics / validation checks

Report completeness score: required sections present.

Reproducibility score: report includes config snapshot and model versions.

Comparison readiness: reports include machine-readable CSV/JSON outputs.

### Completion conditions

At least ASR, speaker matching, and end-to-end report templates exist.

A report can be generated from a prior run directory.

Every report includes the exact config and model identifiers used.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M14 - Metrics and Report Generation Framework Goal: Create a reusable reporting layer that generates markdown/CSV/JSON reports for ASR, VAD, segmentation, speaker embedding, speaker matching, enrollment, and end-to-end runs. Why this matters: The system will compare many models. Reports must be reproducible, comparable, and tied to exact configs and dataset selections. Target file paths: - Evaluation Tool\app\inference_pipeline\metrics\__init__.py - Evaluation Tool\app\inference_pipeline\metrics\asr_metrics.py - Evaluation Tool\app\inference_pipeline\metrics\speaker_metrics.py - Evaluation Tool\app\inference_pipeline\metrics\runtime_metrics.py - Evaluation Tool\app\inference_pipeline\reporting\__init__.py - Evaluation Tool\app\inference_pipeline\reporting\component_report.py - Evaluation Tool\app\inference_pipeline\reporting\templates\\ - Evaluation Tool\reports\report_index.csv Implementation actions Codex should perform: - Define a standard ReportMetadata block: run_id, git commit, config path, dataset selection, model versions, hardware, date. - Implement report writers for markdown, CSV summary tables, and JSON metrics. - Add report templates for ASR, VAD, segmentation, speaker embedding, matching, enrollment prompts, runtime, and end-to-end pipeline. - Create a report index that lists every generated report and its primary recommendation. - Ensure reports can be produced after any milestone run, not only final end-to-end runs. Evaluation metrics or validation checks: - Report completeness score: required sections present. - Reproducibility score: report includes config snapshot and model versions. - Comparison readiness: reports include machine-readable CSV/JSON outputs. Completion conditions: - At least ASR, speaker matching, and end-to-end report templates exist. - A report can be generated from a prior run directory. - Every report includes the exact config and model identifiers used. Required report artifact: - Evaluation Tool\reports\milestones\M14_reporting_framework_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M15 - Parallel Batch Execution and GPU Scheduling

| Field | Value |
| --- | --- |
| Phase | Evaluation |
| Goal | Build a safe way to run multiple evaluation jobs or model configurations across available GPUs without corrupting run folders or exhausting memory. |
| Why it matters | You have access to RTX 3080 and RTX 3090 GPUs. Parallel execution can accelerate simulation and model comparison, but only if jobs are isolated and resource-limited. |
| Required report artifact | Evaluation Tool\reports\runtime\parallel_execution_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\runtime\gpu.py
Evaluation Tool\app\inference_pipeline\runtime\job_scheduler.py
Evaluation Tool\scripts\run_parallel_sweep.py
Evaluation Tool\configs\runtime\rtx3080.yaml
Evaluation Tool\configs\runtime\rtx3090.yaml
Evaluation Tool\configs\sweeps\parallel_asr_eval.yaml
Evaluation Tool\reports\runtime\parallel_execution_<run_id>.md

### Implementation actions

Design the simplest safe scheduler: one process per job with explicit CUDA_VISIBLE_DEVICES, max workers, timeout, and unique run directory.

Support serial fallback mode for debugging.

Record GPU name, VRAM, peak memory, average utilization if available, job duration, failures, and retries.

Avoid loading multiple large models in one process unless deliberately configured.

Create a sweep config that compares multiple ASR or speaker embedding models over the same dataset subset.

### Evaluation metrics / validation checks

Throughput: audio hours processed per wall-clock hour.

Failure rate under parallel load.

GPU memory headroom.

Speedup vs serial baseline.

Reproducibility: each job has isolated config and output folder.

### Completion conditions

Two small jobs can run independently without overwriting each other.

The scheduler gracefully reports failures instead of silently losing results.

A runtime report states recommended concurrency for RTX 3080 and RTX 3090.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M15 - Parallel Batch Execution and GPU Scheduling Goal: Build a safe way to run multiple evaluation jobs or model configurations across available GPUs without corrupting run folders or exhausting memory. Why this matters: You have access to RTX 3080 and RTX 3090 GPUs. Parallel execution can accelerate simulation and model comparison, but only if jobs are isolated and resource-limited. Target file paths: - Evaluation Tool\app\inference_pipeline\runtime\gpu.py - Evaluation Tool\app\inference_pipeline\runtime\job_scheduler.py - Evaluation Tool\scripts\run_parallel_sweep.py - Evaluation Tool\configs\runtime\rtx3080.yaml - Evaluation Tool\configs\runtime\rtx3090.yaml - Evaluation Tool\configs\sweeps\parallel_asr_eval.yaml - Evaluation Tool\reports\runtime\parallel_execution_<run_id>.md Implementation actions Codex should perform: - Design the simplest safe scheduler: one process per job with explicit CUDA_VISIBLE_DEVICES, max workers, timeout, and unique run directory. - Support serial fallback mode for debugging. - Record GPU name, VRAM, peak memory, average utilization if available, job duration, failures, and retries. - Avoid loading multiple large models in one process unless deliberately configured. - Create a sweep config that compares multiple ASR or speaker embedding models over the same dataset subset. Evaluation metrics or validation checks: - Throughput: audio hours processed per wall-clock hour. - Failure rate under parallel load. - GPU memory headroom. - Speedup vs serial baseline. - Reproducibility: each job has isolated config and output folder. Completion conditions: - Two small jobs can run independently without overwriting each other. - The scheduler gracefully reports failures instead of silently losing results. - A runtime report states recommended concurrency for RTX 3080 and RTX 3090. Required report artifact: - Evaluation Tool\reports\runtime\parallel_execution_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M16 - All-Dataset and All-Augmentation Validation Battery

| Field | Value |
| --- | --- |
| Phase | Evaluation |
| Goal | Run controlled validation across CMU Arctic, LibriSpeech, HiFiTTS, AMI, VOiCES, and CHiME-6 using the existing evaluation tool and its simulation/augmentation support. |
| Why it matters | A model that works only on clean single-speaker data is not enough. This milestone measures robustness across dataset type, condition, speaker context, and augmentation. |
| Required report artifact | Evaluation Tool\reports\validation\all_dataset_validation_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\configs\sweeps\all_datasets_smoke.yaml
Evaluation Tool\configs\sweeps\all_datasets_robustness.yaml
Evaluation Tool\scripts\run_all_dataset_validation.py
Evaluation Tool\reports\validation\all_dataset_validation_<run_id>.md
Evaluation Tool\runs\<generated_run_folders>\\

### Implementation actions

Create a smoke sweep with small max-recordings for every dataset.

Create a robustness sweep with augmentation conditions and native-condition datasets.

Aggregate results across generated run folders.

Group metrics by dataset, augmentation condition, SNR/noise/reverb metadata, speaker labels where available, and runtime device.

Identify failure modes and whether they are due to ASR, VAD, segmentation, or speaker matching.

### Evaluation metrics / validation checks

WER/CER by dataset and condition.

Speaker label accuracy / false known rate / Unknown rate where applicable.

Missing prediction count.

Crash/timeout rate.

RTF and memory by dataset condition.

Stutter/repetition by dataset condition.

### Completion conditions

Every supported dataset test can run at least in smoke mode.

The report has one section per dataset and one cross-dataset comparison table.

The report clearly recommends the next model/tooling changes based on failures.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M16 - All-Dataset and All-Augmentation Validation Battery Goal: Run controlled validation across CMU Arctic, LibriSpeech, HiFiTTS, AMI, VOiCES, and CHiME-6 using the existing evaluation tool and its simulation/augmentation support. Why this matters: A model that works only on clean single-speaker data is not enough. This milestone measures robustness across dataset type, condition, speaker context, and augmentation. Target file paths: - Evaluation Tool\configs\sweeps\all_datasets_smoke.yaml - Evaluation Tool\configs\sweeps\all_datasets_robustness.yaml - Evaluation Tool\scripts\run_all_dataset_validation.py - Evaluation Tool\reports\validation\all_dataset_validation_<run_id>.md - Evaluation Tool\runs\<generated_run_folders>\\ Implementation actions Codex should perform: - Create a smoke sweep with small max-recordings for every dataset. - Create a robustness sweep with augmentation conditions and native-condition datasets. - Aggregate results across generated run folders. - Group metrics by dataset, augmentation condition, SNR/noise/reverb metadata, speaker labels where available, and runtime device. - Identify failure modes and whether they are due to ASR, VAD, segmentation, or speaker matching. Evaluation metrics or validation checks: - WER/CER by dataset and condition. - Speaker label accuracy / false known rate / Unknown rate where applicable. - Missing prediction count. - Crash/timeout rate. - RTF and memory by dataset condition. - Stutter/repetition by dataset condition. Completion conditions: - Every supported dataset test can run at least in smoke mode. - The report has one section per dataset and one cross-dataset comparison table. - The report clearly recommends the next model/tooling changes based on failures. Required report artifact: - Evaluation Tool\reports\validation\all_dataset_validation_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M17 - Optional Diarization and Overlap Baseline

| Field | Value |
| --- | --- |
| Phase | Advanced Speech Structure |
| Goal | Evaluate whether a diarization helper materially improves named transcripts, especially in overlapping or multi-speaker conversation conditions. |
| Why it matters | The product is not generic diarization first, but overlap and speaker turns will matter. This milestone tests diarization as an optional helper, not a required dependency. |
| Required report artifact | Evaluation Tool\reports\component_reports\diarization\diarization_baseline_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\diarization\__init__.py
Evaluation Tool\app\inference_pipeline\diarization\base.py
Evaluation Tool\app\inference_pipeline\diarization\pyannote_adapter.py
Evaluation Tool\configs\inference\components\diarization\pyannote_community.yaml
Evaluation Tool\reports\component_reports\diarization\\
Evaluation Tool\tests\inference_pipeline\test_diarization_interface.py

### Implementation actions

Define diarization as optional: pipeline must run without it.

Implement an adapter interface that returns speaker-turn regions, not product speaker names.

Compare VAD-only segmentation vs diarization-assisted segmentation on AMI/CHiME-style data.

Measure whether diarization improves speaker attribution, ASR segmentation, or overlap handling.

Do not make gated or cloud model access required for core tests.

### Evaluation metrics / validation checks

DER/JER when reference diarization labels exist.

Speaker-attributed WER if calculable.

Named-speaker false assignment rate before/after diarization helper.

Overlap segment detection rate.

Runtime and memory overhead.

### Completion conditions

Diarization can be enabled or disabled by config.

A comparison report states whether diarization is worth keeping in the prototype path.

Core pipeline tests still pass without diarization installed.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M17 - Optional Diarization and Overlap Baseline Goal: Evaluate whether a diarization helper materially improves named transcripts, especially in overlapping or multi-speaker conversation conditions. Why this matters: The product is not generic diarization first, but overlap and speaker turns will matter. This milestone tests diarization as an optional helper, not a required dependency. Target file paths: - Evaluation Tool\app\inference_pipeline\diarization\__init__.py - Evaluation Tool\app\inference_pipeline\diarization\base.py - Evaluation Tool\app\inference_pipeline\diarization\pyannote_adapter.py - Evaluation Tool\configs\inference\components\diarization\pyannote_community.yaml - Evaluation Tool\reports\component_reports\diarization\\ - Evaluation Tool\tests\inference_pipeline\test_diarization_interface.py Implementation actions Codex should perform: - Define diarization as optional: pipeline must run without it. - Implement an adapter interface that returns speaker-turn regions, not product speaker names. - Compare VAD-only segmentation vs diarization-assisted segmentation on AMI/CHiME-style data. - Measure whether diarization improves speaker attribution, ASR segmentation, or overlap handling. - Do not make gated or cloud model access required for core tests. Evaluation metrics or validation checks: - DER/JER when reference diarization labels exist. - Speaker-attributed WER if calculable. - Named-speaker false assignment rate before/after diarization helper. - Overlap segment detection rate. - Runtime and memory overhead. Completion conditions: - Diarization can be enabled or disabled by config. - A comparison report states whether diarization is worth keeping in the prototype path. - Core pipeline tests still pass without diarization installed. Required report artifact: - Evaluation Tool\reports\component_reports\diarization\diarization_baseline_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M18 - One-to-Four Microphone Input Abstraction

| Field | Value |
| --- | --- |
| Phase | Future Hardware Readiness |
| Goal | Prepare the software to accept one to four channels while keeping the backend ASR and speaker-recognition pipeline mostly unchanged. |
| Why it matters | The tablet device may use one microphone or a small microphone array. The software should not need a rewrite when multichannel capture arrives. |
| Required report artifact | Evaluation Tool\reports\component_reports\multichannel\channel_policy_report_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\multichannel\__init__.py
Evaluation Tool\app\inference_pipeline\multichannel\channel_policy.py
Evaluation Tool\app\inference_pipeline\multichannel\best_channel.py
Evaluation Tool\app\inference_pipeline\multichannel\downmix.py
Evaluation Tool\app\inference_pipeline\multichannel\metadata.py
Evaluation Tool\configs\inference\components\multichannel\mono.yaml
Evaluation Tool\configs\inference\components\multichannel\best_channel.yaml
Evaluation Tool\reports\component_reports\multichannel\\

### Implementation actions

Represent audio internally as channels x samples even when mono.

Implement channel policies: mono, fixed channel, downmix, best-channel by RMS/SNR proxy, preserve-all for future beamforming.

Store channel metadata and selected channel decisions in diagnostics.

Create synthetic multichannel fixture tests.

Do not implement complex beamforming yet unless real multichannel data exists.

### Evaluation metrics / validation checks

ASR WER by channel policy.

Speaker matching accuracy by channel policy.

SNR proxy / speech energy by channel.

Runtime overhead of multichannel policies.

Channel-selection stability.

### Completion conditions

The same pipeline works with mono and multichannel WAV fixtures.

Channel policy is config-selected.

A report compares mono/downmix/best-channel on a test subset.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M18 - One-to-Four Microphone Input Abstraction Goal: Prepare the software to accept one to four channels while keeping the backend ASR and speaker-recognition pipeline mostly unchanged. Why this matters: The tablet device may use one microphone or a small microphone array. The software should not need a rewrite when multichannel capture arrives. Target file paths: - Evaluation Tool\app\inference_pipeline\multichannel\__init__.py - Evaluation Tool\app\inference_pipeline\multichannel\channel_policy.py - Evaluation Tool\app\inference_pipeline\multichannel\best_channel.py - Evaluation Tool\app\inference_pipeline\multichannel\downmix.py - Evaluation Tool\app\inference_pipeline\multichannel\metadata.py - Evaluation Tool\configs\inference\components\multichannel\mono.yaml - Evaluation Tool\configs\inference\components\multichannel\best_channel.yaml - Evaluation Tool\reports\component_reports\multichannel\\ Implementation actions Codex should perform: - Represent audio internally as channels x samples even when mono. - Implement channel policies: mono, fixed channel, downmix, best-channel by RMS/SNR proxy, preserve-all for future beamforming. - Store channel metadata and selected channel decisions in diagnostics. - Create synthetic multichannel fixture tests. - Do not implement complex beamforming yet unless real multichannel data exists. Evaluation metrics or validation checks: - ASR WER by channel policy. - Speaker matching accuracy by channel policy. - SNR proxy / speech energy by channel. - Runtime overhead of multichannel policies. - Channel-selection stability. Completion conditions: - The same pipeline works with mono and multichannel WAV fixtures. - Channel policy is config-selected. - A report compares mono/downmix/best-channel on a test subset. Required report artifact: - Evaluation Tool\reports\component_reports\multichannel\channel_policy_report_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M19 - Raspberry Pi Runtime Benchmark and Deployment Profile

| Field | Value |
| --- | --- |
| Phase | Edge Readiness |
| Goal | Measure whether candidate models can run acceptably on Raspberry Pi-class hardware and define the small-model deployment profile. |
| Why it matters | Desktop GPU performance is not product feasibility. This milestone prevents committing to models that cannot run on cheap hardware. |
| Required report artifact | Evaluation Tool\reports\deployment\raspberry_pi_benchmark_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\configs\runtime\raspberry_pi.yaml
Evaluation Tool\configs\inference\edge_candidate.yaml
Evaluation Tool\scripts\benchmark_edge_runtime.py
Evaluation Tool\docs\deployment\raspberry_pi_setup.md
Evaluation Tool\reports\deployment\raspberry_pi_benchmark_<run_id>.md

### Implementation actions

Create a minimal edge benchmark script that can run without the full GUI.

Measure model load time, RTF, memory, CPU utilization, temperature/throttling if available, and disk footprint.

Test tiny/small ASR options and lightweight VAD/speaker embedding candidates.

Define an edge-candidate config with smaller models and stricter segment lengths.

Document install steps and known portability issues.

### Evaluation metrics / validation checks

RTF on Raspberry Pi: must be below 1.0 for real-time, or below an agreed offline threshold if not real-time.

Peak memory and swap usage.

Cold-start and model-load time.

Temperature/throttling observations.

Accuracy degradation relative to desktop baseline.

### Completion conditions

At least one end-to-end edge-candidate config completes on Raspberry Pi or a constrained CPU proxy.

The report states whether real-time is plausible.

The report identifies which model component is the bottleneck.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M19 - Raspberry Pi Runtime Benchmark and Deployment Profile Goal: Measure whether candidate models can run acceptably on Raspberry Pi-class hardware and define the small-model deployment profile. Why this matters: Desktop GPU performance is not product feasibility. This milestone prevents committing to models that cannot run on cheap hardware. Target file paths: - Evaluation Tool\configs\runtime\raspberry_pi.yaml - Evaluation Tool\configs\inference\edge_candidate.yaml - Evaluation Tool\scripts\benchmark_edge_runtime.py - Evaluation Tool\docs\deployment\raspberry_pi_setup.md - Evaluation Tool\reports\deployment\raspberry_pi_benchmark_<run_id>.md Implementation actions Codex should perform: - Create a minimal edge benchmark script that can run without the full GUI. - Measure model load time, RTF, memory, CPU utilization, temperature/throttling if available, and disk footprint. - Test tiny/small ASR options and lightweight VAD/speaker embedding candidates. - Define an edge-candidate config with smaller models and stricter segment lengths. - Document install steps and known portability issues. Evaluation metrics or validation checks: - RTF on Raspberry Pi: must be below 1.0 for real-time, or below an agreed offline threshold if not real-time. - Peak memory and swap usage. - Cold-start and model-load time. - Temperature/throttling observations. - Accuracy degradation relative to desktop baseline. Completion conditions: - At least one end-to-end edge-candidate config completes on Raspberry Pi or a constrained CPU proxy. - The report states whether real-time is plausible. - The report identifies which model component is the bottleneck. Required report artifact: - Evaluation Tool\reports\deployment\raspberry_pi_benchmark_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M20 - ExecuTorch and Custom-Hardware Readiness Gate

| Field | Value |
| --- | --- |
| Phase | Edge Readiness |
| Goal | Decide whether any selected PyTorch models should be converted toward ExecuTorch/custom-hardware deployment, based on measured accuracy and runtime. |
| Why it matters | ExecuTorch should not be the first implementation target. It becomes useful only after a model is chosen and edge constraints are understood. |
| Required report artifact | Evaluation Tool\reports\deployment\executorch_readiness_<run_id>.md |

### Comprehensive file paths for this milestone

Evaluation Tool\app\inference_pipeline\deployment\executorch\README.md
Evaluation Tool\app\inference_pipeline\deployment\executorch\export_candidate.py
Evaluation Tool\configs\deployment\executorch_candidate.yaml
Evaluation Tool\reports\deployment\executorch_readiness_<run_id>.md
Evaluation Tool\artifacts\deployment\executorch\\

### Implementation actions

Select only models that already pass accuracy and Raspberry Pi benchmarks.

Check whether each model can be exported using current PyTorch export pathways and whether unsupported operations exist.

Document conversion blockers separately for VAD, ASR, and speaker embedding.

Compare ExecuTorch path against simpler deployment options such as PyTorch CPU, TorchScript only if available, CTranslate2/whisper.cpp for ASR, or vendor SDKs.

Produce a go/no-go recommendation for custom hardware exploration.

### Evaluation metrics / validation checks

Export success/failure by model component.

Unsupported operation count.

Runtime and memory if export succeeds.

Accuracy parity vs PyTorch desktop inference.

Engineering complexity rating.

### Completion conditions

A readiness report says which components are viable for ExecuTorch and which are not.

No product architecture decision depends on untested export assumptions.

The report recommends the next hardware software path.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M20 - ExecuTorch and Custom-Hardware Readiness Gate Goal: Decide whether any selected PyTorch models should be converted toward ExecuTorch/custom-hardware deployment, based on measured accuracy and runtime. Why this matters: ExecuTorch should not be the first implementation target. It becomes useful only after a model is chosen and edge constraints are understood. Target file paths: - Evaluation Tool\app\inference_pipeline\deployment\executorch\README.md - Evaluation Tool\app\inference_pipeline\deployment\executorch\export_candidate.py - Evaluation Tool\configs\deployment\executorch_candidate.yaml - Evaluation Tool\reports\deployment\executorch_readiness_<run_id>.md - Evaluation Tool\artifacts\deployment\executorch\\ Implementation actions Codex should perform: - Select only models that already pass accuracy and Raspberry Pi benchmarks. - Check whether each model can be exported using current PyTorch export pathways and whether unsupported operations exist. - Document conversion blockers separately for VAD, ASR, and speaker embedding. - Compare ExecuTorch path against simpler deployment options such as PyTorch CPU, TorchScript only if available, CTranslate2/whisper.cpp for ASR, or vendor SDKs. - Produce a go/no-go recommendation for custom hardware exploration. Evaluation metrics or validation checks: - Export success/failure by model component. - Unsupported operation count. - Runtime and memory if export succeeds. - Accuracy parity vs PyTorch desktop inference. - Engineering complexity rating. Completion conditions: - A readiness report says which components are viable for ExecuTorch and which are not. - No product architecture decision depends on untested export assumptions. - The report recommends the next hardware software path. Required report artifact: - Evaluation Tool\reports\deployment\executorch_readiness_<run_id>.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

## M21 - CI, Documentation, and Release Hygiene

| Field | Value |
| --- | --- |
| Phase | Project Operations |
| Goal | Make the pipeline maintainable by adding smoke tests, documentation, environment files, and release notes for each stable milestone. |
| Why it matters | Without CI and documentation, a modular model-comparison project becomes fragile. This milestone makes the work reproducible and safe to extend. |
| Required report artifact | Evaluation Tool\reports\milestones\M21_release_hygiene_report.md |

### Comprehensive file paths for this milestone

Evaluation Tool\requirements-inference.txt
Evaluation Tool\requirements-dev.txt
Evaluation Tool\docs\inference_pipeline\README.md
Evaluation Tool\docs\inference_pipeline\ADDING_A_MODEL.md
Evaluation Tool\docs\inference_pipeline\RUNBOOK.md
Evaluation Tool\tests\inference_pipeline\\
Evaluation Tool\.github\workflows\inference_pipeline_tests.yml  (if GitHub Actions is used)

### Implementation actions

Document how to add a new VAD, ASR, speaker embedding, or matcher adapter.

Create smoke tests that do not require model downloads or GPU.

Create optional integration tests that are skipped unless model assets are available.

Pin or constrain dependency versions enough to reproduce runs.

Add a release checklist: tests pass, smoke run completed, reports generated, config snapshots saved.

### Evaluation metrics / validation checks

Test pass rate.

Smoke-test runtime.

Documentation completeness: add-a-model guide covers every adapter type.

Reproducibility: requirements and configs recreate a smoke run on a clean machine.

### Completion conditions

A new developer can run the dummy pipeline smoke test from the runbook.

Adding a new model has a documented checklist.

Stable milestone versions are tagged or clearly recorded in the milestone ledger.

### Copy-paste ChatGPT prompt to generate a Codex prompt

Prompt You are helping me write a precise Codex prompt for a speech pipeline project. Do not write the code yourself. Generate a Codex prompt that is scoped only to the milestone below. Project context: - Existing project root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets - Existing Evaluation Tool root: C:\Users\amiri\Documents\GitHub\just-peachy\Software Validation from Datasets\Evaluation Tool - The Evaluation Tool already handles dataset selection, simulation, augmentation, run folders, scoring, plots, and reports for every supported dataset test. - The inference integration point is Evaluation Tool/app/model_runner/external_stub.py. - The runner receives one selected metadata row at a time. - The model must read record["inference_audio_path"]. This may point to original audio or a temporary augmented WAV. - Preserve recording_id and utt_id exactly because scoring matches predictions on (recording_id, utt_id). - Preserve start_sec and end_sec when present. - The required prediction file is predictions/utterances.jsonl with recording_id, utt_id, start_sec, end_sec, speaker_label, and text. - Build a modular PyTorch-native pipeline that can later be optimized for Raspberry Pi and possibly ExecuTorch/custom hardware. - One person is implementing this, so keep the scope small, testable, and milestone-specific. - Do not redesign the existing GUI, CLI, dataset registry, scorer, or report generator unless explicitly required by the milestone. Milestone: M21 - CI, Documentation, and Release Hygiene Goal: Make the pipeline maintainable by adding smoke tests, documentation, environment files, and release notes for each stable milestone. Why this matters: Without CI and documentation, a modular model-comparison project becomes fragile. This milestone makes the work reproducible and safe to extend. Target file paths: - Evaluation Tool\requirements-inference.txt - Evaluation Tool\requirements-dev.txt - Evaluation Tool\docs\inference_pipeline\README.md - Evaluation Tool\docs\inference_pipeline\ADDING_A_MODEL.md - Evaluation Tool\docs\inference_pipeline\RUNBOOK.md - Evaluation Tool\tests\inference_pipeline\\ - Evaluation Tool\.github\workflows\inference_pipeline_tests.yml (if GitHub Actions is used) Implementation actions Codex should perform: - Document how to add a new VAD, ASR, speaker embedding, or matcher adapter. - Create smoke tests that do not require model downloads or GPU. - Create optional integration tests that are skipped unless model assets are available. - Pin or constrain dependency versions enough to reproduce runs. - Add a release checklist: tests pass, smoke run completed, reports generated, config snapshots saved. Evaluation metrics or validation checks: - Test pass rate. - Smoke-test runtime. - Documentation completeness: add-a-model guide covers every adapter type. - Reproducibility: requirements and configs recreate a smoke run on a clean machine. Completion conditions: - A new developer can run the dummy pipeline smoke test from the runbook. - Adding a new model has a documented checklist. - Stable milestone versions are tagged or clearly recorded in the milestone ledger. Required report artifact: - Evaluation Tool\reports\milestones\M21_release_hygiene_report.md Instructions for the Codex prompt you generate: - Tell Codex to inspect the existing files before editing. - Tell Codex to implement only this milestone. - Tell Codex to create or update tests for the milestone. - Tell Codex to preserve the existing Evaluation Tool runner contract. - Tell Codex to avoid broad refactors and avoid changing unrelated files. - Tell Codex to write a short milestone report at the required report path summarizing what changed, how it was tested, and what remains incomplete. - Tell Codex to include exact commands to run tests or smoke checks. - Tell Codex to stop and report blockers if required dependencies or model assets are unavailable. Now generate a single high-quality Codex prompt for this milestone.

# 8. Per-Component Report Templates and Instructions

The project should produce reports at two levels: milestone reports and component comparison reports. Milestone reports prove code completion. Component reports compare actual model behavior and guide model selection.

| Report | Path and purpose |
| --- | --- |
| ASR comparison report | Evaluation Tool\reports\component_reports\asr\asr_comparison_<run_id>.md — Compare ASR models/configs on WER/CER, runtime, memory, stutter/repetition, silence hallucination, and robustness by dataset/augmentation condition. |
| VAD comparison report | Evaluation Tool\reports\component_reports\vad\vad_comparison_<run_id>.md — Compare VAD adapters on coverage, boundary quality, false/missed speech, segment counts, and runtime. |
| Speaker embedding report | Evaluation Tool\reports\component_reports\speaker_embedding\embedding_quality_<run_id>.md — Compare embedding models using same/different speaker similarity separation, EER, TAR@FAR, short-segment behavior, and runtime. |
| Speaker matching threshold report | Evaluation Tool\reports\component_reports\speaker_matching\threshold_calibration_<run_id>.md — Choose conservative Unknown thresholds by sweeping false-known rate, known accuracy, Unknown rate, and score margins. |
| Enrollment prompt report | Evaluation Tool\reports\component_reports\enrollment_prompts\prompt_comparison_<run_id>.md — Rank enrollment prompts by stability, cross-prompt generalization, performance vs duration, and user burden. |
| End-to-end pipeline report | Evaluation Tool\reports\validation\e2e_named_transcript_<run_id>.md — Summarize ASR, speaker labels, Unknown fallback, runtime, failure cases, and product-level recommendation. |
| Parallel execution report | Evaluation Tool\reports\runtime\parallel_execution_<run_id>.md — Document GPU scheduling, throughput, failures, memory, concurrency, and recommended settings for RTX 3080/3090. |
| Raspberry Pi report | Evaluation Tool\reports\deployment\raspberry_pi_benchmark_<run_id>.md — Determine whether real-time edge execution is plausible and identify bottlenecks. |
| ExecuTorch readiness report | Evaluation Tool\reports\deployment\executorch_readiness_<run_id>.md — Document export feasibility, unsupported operations, accuracy parity, runtime, and go/no-go recommendation. |

## Standard report-generation prompt

Copy-paste report-generation prompt I have completed a milestone or component benchmark for our PyTorch-native speech pipeline. Generate a concise but rigorous engineering report from the information I provide. Project context: - The pipeline integrates with an existing Evaluation Tool. - The Evaluation Tool writes predictions/utterances.jsonl and scores predictions by (recording_id, utt_id). - The pipeline is modular: VAD, segmentation, ASR, speaker embedding, speaker matching, enrollment, transcript assembly, metrics, runtime, and multichannel components can be swapped by config. - Reports must include config paths, model versions, dataset selections, simulation/augmentation conditions, metrics, failures, and a recommendation. Report requirements: 1. Title and summary recommendation. 2. Run/config metadata. 3. Dataset and augmentation conditions. 4. Model/component configurations compared. 5. Metrics table. 6. Qualitative examples: best, median, worst, and failure cases where available. 7. Interpretation of strengths and weaknesses. 8. Risks or invalid assumptions. 9. Next action. 10. Machine-readable output fields that should be saved to CSV/JSON. I will paste logs, metrics, and notes after this prompt. Ask clarifying questions only if the report cannot be generated without them.

# 9. Operating Practices for Staying Organized

Use one branch per milestone. Merge only after tests and the milestone report exist.

Keep the Evaluation Tool stable. The inference pipeline should plug into it rather than rewrite it.

Every component must have a base interface, at least one dummy adapter, and config-selected real adapters.

Every model comparison must snapshot config, model ID, dependency versions, dataset selection, and hardware.

Never compare models using different dataset selections unless the report explicitly says that is the purpose.

Avoid notebooks as the source of truth. Notebooks can explore, but final logic must live in importable modules and scripts.

Use small smoke runs before large sweeps. First prove schema and file paths; then prove metrics; then scale.

Keep model downloads and local weights outside git. Store path references and checksums in configs/reports.

Add optional integration tests that skip when model assets are unavailable. Unit tests should run without GPU.

When a model fails, report the failure as data. Do not silently exclude failed runs from comparison tables.

# 10. Source Notes

These sources informed the tool and deployment notes in this addendum. Re-check exact package versions and model licenses before shipping a product.

| Topic | Source |
| --- | --- |
| ExecuTorch overview | https://docs.pytorch.org/executorch/stable/intro-overview.html |
| PyTorch Edge / ExecuTorch | https://pytorch.org/edge/ |
| TorchAudio / TorchCodec transition | https://docs.pytorch.org/audio/2.9.0/torchaudio.html |
| OpenAI Whisper license and model weights | https://github.com/openai/whisper |
| faster-whisper | https://github.com/SYSTRAN/faster-whisper |
| SpeechBrain license and toolkit notes | https://github.com/speechbrain/speechbrain |
| pyannote.audio toolkit | https://github.com/pyannote/pyannote-audio |
| pyannote Community-1 model card | https://huggingface.co/pyannote/speaker-diarization-community-1 |
| NVIDIA NeMo | https://github.com/NVIDIA/NeMo |
| Hydra multi-run docs | https://hydra.cc/docs/tutorials/basic/running_your_app/multi-run/ |
| MLflow | https://github.com/mlflow/mlflow |
| Weights & Biases | https://github.com/wandb/wandb |
| Final implementation rule Build the smallest complete milestone first. Do not ask Codex to implement multiple milestones unless the previous milestone has tests, a report, and a clean integration point. The current priority is not the most powerful model; it is a stable, swappable, measurable pipeline. |  |